**CRTC INTERCONNECTION STEERING COMMITTEE**

**TASK INFORMATION FORM**

**Date Originated:**2023-08-31**Last Date Updated:** 2023-10-16

**WORKING GROUP:** CSCN

**TASK #:** 116 **File ID:** CNTF116

**TASK TITLE**:  Setting aside of the 3 remaining reserved Canadian Geographic NPA Codes for relief of exhausting NPA complexes

**TASK DESCRIPTION**: On June 7, 2016, the CSCN agreed to accept TIF 98, Future Canadian Geographic NPA Codes to be used for relief of existing Canadian NPAs forecast to exhaust in next ten years. The purpose of the TIF was for the CSCN to identify the Future Canadian Geographic NPA Codes to be used to provide relief for existing Canadian NPAs forecast to exhaust in the next ten years and request CRTC approval to set them aside. The purpose of this present TIF is the same and is similar to what has been followed in the past and is consistent with the principles contained in Section 4.8 of the Canadian NPA Relief Planning Guideline.

The 3 remaining geographic NPAs reserved for Canada are 273, 487, and 871.

For the purposes of this TIF, “set aside” means the unassigned NPA is set aside for future relief of a specified NPA complex but could be used elsewhere if required.

Only NPA codes reserved for use in Canada by NANPA can be set aside.

**CRITICAL PATH:**Y**Y/N**

**PRIORITY:**Medium**DUE DATE:** Q1 2024

**CROSS IMPACTS:**

**WORK PLAN AND TIME-FRAMES:**

Develop a TIF report based on the July 2023 S- & R-NRUF results.

**CURRENT STATUS:** Initiation

**TASK SPONSOR:**

            Name:          Marie-Christine Hudon Tel. No.: 514-870-7839

            Company:       FAX No.:

            Address: E-mail: m-christine.hudon@bell.ca

**TASK TEAM:
ACTIVITY DIARY**:

|  |  |  |
| --- | --- | --- |
| Serial | Date | Activity |
| 1 | 2023-08-31 | Submit proposed TIF as CNCO212A and Draft TIF Report as CNCO213A to CSCN |
| 2 | 2023-09-01 | CNCO212A and CNCO213A posted on CSCN Drafts page |
| 3 | 2023-10-11 | CNCO212A and CNCO213A reviewed during CSCN 127 |
| 4 |  2023-10-11 | CNTF116A (formerly CNCO212A) and CNRE137A (formerly CNCO213A) approved by participants of CSCN 127 |
| 5 | 2023-10-16 | CNTF116A and CNRE137A posted for comment on CSCN Drafts page |
| 6 | 2026-10-16 | Substantive comments to CNRE137A received and posted as CNRE137B |
| 7 | 2023-10-30 | CNTF116A and CNRE137B sent to CISC for consideration |

**ACTION REGISTER**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Serial | Action | Prime | P-Date | A-Date | STATUS |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
|  |  |   |   |   |   |
|  |  |   |   |   |   |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

**TIF CONTRIBUTION REGISTER:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONTRIB # | DATERECEIVED | ORIGINATOR | TIFREFERENCE | FILE ID | TITLE | DESCRIPTION |
|  CNCO212A |  2023-08-31 |  Bell |  116 |  CNCO212A |  Proposed TIF Report to set aside future NPAs |  Proposed TIF Report to set aside future NPAs |
|  CNCO213A |  2023-08-31 |  Bell |  116 |  CNCO213A | Draft TIF Report for TIF 116 | Draft TIF Report for TIF 116 |
| CNRE137A | 2023-10-16 | CSCN | 116 | CNRE137A | Draft TIF Report for TIF 116 | Draft TIF report posted for comment |
| CNRE137B | 2023-10-16 | CSCN | 116 | CNRE137A | Draft TIF Report for TIF 116 | Draft TIF report posted after substantive comments |
|  |  |  |  |  |  |  |

**TIF REPORT REGISTER:**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REPRESENTATIVEREPORT # | DATE RECEIVED WG APPROVAL | DATERECEIVED SC APPROVAL | DATERECEIVED COMMISSION APPROVAL | TIFREFERENCE | FILE ID | TITLE | DESCRIPTION |
|  CNRE137B |  2023-10-30 |   |   |   |   |   |   |