NPA 236/250/604/778 Planning Document (PD)

Version 1.0 – 30 October 2017

TABLE OF CONTENTS

1.	INTRODUCTION	1

2.	NPA RELIEF PLANNING PROCESS	3

3.	NPA RELIEF METHODS	4

4.	NPA EXHAUST INFORMATION	4

5.	RELIEF OPTIONS	4

5.1.	Concentrated Overlay	5

5.1.1.	Option 1: Concentrated Overlay on NPA 604 Exchange Areas	6

5.1.2.	Option 2: Concentrated Overlay on Greater Vancouver LIR Exchange Areas	6

5.1.3.	Option 3: Concentrated Overlay on Metro Vancouver LPZ Exchange Areas	6

5.2.	Distributed Overlay	7

5.2.1.	Option 4: Distributed Overlay	7

6.	SUMMARY OF RELIEF OPTIONS	8

7.	COMPARATIVE ASSESSMENT OF RELIEF OPTIONS	9

7.1.	Assessment	9

8.	DIALLING CHANGES FOR LOCAL CALLS	10

9.	PROPOSED SCHEDULE	10

10.	JEOPARDY CONTINGENCY PLAN (JCP)	13

11.	SELECTION OF RELIEF NPA CODE	21

12.	RECOMMENDATIONS	22

ANNEXES	23

LIST OF ANNEXES

ANNEX A

Figure 1 – Overview Map of NPA 236/250/604/778

Figure 2 – NPA 236/250/604/778 Actual and Forecast CO Code Assignments

Figure 3 – NPA 236/250/604/778 CO Code Exhaust: January 2016 G NRUF

Figure 4 – NPA 236/250/604/778 Admin and LEC+WSP Codes: January 2016 G-NRUF

Figure 5 – NPA 236/250/604/778 CO Code Exhaust: January 2017 R-NRUF

Figure 6 – NPA 236/250/604/778 Admin and LEC+WSP Codes: January 2017 R-NRUF

Figure 7 – NPA 236/250/604/778 CO Code Exhaust: July 2017 R-NRUF

Figure 8 – NPA 236/250/604/778 Admin and LEC+WSP Codes: July 2017 R-NRUF

Figure 9 – NPA 236/250/604/778 LIRs

Figure 10 – Option 1: Concentrated Overlay on NPA 604 Exchange Areas

Figure 11 – Option 2: Concentrated Overlay on Greater Vancouver LIR Exchange Areas

Figure 12 – Option 3: Concentrated Overlay on Metro Vancouver LPZ Exchange Areas

Figure 13 – Option 4: Distributed Overlay

ANNEX B

Table 1 – NPA 236/250/778 Exchange Areas for Each Relief Option

Table 2 – Exchange Areas in Each LIR

Table 3 – Greater Vancouver LIR and Metro Vancouver LPZ Exchange Areas

ANNEX C

Distribution List

ACRONYM LIST

| CATF | Consumer Awareness Task Force |
| --- | --- |
| CNA | Canadian Numbering Administrator |
| CISC | CRTC Interconnection Steering Committee |
| CLEC | Competitive Local Exchange Carrier |
| CLNPC | Canadian Local Number Portability Consortium |
| CO | Central Office |
| CRTC | Canadian Radio-television and Telecommunications Commission |
| CSCN | Canadian Steering Committee on Numbering |
| G-NRUF | General Numbering Resource Utilization Forecast |
| ILEC | Incumbent Local Exchange Carrier |
| IPD | Initial Planning Document |
| ISP | Internet Service Provider |
| JCP | Jeopardy Contingency Plan |
| J-NRUF | Jeopardy Numbering Resource Utilization Forecast |
| LEC | Local Exchange Carrier |
| LIR | Local Interconnection Region |
| LNP | Local Number Portability |
| LPZ | Location Porting Zone (Metro Vancouver) |
| NANP | North American Numbering Plan |
| NANPA | North American Numbering Plan Administrator |
| NITF | Network Implementation Task Force |
| NoC | Notice of Consultation |
| NPA | Numbering Plan Area (Area Code) |
| NRUF | Number Resource Utilization Forecast |
| PD | Planning Document |
| PED | Projected Exhaust Date |
| PL | Planning Letter |
| POI | Point of Interconnection |
| PSAP | Public Safety Answering Point |
| RIP | Relief Implementation Plan |
| R-NRUF | Relief Planning Numbering Resource Utilization Forecast |
| RPC | Relief Planning Committee |
| TSP | Telecommunications Service Provider |
| WNP | Wireless Number Portability |
| WSP | Wireless Service Providers |

Planning Document (PD) Number Plan Area (NPA) 236/250/604/778

# INTRODUCTION

Area Code 604 was originally assigned to British Columbia (BC) by AT&T in 1947 as one of the 86 area codes to be used in Canada and the continental United States.

The following table provides a high level summary of the history of Area Codes in BC since 1947.

| Year | Activity |
| --- | --- |
| 1947 | Area Code 604 is assigned to BC by AT&T |
| 1996 | Area Code 250 is split from 604 to serve most of British Columbia including Vancouver Island and the Interior Mainland of British Columbia, including the 12 Exchange Areas served by NorthwesTel is assigned new Area Code 250, while the geographic area containing the Lower Mainland (the southwest part of British Columbia) retains Area Code 604 |
| 2001 | New Area Code 778 Concentrated Overlay of Greater Vancouver Regional District, Abbotsford and Mission parts of 604 (Lower Mainland BC including Vancouver) is introduced; remaining 604 Central Office (CO) Codes retained for Area Code 604 outside the concentrated overlay; mandatory ten-digit local dialling is implemented in 604 & 778 at this time |
| 2007 | Area Code 778 Concentrated Overlay of 604 is extended to cover all of British Columbia (province-wide overlay) to provide relief for Area Code 250; remaining 604 CO Codes become assignable throughout 604 region |
| 2008 | Mandatory ten-digit local dialling implemented in 250 area in British Columbia (mandatory ten-digit local dialling becomes universal in the Province of British Columbia) |
| 2013 | New Area Code 236 overlays 250/604/778 in British Columbia (province-wide overlay) |

This Planning Document (PD) addresses the need for numbering relief in the province of British Columbia, which is the geographic area served by NPA Codes 236, 250, 604 and 778. The province of British Columbia is divided into 311 Exchange Areas. A list of the Exchange Areas in NPA 236/250/604/778 is provided in Annex B. The following table provides a breakdown of the number of Exchange Areas that are currently served by four NPA Codes.

| NPA Code | Geographic Area Served | # Exchange Areas |
| --- | --- | --- |
| 236 | All of British Columbia | 311 |
| 250 | All of British Columbia except the Lower Mainland (see note below) | 268 |
| 604 | Lower Mainland | 43 |
| 778 | All of British Columbia | 311 |

The rapidly growing demand for CO Codes is exhausting the number of CO Codes available for assignment in NPA 236/250/604/778. The January and July 2017 R-NRUF results indicate that the majority of the projected growth in NPA 236/250/604/778 is limited to about 43 Exchange Areas out of the total of 311 Exchange Areas in this region. In the remaining NPA 236/250/604/778 Exchange Areas there is virtually no projected growth.

In accordance with the Canadian Numbering Resource Utilization Forecast (C-NRUF) Guideline, the CNA is required to conduct a semi-annual R-NRUF in January and July of each year once an NPA has entered the NPA Relief Planning window.

The table below provides a brief overview of recent activities leading to the development of this PD for NPA 236/250/604/778:

| Date | Activity |
| --- | --- |
| 28 July 2011 | In Telecom Decision CRTC 2011-451, Area code relief for area codes 250, 604, and 778 in British Columbia the Commission approved that the Relief Method would be a distributed overlay of the NPA 250/604/778 area (i.e., a Province wide overlay) effective 1 June 2013 and NPA Code 236 should be used for the initial relief of NPA 250/604/778. In addition, NPA Code 672 will be set aside for subsequent relief of NPA 236/236/250/604/778. For the purposes of this document the new NPA will be 672. |
| 15 December 2015 | The Canadian Numbering Administrator (CNA) initiated its January 2016 General Numbering Resource Utilization Forecast (G-NRUF); |
| 9 March 2016 | The CNA notified Canadian Radio-television and Telecommunications Commission (CRTC) staff that NPA 236/250/604/778 had entered the relief planning window of 72 months, and noted that in accordance with the Guideline, the CRTC is required to issue a Telecom Notice of Consultation (NoC) for the establishment of a CRTC Interconnection Steering Committee (CISC) ad hoc committee for area code relief planning in Area Code 236/250/604/778 for the province of British Columbia; |
| 11 March 2016 | The CNA released the aggregate results of the January 2016 G-NRUF which indicated that the Projected Exhaust Date (PED) for NPA 236/250/604//778 had moved in from February 2024 to April 2021; |
| 31 May 2016 | The CRTC issued Telecom Notice of Consultation CRTC 2016-208, in which it established a CISC ad hoc Relief Planning Committee (RPC) to examine options for providing relief to Area Code 236/250/604/778 in British Columbia; |
| 24 June 2016 | The CNA requested a Relief NRUF (R-NRUF) from the current and prospective Code Holders in NPA 236/250/604/778; |
| 12 October 2016 | The CNA published the July 2016 R-NRUF results which indicated that the PED had advanced to February 2021; |
| 15 December 2016 | The CNA requested a Relief NRUF (R-NRUF) from the current and prospective Code Holders in NPA 236/250/604/778; and |
| 29 March 2017 | The CNA published the January 2017 R-NRUF results which indicated that the PED had advanced to May 2020. |
| 25 September 2017 | The CNA published the July 2017 R-NRUF results which indicated that the PED (May 2020) has not changed from the January 2017 R-NRUF results. |

The IPD, dated 5 May 2017, was prepared by the CNA in accordance with Telecom Notice of Consultation CRTC 2016-208 and the Canadian NPA Relief Planning Guideline, Version 6.0 dated 20 November 2014 (the Guideline). A copy of the Guideline is available from the CRTC CISC CSCN guidelines web page at: http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm.

The objective of the NPA Relief Planning process is to identify Relief Options and ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders so that relief can be timed to ensure that CO Codes and telephone numbers are always available for service providers and customers.

This Planning Document (PD) was developed by the NPA 236/250/604/778 Relief Planning Committee (RPC) based on the IPD in accordance with the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 20 November 2014. Various options for providing NPA relief in the NPA 236/250/604/778 geographic area are identified in this PD.

Given the magnitude of this undertaking, intercompany commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of a new NPA.

# NPA RELIEF PLANNING PROCESS

The NPA Relief Planning process and the roles of the participants (e.g., CRTC, CNA, CISC, RPC participants, Interested Parties) for NPA Relief Planning are identified in the Guideline.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA RPCs will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines which are available from the CRTC website at: http://www.crtc.gc.ca/cisc/eng/cag.htm.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guideline, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority under the Telecommunications Act to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Section 6.1.6 of the Canadian NPA Relief Planning Guideline requires the CNA to create and maintain a distribution list of parties who may be interested in participating in the RPC and to provide them with advance notice of the initial RPC meeting and the IPD.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to the RPC distribution lists. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/info_sht/g4.htm.

A summary of Canadian geographic area code relief history is available at: http://www.cnac.ca/npa_codes/NPA_History.pdf.

# NPA RELIEF METHODS

The purpose of this section is to identify and briefly describe NPA Relief Methods.

The Guideline states that “The only Relief Method that should be included in the IPD and PD  is the Overlay Method.”

Under the Overlay Method, a relief NPA Code is superimposed or overlaid on top of part or all of an existing NPA. With overlays, changes to existing customers' telephone numbers are not required. The Overlay Method includes three types of overlays that may be identified and assessed. These types of overlays are detailed in Sections 5.1.1 through 5.1.3 of the Guideline, and are:

- Distributed Overlays - a new relief NPA Code is overlaid on top of all of an exhausting NPA;

- Concentrated Overlays - a new relief NPA Code is overlaid on top of part of an exhausting NPA; and

- Boundary Extension Overlays - the boundary of an existing NPA that has spare capacity is extended to overlay part or all of an exhausting NPA.

# NPA EXHAUST INFORMATION

As indicated in the following table, NRUFs for NPA 236/250/604/778 were used to determine PEDs, i.e. the dates when CO Codes in NPA 236/250/604/778 would be expected to exhaust.

| NRUF | Projected Exhaust Date (PED) |
| --- | --- |
| G-NRUF January 2015 | February 2024 |
| G-NRUF January 2016 | April 2021 |
| R-NRUF July 2016 | February 2021 |
| R-NRUF January 2017 | May 2020 |
| R-NRUF July 2017 | May 2020 |

Refer to Annex A, Figures 2, 3, 4, 5, 6, 7 and 8 for graphs of forecast CO Code demand from current and prospective CO Code Holders and charts of Administrative Codes set aside in Area Code 236/250/604/778.

# RELIEF OPTIONS

Based on the basic Relief Methods described in Section 3, the following two methods comprising four Relief Options are identified and have been examined in detail:

- Concentrated Overlay – 3 options

- Distributed Overlay – 1 option

The Relief Options identified above were evaluated using the following assumptions:

- The Relief Date for the distributed overlay option will be 2nd Q 2019 (12 months prior to the NPA 236/250/604/778 PED of May 2020 identified using the January 2017 R-NRUF results).

- The Relief Date for the three options that use a concentrated overlay will be 4th Q 2018 (18 months prior to the NPA 236/250/604/778 PED of May 2020 identified using the January 2017 R-NRUF results). This length of time is required to ensure that a sufficient number of CO Codes remain available to provide for the future growth of NPA 236.

A high level LIR map has been provided for reference purposes in Annex A, Figure 7.

See Annex A, Figures 10 through 13 for diagrams of the Relief Options identified by the CNA.

The Relief Methods that are not examined in detail in this PD are:

- Geographic split - not examined in detail since 10-digit local dialling is already in effect in British Columbia and the customers in NPA 778 would have to go through a number change under any of the split options. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

- Boundary Realignment – although a Boundary Realignment was considered in the IPD, the RPC decided not to examine this option because it would require number changes for 183 CO Codes. Furthermore, Appendix H of the Canadian NPA Relief Planning Guideline states that the Boundary Realignment Method should not be considered.

- Technology-specific overlay - not examined in detail because assigning NPA Codes to specific types of technology such as wireline and wireless services has not been possible since wireless number portability came into effect.

## Concentrated Overlay

Existing physical features do not easily lend themselves for use as boundaries to split NPA 236/250/604/778. NPAs 604 and 250 retain their geographical identities since NPA 604 CO Codes are assigned only in the Lower Mainland of BC and CO Codes from NPA 250 are only assigned on Vancouver Island and in Mainland BC. Only the growth NPA 236 and 778 CO Codes can be assigned throughout British Columbia. This Relief Option retains the geographical identities of both the NPA 250 and NPA 604 areas.

Three different Relief Options were evaluated to introduce the new NPA in the NPA 236/250/604/778 geographic area using the concentrated overlay method of providing CO Code relief.

The main advantage of introducing any overlay method as opposed to the geographic split method is that telephone number changes are not necessary in the area where relief is required. However, introduction of a concentrated overlay NPA creates an additional NPA Relief Planning area in British Columbia.

Relief for all concentrated overlay options will be provided in 4Q 2018 (18 months prior to the PED).

### Option 1: Concentrated Overlay on NPA 604 Exchange Areas

This Relief Option would overlay one new NPA 672 over the 43 Exchange Areas comprising the Lower Mainland NPA 604 area; NPA Code 236 would continue to grow over the remaining 268 Exchange Areas located in the Mainland and Vancouver Island areas of NPA 250. See Annex A, Figure 8.

With this overlay, NPA Code 236, NPA Code 604, NPA Code 778 and the New NPA Code 672 would be expected to exhaust in 2Q 2038 and NPA Code 236, NPA Code 250 and the NPA Code 778 would be expected to exhaust in 2Q 2023.

This option increases the number of separate NPA Relief Planning areas in BC from one to two. The NPA Relief Planning area (NPA 236/250/778) would exhaust in 2023, will require a new NPA in 2022 and therefore would require immediate subsequent relief planning.

### Option 2: Concentrated Overlay on Greater Vancouver LIR Exchange Areas

This Relief Option would overlay new NPA 672 over the 22 Exchange Areas comprising the Greater Vancouver LIR area and the remaining CO Codes available for assignment from NPA Code 236 would continue to grow over the remaining 289 Exchange Areas located in the Lower Mainland, Mainland and Vancouver Island areas of NPA 236, NPA 250 and NPA 778. See Annex A, Figure 9.

With this overlay, NPA Code 236, NPA Code 604, NPA Code 778 and the New NPA Code 672 would be expected to exhaust in 4Q 2043 and NPA Code 236, NPA Code 250, NPA and the NPA Code 778 would be expected to exhaust in 2Q 2022.

This option increases the number of separate NPA Relief Planning areas in BC from one to two. The NPA Relief Planning area outside the Greater Vancouver LIR would exhaust in 2022, will require a new NPA in 2021 and therefore would require immediate subsequent relief planning.

### Option 3: Concentrated Overlay on Metro Vancouver LPZ Exchange Areas

This Relief Option would overlay new NPA 672 over the 17 Exchange Areas comprising the Metro Vancouver Location Porting Zone (LPZ) and the remaining CO Codes available for assignment from NPA Code 236 would continue to grow over the remaining 294 Exchange Areas located in the Lower Mainland, Mainland and Vancouver Island areas of NPA 236, NPA 250 and NPA 778. See Annex A Figure 10.

With this overlay, NPA Code 236, NPA Code 604, NPA Code 778 and the New NPA Code 672 would be expected to exhaust in 3Q 2046 and NPA Code 236, NPA Code 250 and NPA Code 778 would be expected to exhaust in 1Q 2022.

This option increases the number of separate NPA Relief Planning areas in BC from one to two. The NPA Relief Planning area outside the Metro Vancouver LPZ would exhaust in 2022, will require a new NPA in 2021 and therefore would require immediate subsequent relief planning.

## Distributed Overlay

One distributed overlay Relief Option was evaluated to provide CO Code relief in the NPA 236/250/604/778 geographical area.

### Option 4: Distributed Overlay

This Relief Option would overlay new NPA Code 672 over all 311 Exchange Areas comprising the NPA 236/250/604/778 area (all of BC). See Annex A Figure 11.

With this overlay, the NPA 236/250/604/778 and new NPA Code 672 would be expected to exhaust in 2Q 2029 and this option will require a new NPA in 2028.

This option retains the number of NPA Relief Planning areas in BC as one.

# SUMMARY OF RELIEF OPTIONS

| Relief Option |  | Projected Exhaust Dates |  | Subsequent Relief Dates |
| --- | --- | --- | --- | --- |
| # | Description | NPA 236 | New NPA 672 |  |
| 1 | Concentrated Overlay on NPA 604 Exchange Areas Notes: - NPA 672 in service 4Q 2018 - With a PED of 2023 immediate relief planning would be required. | 2023 | 2038 | 2022 2037 |
| 2 | Concentrated Overlay on Greater Vancouver LIR Exchange Areas Notes: - NPA 672 in service 4Q 2018 - With a PED of 2022 immediate relief planning would be required. | 2022 | 2043 | 2021 2042 |
| 3 | Concentrated Overlay on Metro Vancouver LPZ Exchange Areas Notes: - NPA 672 in service 4Q 2018 - With a PED of 2022 immediate relief planning would be required. | 2022 | 2046 | 2021 2045 |
| 4 | Distributed Overlay Note: NPA 672 in service 2Q 2019 | 2020 | 2029 2038 | 2028 2037 |

# COMPARATIVE ASSESSMENT OF RELIEF OPTIONS

The RPC identified 4 Relief Options in Section 5 of this document. A Pro, Neutral or Con (P, N or C) rating was established for each Relief Option for each of the following attributes. The results are listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in British Columbia within the next 8 years after relief (P = 0 new NPAs; N = 1 new NPA; C = 2 or more new NPAs)

- Number of separate Relief Planning areas in British Columbia in the long term (P = decrease; N = stays same; C = increase)

- Level of Carrier Costs – e.g., network implementation, customer awareness (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = shortest; N = medium; C = longest)

- Length of implementation window i.e., length of time for Carriers to implement relief NPA (P = longest; N = medium; C = shortest)

- Longevity – the length of time between this relief and subsequent relief activity in British Columbia (e.g., a new area code) (P = 11 or more years; N = 8 through 10 years; C = within 7 years)

- New Geographic Identities – boundaries of new NPA align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands) (P = aligns with existing NPA boundaries; N = aligns with geographical features but not with existing NPA boundaries; C = aligns with neither existing NPA boundaries, nor identifiable geographical features)

- Potential maximum quantity of NPAs in an Exchange Area in the next 8 years after relief (P = 3 NPA; N = 4 NPAs; C = 5 NPAs)

|  | Relief Option | Pro, Neutral or Con for Each Attribute |  |  |  |  |  |  |  | Rating |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H |  |
| 1 | Concentrated Overlay on NPA 604 Exchange Areas | N | C | N | P | C | C | P | N | -1 |
| 2 | Concentrated Overlay on Greater Vancouver Exchange Areas | N | C | N | P | C | C | C | N | -3 |
| 3 | Concentrated Overlay on Metro Vancouver LPZ Exchange Areas | N | C | N | P | C | C | C | N | -3 |
| 4 | Distributed Overlay | P | N | N | C | P | N | P | N | 2 |

It should be noted that none of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of 2 points to Relief Option 4, the next highest rating of -1 points to Relief Option 1, and ratings of -3 to Relief Options 2 and 3.

Relief Option 4 has the highest rating when assessed based on the above criteria.

## Assessment

The RPC prefers Relief Option 4 (Distributed Overlay) of new NPA Code on NPA 236/250/604/778 for the following reasons:

- The existing NPA 236/250/604/778 boundaries are maintained and no new NPA boundary is created, thus avoiding customer confusion;

- The quantity of Relief Planning areas in British Columbia remains unchanged;

- The Distributed Overlay Option provides long-term relief with a PED of 2029;

- Customers in British Columbia have become accustomed to this province-wide approach;

- The Distributed Overlay Option defers the industry cost of implementation for approximately one fiscal year; and,

- Implementing the Distributed Overlay Option is more advantageous than the Concentrated Overlay Options, as demonstrated in the assessment above.

The RPC does not prefer the Concentrated Overlay Options for the following reasons:

- All Concentrated Overlay Options would require an earlier implementation than the Distributed Overlay Option to ensure sufficient CO Codes remain available for assignment in the non-overlaid region;

- All Concentrated Overlay Options would require that subsequent relief planning starts immediately; and,

- All Concentrated Overlay Options would increase the number of separate Relief Planning areas in British Columbia from one to two. This would increase the quantity of geographic areas requiring future relief planning.

In addition to the above, Concentrated Overlay Options 2 and 3 create new NPA boundaries. These boundaries are not easily identifiable which could lead to customer confusion.

# DIALLING CHANGES FOR LOCAL CALLS

10-digit dialling is mandatory for local calls originating within area code 236/250/604/778. Local dialling plans will not change when NPA 236/250/604/778 relief is implemented with new NPA 672.

The addition of the new NPA 672 will not affect the dialling plan for long-distance calls originating within NPA 236/250/604/778.

Implementation of new NPA 672 will not change the rating of calls.

# PROPOSED SCHEDULE

The RPC submits the following schedule for NPA 236/250/604/778 relief based on the recommendations contained in this PD and the current PED of May 2020. The RPC will monitor the PED, and if it changes significantly in the future, the RPC will assess the situation and, if necessary, submit recommendations including a revised schedule to the CRTC for consideration and approval.

RELIEF IMPLEMENTATION SCHEDULE

For an Overlay of new NPA over NPA 236/250/604/778

| Item | Task or Event | PRIME | START | END |
| --- | --- | --- | --- | --- |
| 1 | CNA identifies NPA exhaust and notifies by e-mail CRTC staff, CSCN, NANPA & CISC that the NPA will exhaust within the future six year time period | CNA |  | 11-Mar-16 |
| 2 | CNA conducts R-NRUF & releases results | CNA | 20-Jun-16 | 12-Oct-16 |
| 3 | CRTC issues Telecom Notice of Consultation regarding establishment of an ad hoc Relief Planning Committee | CRTC | 11-Mar-16 | 31-May-16 |
| 4 | RPC Chair starts preparing and submitting NPA 236/250/604/778 RPC Chair Reports to the CISC, on an as required basis. | RPC Chair | 31-May-16 |  |
| 5 | CNA develops and distributes Initial Planning Document (IPD) to RPC | CNA | 31-May-16 | 26-May-17 |
| 6 | CNA announces the date for the initial NPA Relief Planning face-to-face meeting & requests contributions | CNA | 26-May-17 | 26-May-17 |
| 7 | RPC participants review IPD & submit contributions to RPC | RPC | 26-May-17 | 11-Oct-17 |
| 8 | CNA issues July 2017 R-NRUF results indicating the same PED of May 2020 as Jan 2017 R-NRUF results | CNA |  | 25-Sep-17 |
| 9 | CNA chairs initial RPC meeting to start development of PD, RIP & PL, & schedules future meetings/conference calls including creation & consultation with CATF and NITF | CNA, RPC | 11-Oct-17 | 12-Oct-17 |
| 10 | CNA chairs subsequent RPC meetings/conference calls to finalize PD & RIP | CNA, RPC | 13-Oct-17 | 10-Nov-17 |
| 11 | CNA forwards the PD and RIP to the CISC and CRTC for approval | CNA | 27-Oct-17 | 24-Nov-17 |
| 12 | Special Types of Telecommunications Service Users (911 PSAPs, alarm companies, ISPs, paging companies, etc.) to identify any concerns to RPC & CRTC | Special Users | 31-May-16 | 24-Nov-17 |
| 13 | CRTC issues Telecom Decision approving the Relief Method, Relief Date, New NPA & Relief Implementation Plan (RIP) | CRTC | 24-Nov-17 | 2-Mar-18 |
| 14 | CNA obtains relief NPA from NANPA | CNA | 2-Mar-18 | 16-Mar-18 |
| 15 | RPC develops the Planning Letter (PL) | RPC | 16-Mar-18 | 30-Mar-18 |
| 16 | Task Forces, TSPs and users implement relief (starts upon CRTC approval of RIP and ends on Relief Date) | TSPs | 2-Mar-18 | 4-May-19 |
| 17 | All Telecom Service Providers (TSPs) to develop and file individual consumer awareness programs with the CRTC (may be done collectively by Telecommunications Alliance) (starts upon CRTC approval of RIP) | TSPs | 2-Mar-18 | 6-Apr-18 |
| 18 | CNA issues media release (in coordination with TSPs and/or Telecommunication Alliance) (may start upon CRTC approval of RIP) | CNA | 2-Mar-18 | 16-Mar-18 |
| 19 | CNA submits PL and RIP to NANPA | CNA | 30-Mar-18 | 13-Apr-18 |
| 20 | NANPA receives and posts Planning Letter to NANPA website (within 2 weeks of receipt from the CNA) | NANPA | 13-Apr-18 | 27-Apr-18 |
| 21 | All TSPs implement consumer awareness activities (starts upon filing of Consumer Awareness Programs with the CRTC and is completed on the Relief Date) | TSPs | 6-Apr-18 | 4-May-19 |
| 22 | All TSPs to notify all customers (including residence, business & special customers) of the new overlay NPA (may start upon the filing of Consumer Awareness Programs with the CRTC) | TSPs | 6-Apr-18 | 7-Sep-18 |
| 23 | TSPs to submit Progress Report #1 to NITF and CATF (starts after completion date for all TSPs to notify their customers and requires 2 weeks) | TSPs | 7-Sep-18 | 21-Sep-18 |
| 24 | NITF and CATF develop & submit Progress Report #1 to RPC (linked to TSP reports to NITF and CATF) | NITF & CATF | 21-Sep-18 | 5-Oct-18 |
| 25 | RPC submits Progress Report #1 to CISC/CRTC (linked to NITF and CATF reports) | RPC | 5-Oct-18 | 19-Oct-18 |
| 26 | iconectiv TRA database updates to add Exchange Areas to new overlay NPA (starts on the date that the PL is posted to the NANPA web site and must be completed by 6 months prior to the Relief Date) | iconectiv TRA | 27-Apr-18 | 2-Nov-18 |
| 27 | All Telecommunications Service Users (including Special Users 911 PSAPs, alarm companies, ISPs, paging companies, etc.) to implement changes to their telecom equipment & systems to accommodate the new NPA (starts upon CRTC approval of RIP and ends on the Relief Date) | Telecom Service Users | 2-Mar-18 | 4-May-19 |
| 28 | Payphone Providers Reprogram Payphones (starts upon CRTC approval of RIP and ends on the Relief Date) | Payphone Providers | 2-Mar-18 | 4-May-19 |
| 29 | TSPs and database owners/operators to modify systems and industry databases (starts upon CRTC approval of RIP and ends on the Relief Date) | TSPs & Database Owners | 2-Mar-18 | 4-May-19 |
| 30 | Operator Services & Directory Assistance Readiness (starts upon CRTC approval of RIP and ends on the Relief Date) | TSPs | 2-Mar-18 | 4-May-19 |
| 31 | Directory Publisher Readiness for overlays (ability to identify the NPA in telephone numbers in the directory published after the Overlay NPA is activated) (starts upon CRTC approval of RIP and ends on the Relief Date) | Directory Publishers | 2-Mar-18 | 4-May-19 |
| 32 | 9-1-1 Systems and Databases Readiness (starts upon CRTC approval of RIP and ends on the Relief Date) | PSAPS, 9 1 1 Service Providers & TSPs | 2-Mar-18 | 4-May-19 |
| 33 | Network Systems & Equipment Readiness (starts upon CRTC approval of RIP and ends on the Relief Date) | TSPs | 2-Mar-18 | 4-May-19 |
| 34 | Service Order & Business System Readiness (starts upon CRTC approval of RIP and ends on the Relief Date) | TSPs | 2-Mar-18 | 4-May-19 |
| 35 | International Gateway Switch Translations Readiness for new NPA (starts upon CRTC approval of RIP and ends on the Relief Date) | Int’l TSPs | 2-Mar-18 | 4-May-19 |
| 36 | Canadian Local Number Portability Consortium (CLNPC) Database Readiness for new NPA (starts upon CRTC approval of RIP and ends on the Relief Date) | CLNPC & NPAC | 2-Mar-18 | 4-May-19 |
| 37 | Toll Free SMS Database Readiness for new NPA (starts upon CRTC approval of RIP and ends on the Relief Date) | Toll TSPs | 2-Mar-18 | 4-May-19 |
| 38 | TSPs apply for Test CO Codes in new NPA (applications may be submitted no more than 6 months and no less than 66 days prior to the start date for the Inter-Carrier Testing Period) (Section 7.16.4 Canadian RP GL) | TSPs | 6-Aug-18 | 30-Nov-18 |
| 39 | Develop Inter-Carrier Network Test Plans and prepare for testing (individual TSPs to make arrangements in accordance with interconnection agreements) (may start upon CRTC approval of RIP and must be completed by start date for the Inter-Carrier Testing Period) | NITF & TSPs | 2-Mar-18 | 1-Feb-19 |
| 40 | All international and domestic Telecommunications Service Providers (TSPs) must activate the new NPA in their networks by the start date for the Inter-Carrier Testing Period | TSPs | 2-Mar-18 | 1-Feb-19 |
| 41 | Activation date for Overlay NPA Test CO Codes and Test Numbers in network (should be completed by the start date for the Inter-Carrier Testing Period) | TSPs |  | 1-Feb-19 |
| 42 | Inter-Carrier Testing Period (subject to Inter-Carrier Network Test Plans) (starts about 3 months prior to the Relief Date, and ends about 1 month after the Relief Date) | NITF & TSPs | 4-Feb-19 | 31-May-19 |
| 43 | TSPs to submit Progress Report #2 to NITF and CATF (starts on commencement of Inter-Carrier Testing Period) | TSPs | 4-Feb-19 | 15-Feb-19 |
| 44 | NITF and CATF develop & submit Progress Report #2 to RPC (linked to TSP reports to NITF and CATF) | NITF & CATF | 15-Feb-19 | 1-Mar-19 |
| 45 | RPC submits Progress Report #2 to CRTC staff (linked to NITF and CATF reports) | RPC | 1-Mar-19 | 15-Mar-19 |
| 46 | Relief Date (earliest date when CO Codes in new NPA may be activated) |  |  | 4-May-19 |
| 47 | TSPs submit Final Report to CATF and NITF (starts on Relief Date and provides 2 weeks for preparation & submission) | TSPs | 6-May-19 | 21-May-19 |
| 48 | NITF and CATF develop & submit Final Progress Report to RPC (linked to TSP reports to NITF and CATF) | NITF & CATF | 21-May-19 | 4-Jun-19 |
| 49 | The RPC submits Final Progress Report to CRTC staff (linked to NITF and CATF reports) | RPC | 4-Jun-19 | 18-Jun-19 |
| 50 | TSPs disconnect Test Codes & Numbers, and submit Part 1 form to return Test Codes (starts 1 month after Relief Date and allows 1 month for completion) | TSPs | 3-Jun-19 | 3-Jul-19 |
| 51 | RPC Chair submits, to the CISC, the final RPC Chair report indicating that the NPA 236/250/604/778 ad hoc RPC is no longer required | RPC Chair | 3-Jul-19 | 6-Aug-19 |

# JEOPARDY CONTINGENCY PLAN (JCP)

The RPC has developed the following JCP for inclusion in the PD for NPA 236/250/604/778. This JCP is based on the example contained in Appendix F to the Canadian NPA Relief Planning Guideline.

This JCP shall remain in effect until superceded by a CRTC-approved JCP, the Jeopardy Condition is suspended, or 66 days prior to the Relief Date.

The following measures shall be implemented in NPA 236/250/604/778 while a Jeopardy Condition is in effect.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA. The CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant when instructed by CRTC staff.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential wireline telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business wireline telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months, if required, to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used, nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, then the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes unless CRTC staff provides a further extension.

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed not more than six months from the original application date, then the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code unless CRTC staff provides a further extension.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 Form and Appendix B worksheet shall also submit a completed Supplementary Form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guideline;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application and that the months-to-exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report for the applicable switching entity signed by both a company officer and the company’s authorized representative;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF or an explanation as to why it was not is attached; and

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any CO Codes for growth assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must return the assigned CO Codes or submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall initiate the reclamation process at the end of the one-month extension unless CRTC staff provides a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will request two versions (two separate worksheets (Form 1 and Form 2)) of the J-NRUF input from all current and prospective CO Code Holders quarterly until three (3) months before relief is provided.

  - The forecasted quantities in Form 1 should be the same as or lower than the last R-NRUF input submitted, prior to declaration of a Jeopardy Condition. CO Code Holder forecasts may reflect an increase in demand in the period subsequent to the Relief Date.

  - Form 2 will reflect the actual demand required by the CO Code Holder's current business plan and will be provided for information purposes only.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the CRTC staff.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the Telecommunications Service Providers. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the changed forecasts, then the matter will be referred to CRTC staff.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- If a CO Code applicant wishes to request more CO Codes than it identified in its most recent J NRUF, the CO Code Applicant should discuss the matter with the CNA. If the CO Code Applicant wishes to proceed with the request, the CO Code Applicant will forward the request and revised forecast to CRTC staff and the CNA for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “Assignable CO Codes in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Available for Assignment as of [day month year] have been assigned.

- After each J-NRUF, the CNA shall provide CRTC staff, the RPC and CSCN participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the CRTC staff for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date) shall be limited to the quantity forecasted by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date), the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with CRTC staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

Supplementary form for a Growth CO Code Application – Page 1 of 2 – Telephone Number Utilization Report

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian NPA Relief Planning Guideline or the applicable approved Jeopardy Contingency Plan.

Name & Signature of Authorized Representative of Code Holder	Title	Date

Name & Signature of Company Officer (see item 3 of this JCP)	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO Code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed ten percent (10%) of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guideline

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two (2) times the highest quantity of customer numbers assigned in any month during the previous twelve (12) months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within four (4) months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four (4) months of the date of assignment.

Supplementary Form for a Growth CO Code Application – Page 2 of 2 – Telephone Number Utilization Report

Use Arial 9 to complete this form. (Note: If the spreadsheet below does not show on your display, please change the Work view to "Print Layout" or "Reading Layout")

Remarks: _______________________________________________________________________________

________________________________________________________________________________________

NPA 236/250/604/778 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 236/250/604/778 in a Jeopardy Condition.

The chart below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 236/250/604/778 assigned and In-service as of 12 October 2017. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned in the order listed below.

|  |  | Quantity |
| --- | --- | --- |
| A | Total CO Codes in NPAs 236/250/604/778 (NXX format) | 3200 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 32 |
|  | Special Use Codes (555, 950 & 976) | 12 |
|  | Home NPA Code(s) (236,250,604,778) | 15 |
|  | Current Neighbouring NPA Codes | 0 |
|  | Future Geographic NPA Codes (Note 1) | 3 |
|  | Plant Test Codes (958 & 959) | 8 |
|  | Special 7-digit Dialling Codes (310, 610 & 810) | 10 |
|  | CO Codes set aside for Initial Codes only | 0 |
|  | CO Codes set aside for New Entrants only | 0 |
|  | Protected Codes (250/948,986,987) (Note 2) | 3 |
|  | Total B | 83 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 3117 |
| D | CO Codes unassignable prior to a Jeopardy Condition that become assignable in a Jeopardy Condition: |  |
|  | Future Canadian Geographic NPA Codes | 0 |
|  | Current Neighbouring NPA Codes | 0 |
|  | Total D | 0 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 3117 |
| F | Assigned CO Codes as of 30 October 2017 | 2657 |
| G | Net CO Codes available for assignment as of 30 October 2017 without a Jeopardy Condition (G=C-F) | 460 |
| H | Net CO Codes available for assignment as of 30 October 2017 in a Jeopardy Condition (H=E-F) | 460 |

Notes:

- Telecom Decision CRTC 2011-451 (28 July 2011) directed that NPA 672 would be the next relief NPA in BC after NPA 236 implementation. CO Code 672 is currently unavailable for assignment in NPAs 236, 604, and 778 and in-service in NPA 250.

- Three (3) CO Codes (948, 986 & 987) from NPA 250 are protected for future NorthwesTel use as directed in Telecom Decision CRTC 2007-38 (7 June 2007).

.

# SELECTION OF RELIEF NPA CODE

In Telecom Decision CRTC 2011-451 the CRTC determined that “area code 672 is to be set aside as the most suitable area code for future code relief in British Columbia”.

# RECOMMENDATIONS

The RPC recommends that:

- The Relief Method should be a Distributed Overlay of a new NPA Code on British Columbia NPA 236/250/604/778;

- NPA Code 672 should be the Relief NPA Code (In Telecom Decision CRTC 2011-451 the CRTC set aside NPA 672 for next relief NPA in BC.);

- The Relief Date should be 4 May 2019, which is 12 months prior to the PED of May 2020; and,

- The proposed schedule in Section 9 should be used for NPA 236/250/604/778 relief (based on the current Projected Exhaust Date (PED) of May 2020).

ANNEXES

Maps and Figures

Figure 1 – Overview Map of NPA 236/250/604/778

Figure 2 – NPA 236/250/604/778 Actual and Forecast CO Code Assignments

Figure 3 – NPA 236/250/604/778 CO Code Exhaust: January 2016 G NRUF

Figure 4 – NPA 236/250/604/778 Admin and LEC+WSP Codes: January 2016 G-NRUF

Figure 5 – NPA 236/250/604/778 CO Code Exhaust: January 2017 R-NRUF

Figure 6 – NPA 236/250/604/778 Admin and LEC+WSP Codes: January 2017 R-NRUF

Figure 7 – NPA 236/250/604/778 CO Code Exhaust: July 2017 R-NRUF

Figure 8 – NPA 236/250/604/778 Admin and LEC+WSP Codes: July 2017 R-NRUF

Figure 9 – NPA 236/250/604/778 LIRs

Figure 10 – Option 1: Concentrated Overlay on NPA 604 Exchange Areas

Figure 11 – Option 2: Concentrated Overlay on Greater Vancouver LIR Exchange Areas

Figure 12 – Option 3: Concentrated Overlay on Metro Vancouver LPZ Exchange Areas

Figure 13 – Option 4: Distributed Overlay

- British Columbia Exchange Areas

Table 1 – NPA 236/250/778 Exchange Areas for Each Relief Option

|  | Concentrated Overlay |  |  |  |  |  | Distributed Overlay |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Option 1 |  | Option 2 |  | Option 3 |  | Option 4 |
| Exchange | NPA 250 Exchanges | NPA 604 Exchanges | GVRD LIR Exchanges | Outside GVRD Exchanges | LPZ Exchanges | Outside LPZ Exchanges | All BC Exchanges |
| NPA 236/250/778 Exchange Areas |  |  |  |  |  |  |  |
| 100 Mile House |  |  |  |  |  |  |  |
| 108 Mile House |  |  |  |  |  |  |  |
| 150 Mile House |  |  |  |  |  |  |  |
| 70 Mile House |  |  |  |  |  |  |  |
| Ahousat |  |  |  |  |  |  |  |
| Aiyansh |  |  |  |  |  |  |  |
| Alert Bay |  |  |  |  |  |  |  |
| Alexis Creek |  |  |  |  |  |  |  |
| Alkali Lake |  |  |  |  |  |  |  |
| Armstrong |  |  |  |  |  |  |  |
| Ashcroft |  |  |  |  |  |  |  |
| Aspen Park |  |  |  |  |  |  |  |
| Atlin |  |  |  |  |  |  |  |
| Avola |  |  |  |  |  |  |  |
| Balfour |  |  |  |  |  |  |  |
| Bamfield |  |  |  |  |  |  |  |
| Barriere |  |  |  |  |  |  |  |
| Bear Lake |  |  |  |  |  |  |  |
| Beaver Cove |  |  |  |  |  |  |  |
| Beaver Valley |  |  |  |  |  |  |  |
| Beaverdell |  |  |  |  |  |  |  |
| Bella Bella |  |  |  |  |  |  |  |
| Bella Coola |  |  |  |  |  |  |  |
| Blue River |  |  |  |  |  |  |  |
| Bob Quinn Lake |  |  |  |  |  |  |  |
| Boswell |  |  |  |  |  |  |  |
| Bouchie Lake |  |  |  |  |  |  |  |
| Bowser |  |  |  |  |  |  |  |
| Bridge Lake |  |  |  |  |  |  |  |
| Burns Lake |  |  |  |  |  |  |  |
| Cache Creek |  |  |  |  |  |  |  |
| Campbell River |  |  |  |  |  |  |  |
| Canal Flats |  |  |  |  |  |  |  |
| Castlegar |  |  |  |  |  |  |  |
| Cedar |  |  |  |  |  |  |  |
| Celista |  |  |  |  |  |  |  |
| Chase |  |  |  |  |  |  |  |
| Chemainus |  |  |  |  |  |  |  |
| Chetwynd |  |  |  |  |  |  |  |
| Chief Lake |  |  |  |  |  |  |  |
| Chilako |  |  |  |  |  |  |  |
| Christina Lake |  |  |  |  |  |  |  |
| Clearwater |  |  |  |  |  |  |  |
| Clinton |  |  |  |  |  |  |  |
| Cluculz Lake |  |  |  |  |  |  |  |
| Cobble Hill |  |  |  |  |  |  |  |
| Comox |  |  |  |  |  |  |  |
| Cortes Island |  |  |  |  |  |  |  |
| Courtenay |  |  |  |  |  |  |  |
| Cranbrook |  |  |  |  |  |  |  |
| Crawford Bay |  |  |  |  |  |  |  |
| Creston |  |  |  |  |  |  |  |
| Cumberland |  |  |  |  |  |  |  |
| Dallas |  |  |  |  |  |  |  |
| Dawson Creek |  |  |  |  |  |  |  |
| Dease Lake |  |  |  |  |  |  |  |
| Decker Lake |  |  |  |  |  |  |  |
| Donald |  |  |  |  |  |  |  |
| Douglas Lake |  |  |  |  |  |  |  |
| Dragon Lake |  |  |  |  |  |  |  |
| Duncan |  |  |  |  |  |  |  |
| Duncan Lake |  |  |  |  |  |  |  |
| Dunster |  |  |  |  |  |  |  |
| East Pine |  |  |  |  |  |  |  |
| Elkford |  |  |  |  |  |  |  |
| Elko |  |  |  |  |  |  |  |
| Enderby |  |  |  |  |  |  |  |
| Fairmont Hot Springs |  |  |  |  |  |  |  |
| Falkland |  |  |  |  |  |  |  |
| Fauquier |  |  |  |  |  |  |  |
| Fernie |  |  |  |  |  |  |  |
| Field |  |  |  |  |  |  |  |
| Flatrock |  |  |  |  |  |  |  |
| Forest Grove |  |  |  |  |  |  |  |
| Fort Fraser |  |  |  |  |  |  |  |
| Fort Nelson |  |  |  |  |  |  |  |
| Fort St. James |  |  |  |  |  |  |  |
| Fort St. John |  |  |  |  |  |  |  |
| Fort Ware |  |  |  |  |  |  |  |
| Francois Lake |  |  |  |  |  |  |  |
| Fraser Lake |  |  |  |  |  |  |  |
| Fruitvale |  |  |  |  |  |  |  |
| Fulford Harbour |  |  |  |  |  |  |  |
| Gabriola Island |  |  |  |  |  |  |  |
| Ganges |  |  |  |  |  |  |  |
| Genelle |  |  |  |  |  |  |  |
| Giscome |  |  |  |  |  |  |  |
| Gold Bridge |  |  |  |  |  |  |  |
| Gold River |  |  |  |  |  |  |  |
| Golden |  |  |  |  |  |  |  |
| Good Hope Lake |  |  |  |  |  |  |  |
| Grand Forks |  |  |  |  |  |  |  |
| Granisle |  |  |  |  |  |  |  |
| Grasmere |  |  |  |  |  |  |  |
| Grassy Plains |  |  |  |  |  |  |  |
| Greenville |  |  |  |  |  |  |  |
| Greenwood |  |  |  |  |  |  |  |
| Gulf Islands |  |  |  |  |  |  |  |
| Hagensborg |  |  |  |  |  |  |  |
| Hansard |  |  |  |  |  |  |  |
| Hartley Bay |  |  |  |  |  |  |  |
| Hartway |  |  |  |  |  |  |  |
| Hazelton |  |  |  |  |  |  |  |
| Hedley |  |  |  |  |  |  |  |
| Hendrix Lake |  |  |  |  |  |  |  |
| Hixon |  |  |  |  |  |  |  |
| Holberg |  |  |  |  |  |  |  |
| Horsefly |  |  |  |  |  |  |  |
| Houston |  |  |  |  |  |  |  |
| Hudson's Hope |  |  |  |  |  |  |  |
| Invermere |  |  |  |  |  |  |  |
| Iskut |  |  |  |  |  |  |  |
| Jaffray |  |  |  |  |  |  |  |
| Jordan River |  |  |  |  |  |  |  |
| Kaslo |  |  |  |  |  |  |  |
| Kelowna |  |  |  |  |  |  |  |
| Keremeos |  |  |  |  |  |  |  |
| Kimberley |  |  |  |  |  |  |  |
| Kincolith |  |  |  |  |  |  |  |
| Kitimat |  |  |  |  |  |  |  |
| Kitkatla |  |  |  |  |  |  |  |
| Kitsault |  |  |  |  |  |  |  |
| Kitwanga |  |  |  |  |  |  |  |
| Klemtu |  |  |  |  |  |  |  |
| Kyuquot |  |  |  |  |  |  |  |
| Lac La Hache |  |  |  |  |  |  |  |
| Ladysmith |  |  |  |  |  |  |  |
| Lake Cowichan |  |  |  |  |  |  |  |
| Lakelse |  |  |  |  |  |  |  |
| Lakeview Heights |  |  |  |  |  |  |  |
| Lantzville |  |  |  |  |  |  |  |
| Lasqueti Island |  |  |  |  |  |  |  |
| Likely |  |  |  |  |  |  |  |
| Lillooet |  |  |  |  |  |  |  |
| Little Fort |  |  |  |  |  |  |  |
| Logan Lake |  |  |  |  |  |  |  |
| Loos |  |  |  |  |  |  |  |
| Lower Post |  |  |  |  |  |  |  |
| Lumby |  |  |  |  |  |  |  |
| Lytton |  |  |  |  |  |  |  |
| Mackenzie |  |  |  |  |  |  |  |
| Manning Park |  |  |  |  |  |  |  |
| Masset |  |  |  |  |  |  |  |
| McBride |  |  |  |  |  |  |  |
| McLeese Lake |  |  |  |  |  |  |  |
| McLeod Lake |  |  |  |  |  |  |  |
| Merritt |  |  |  |  |  |  |  |
| Mica Creek |  |  |  |  |  |  |  |
| Midway |  |  |  |  |  |  |  |
| Montney |  |  |  |  |  |  |  |
| Moyie |  |  |  |  |  |  |  |
| Muncho Lake |  |  |  |  |  |  |  |
| Nakusp |  |  |  |  |  |  |  |
| Nanaimo |  |  |  |  |  |  |  |
| Nanoose |  |  |  |  |  |  |  |
| Naramata |  |  |  |  |  |  |  |
| Nelson |  |  |  |  |  |  |  |
| New Denver |  |  |  |  |  |  |  |
| Nimpo Lake |  |  |  |  |  |  |  |
| North Kamloops |  |  |  |  |  |  |  |
| North Nelson |  |  |  |  |  |  |  |
| Ocean Falls |  |  |  |  |  |  |  |
| Okanagan Falls |  |  |  |  |  |  |  |
| Okanagan Mission |  |  |  |  |  |  |  |
| Oliver |  |  |  |  |  |  |  |
| Osoyoos |  |  |  |  |  |  |  |
| Oyama |  |  |  |  |  |  |  |
| Oyster Bay |  |  |  |  |  |  |  |
| Parksville |  |  |  |  |  |  |  |
| Parson |  |  |  |  |  |  |  |
| Peachland |  |  |  |  |  |  |  |
| Pender Island |  |  |  |  |  |  |  |
| Penticton |  |  |  |  |  |  |  |
| Pineview |  |  |  |  |  |  |  |
| Port Alberni |  |  |  |  |  |  |  |
| Port Alice |  |  |  |  |  |  |  |
| Port Clements |  |  |  |  |  |  |  |
| Port Edward |  |  |  |  |  |  |  |
| Port Hardy |  |  |  |  |  |  |  |
| Port Mcneill |  |  |  |  |  |  |  |
| Port Renfrew |  |  |  |  |  |  |  |
| Port Simpson |  |  |  |  |  |  |  |
| Pouce Coupe |  |  |  |  |  |  |  |
| Prespatou |  |  |  |  |  |  |  |
| Prince George |  |  |  |  |  |  |  |
| Prince Rupert |  |  |  |  |  |  |  |
| Princeton |  |  |  |  |  |  |  |
| Pritchard |  |  |  |  |  |  |  |
| Prophet River |  |  |  |  |  |  |  |
| Puntzi |  |  |  |  |  |  |  |
| Quadra Island |  |  |  |  |  |  |  |
| Qualicum |  |  |  |  |  |  |  |
| Queen Charlotte |  |  |  |  |  |  |  |
| Quesnel |  |  |  |  |  |  |  |
| Radium |  |  |  |  |  |  |  |
| Red Rock |  |  |  |  |  |  |  |
| Revelstoke |  |  |  |  |  |  |  |
| Riondel |  |  |  |  |  |  |  |
| Riske Creek |  |  |  |  |  |  |  |
| Rock Creek |  |  |  |  |  |  |  |
| Rolla |  |  |  |  |  |  |  |
| Rossland |  |  |  |  |  |  |  |
| Rutland |  |  |  |  |  |  |  |
| Saanich |  |  |  |  |  |  |  |
| Salmo |  |  |  |  |  |  |  |
| Salmon Arm |  |  |  |  |  |  |  |
| Salmon Valley |  |  |  |  |  |  |  |
| Sandspit |  |  |  |  |  |  |  |
| Savona |  |  |  |  |  |  |  |
| Sayward |  |  |  |  |  |  |  |
| Shalalth |  |  |  |  |  |  |  |
| Sicamous |  |  |  |  |  |  |  |
| Skookumchuck |  |  |  |  |  |  |  |
| Slocan |  |  |  |  |  |  |  |
| Smithers |  |  |  |  |  |  |  |
| Sointula |  |  |  |  |  |  |  |
| Sooke |  |  |  |  |  |  |  |
| Sorrento |  |  |  |  |  |  |  |
| South Kamloops |  |  |  |  |  |  |  |
| South Slocan |  |  |  |  |  |  |  |
| Sparwood |  |  |  |  |  |  |  |
| Spences Bridge |  |  |  |  |  |  |  |
| Spillimacheen |  |  |  |  |  |  |  |
| Stewart |  |  |  |  |  |  |  |
| Summerland |  |  |  |  |  |  |  |
| Summit Lake |  |  |  |  |  |  |  |
| Tachie |  |  |  |  |  |  |  |
| Tahsis |  |  |  |  |  |  |  |
| Tappen |  |  |  |  |  |  |  |
| Tatla Lake |  |  |  |  |  |  |  |
| Taylor |  |  |  |  |  |  |  |
| Telegraph Creek |  |  |  |  |  |  |  |
| Telkwa |  |  |  |  |  |  |  |
| Terrace |  |  |  |  |  |  |  |
| Thrums |  |  |  |  |  |  |  |
| Toad River |  |  |  |  |  |  |  |
| Tofino |  |  |  |  |  |  |  |
| Topley |  |  |  |  |  |  |  |
| Trail |  |  |  |  |  |  |  |
| Trout Lake |  |  |  |  |  |  |  |
| Tsay Keh Dene |  |  |  |  |  |  |  |
| Tumbler Ridge |  |  |  |  |  |  |  |
| Ucluelet |  |  |  |  |  |  |  |
| Union Bay |  |  |  |  |  |  |  |
| Valemount |  |  |  |  |  |  |  |
| Vallican |  |  |  |  |  |  |  |
| Vanderhoof |  |  |  |  |  |  |  |
| Vanway |  |  |  |  |  |  |  |
| Vavenby |  |  |  |  |  |  |  |
| Vernon |  |  |  |  |  |  |  |
| Victoria |  |  |  |  |  |  |  |
| Wellington |  |  |  |  |  |  |  |
| Wells |  |  |  |  |  |  |  |
| Westbank |  |  |  |  |  |  |  |
| Westsyde |  |  |  |  |  |  |  |
| Westwold |  |  |  |  |  |  |  |
| Wildwood |  |  |  |  |  |  |  |
| Williams Lake |  |  |  |  |  |  |  |
| Willow Point |  |  |  |  |  |  |  |
| Willowbrook |  |  |  |  |  |  |  |
| Winfield |  |  |  |  |  |  |  |
| Winter Harbour |  |  |  |  |  |  |  |
| Wonowon |  |  |  |  |  |  |  |
| Woss Lake |  |  |  |  |  |  |  |
| Wynndel |  |  |  |  |  |  |  |
| Yahk |  |  |  |  |  |  |  |
| Youbou |  |  |  |  |  |  |  |
| Zeballos |  |  |  |  |  |  |  |
| NPA 236/604/778 Exchange Areas |  |  |  |  |  |  |  |
| Abbotsford |  |  |  |  |  |  |  |
| Agassiz |  |  |  |  |  |  |  |
| Aldergrove |  |  |  |  |  |  |  |
| Black Point |  |  |  |  |  |  |  |
| Boston Bar |  |  |  |  |  |  |  |
| Bowen Island |  |  |  |  |  |  |  |
| Britannia Beach |  |  |  |  |  |  |  |
| Chilliwack |  |  |  |  |  |  |  |
| Cloverdale |  |  |  |  |  |  |  |
| D'Arcy |  |  |  |  |  |  |  |
| Fort Langley |  |  |  |  |  |  |  |
| Gibsons |  |  |  |  |  |  |  |
| Haney |  |  |  |  |  |  |  |
| Hemlock Valley |  |  |  |  |  |  |  |
| Hope |  |  |  |  |  |  |  |
| Ladner |  |  |  |  |  |  |  |
| Langley |  |  |  |  |  |  |  |
| Mission |  |  |  |  |  |  |  |
| New Westminster |  |  |  |  |  |  |  |
| Newton |  |  |  |  |  |  |  |
| North Vancouver |  |  |  |  |  |  |  |
| Pemberton |  |  |  |  |  |  |  |
| Pender Harbour |  |  |  |  |  |  |  |
| Pitt Meadows |  |  |  |  |  |  |  |
| Port Coquitlam |  |  |  |  |  |  |  |
| Port Mellon |  |  |  |  |  |  |  |
| Port Moody |  |  |  |  |  |  |  |
| Powell River |  |  |  |  |  |  |  |
| Richmond |  |  |  |  |  |  |  |
| Rosedale |  |  |  |  |  |  |  |
| Sardis |  |  |  |  |  |  |  |
| Sechelt |  |  |  |  |  |  |  |
| Squamish |  |  |  |  |  |  |  |
| Van Anda |  |  |  |  |  |  |  |
| Vancouver |  |  |  |  |  |  |  |
| West Vancouver |  |  |  |  |  |  |  |
| Westview |  |  |  |  |  |  |  |
| Whalley |  |  |  |  |  |  |  |
| Whistler |  |  |  |  |  |  |  |
| White Rock |  |  |  |  |  |  |  |
| Whonnock |  |  |  |  |  |  |  |
| Yale |  |  |  |  |  |  |  |
| Yarrow |  |  |  |  |  |  |  |

Table 2 – Exchange Areas in Each LIR

| LIR Name | Exchange |
| --- | --- |
| Alberni-Clayoquot - Port Alberni | Ahousat |
| Alberni-Clayoquot - Port Alberni | Bamfield |
| Alberni-Clayoquot - Port Alberni | Port Alberni |
| Alberni-Clayoquot - Port Alberni | Tofino |
| Alberni-Clayoquot - Port Alberni | Ucluelet |
| Capital - Victoria | Cobble Hill |
| Capital - Victoria | Cortes Island |
| Capital - Victoria | Fulford Harbour |
| Capital - Victoria | Ganges |
| Capital - Victoria | Gold River |
| Capital - Victoria | Gulf Islands |
| Capital - Victoria | Holberg |
| Capital - Victoria | Jordan River |
| Capital - Victoria | Ocean Falls |
| Capital - Victoria | Pender Island |
| Capital - Victoria | Port Alice |
| Capital - Victoria | Port Hardy |
| Capital - Victoria | Port Renfrew |
| Capital - Victoria | Saanich |
| Capital - Victoria | Sooke |
| Capital - Victoria | Tahsis |
| Capital - Victoria | Victoria |
| Capital - Victoria | Winter Harbour |
| Cariboo - Williams Lake | 100 Mile House |
| Cariboo - Williams Lake | 108 Mile House |
| Cariboo - Williams Lake | 150 Mile House |
| Cariboo - Williams Lake | Alexis Creek |
| Cariboo - Williams Lake | Alkali Lake |
| Cariboo - Williams Lake | Beaver Valley |
| Cariboo - Williams Lake | Bella Coola |
| Cariboo - Williams Lake | Bouchie Lake |
| Cariboo - Williams Lake | Bridge Lake |
| Cariboo - Williams Lake | Dragon Lake |
| Cariboo - Williams Lake | Forest Grove |
| Cariboo - Williams Lake | Hagensborg |
| Cariboo - Williams Lake | Hendrix Lake |
| Cariboo - Williams Lake | Horsefly |
| Cariboo - Williams Lake | Lac La Hache |
| Cariboo - Williams Lake | Likely |
| Cariboo - Williams Lake | McLeese Lake |
| Cariboo - Williams Lake | Nimpo Lake |
| Cariboo - Williams Lake | Puntzi |
| Cariboo - Williams Lake | Quesnel |
| Cariboo - Williams Lake | Riske Creek |
| Cariboo - Williams Lake | Tatla Lake |
| Cariboo - Williams Lake | Wells |
| Cariboo - Williams Lake | Wildwood |
| Cariboo - Williams Lake | Williams Lake |
| Central Kootenay - Nelson | Balfour |
| Central Kootenay - Nelson | Boswell |
| Central Kootenay - Nelson | Crawford Bay |
| Central Kootenay - Nelson | Duncan Lake |
| Central Kootenay - Nelson | Fauquier |
| Central Kootenay - Nelson | Kaslo |
| Central Kootenay - Nelson | Nakusp |
| Central Kootenay - Nelson | Nelson |
| Central Kootenay - Nelson | North Nelson |
| Central Kootenay - Nelson | Riondel |
| Central Kootenay - Nelson | South Slocan |
| Central Kootenay - Nelson | Thrums |
| Central Kootenay - Nelson | Trout Lake |
| Central Okanagan - Kelowna | Beaverdell |
| Central Okanagan - Kelowna | Christina Lake |
| Central Okanagan - Kelowna | Grand Forks |
| Central Okanagan - Kelowna | Hedley |
| Central Okanagan - Kelowna | Kelowna |
| Central Okanagan - Kelowna | Keremeos |
| Central Okanagan - Kelowna | Lakeview Heights |
| Central Okanagan - Kelowna | Manning Park |
| Central Okanagan - Kelowna | Merritt |
| Central Okanagan - Kelowna | Okanagan Mission |
| Central Okanagan - Kelowna | Osoyoos |
| Central Okanagan - Kelowna | Oyama |
| Central Okanagan - Kelowna | Peachland |
| Central Okanagan - Kelowna | Princeton |
| Central Okanagan - Kelowna | Rutland |
| Central Okanagan - Kelowna | Westbank |
| Central Okanagan - Kelowna | Winfield |
| Columbia-Shuswap - Salmon Arm | Celista |
| Columbia-Shuswap - Salmon Arm | Chase |
| Columbia-Shuswap - Salmon Arm | Mica Creek |
| Columbia-Shuswap - Salmon Arm | Revelstoke |
| Columbia-Shuswap - Salmon Arm | Salmon Arm |
| Columbia-Shuswap - Salmon Arm | Sicamous |
| Columbia-Shuswap - Salmon Arm | Sorrento |
| Columbia-Shuswap - Salmon Arm | Tappen |
| Comox-Strathcona - Campbell River | Alert Bay |
| Comox-Strathcona - Campbell River | Beaver Cove |
| Comox-Strathcona - Campbell River | Campbell River |
| Comox-Strathcona - Campbell River | Comox |
| Comox-Strathcona - Campbell River | Courtenay |
| Comox-Strathcona - Campbell River | Cumberland |
| Comox-Strathcona - Campbell River | Kyuquot |
| Comox-Strathcona - Campbell River | Oyster Bay |
| Comox-Strathcona - Campbell River | Port Mcneill |
| Comox-Strathcona - Campbell River | Quadra Island |
| Comox-Strathcona - Campbell River | Sayward |
| Comox-Strathcona - Campbell River | Sointula |
| Comox-Strathcona - Campbell River | Union Bay |
| Comox-Strathcona - Campbell River | Willow Point |
| Comox-Strathcona - Campbell River | Woss Lake |
| Comox-Strathcona - Campbell River | Zeballos |
| Cowichan Valley - Duncan | Duncan |
| Cowichan Valley - Duncan | Lake Cowichan |
| Cowichan Valley - Duncan | Youbou |
| District of Peace – Dawson Creek | Chetwynd |
| District of Peace – Dawson Creek | Dawson Creek |
| District of Peace – Dawson Creek | East Pine |
| District of Peace – Dawson Creek | Flatrock |
| District of Peace – Dawson Creek | Fort St. John |
| District of Peace – Dawson Creek | Hudson's Hope |
| District of Peace – Dawson Creek | Montney |
| District of Peace – Dawson Creek | Pouce Coupe |
| District of Peace – Dawson Creek | Prespatou |
| District of Peace – Dawson Creek | Rolla |
| District of Peace – Dawson Creek | Taylor |
| District of Peace – Dawson Creek | Tumbler Ridge |
| District of Peace – Dawson Creek | Willowbrook |
| East Kootenay - Cranbrook | Canal Flats |
| East Kootenay - Cranbrook | Cranbrook |
| East Kootenay - Cranbrook | Creston |
| East Kootenay - Cranbrook | Donald |
| East Kootenay - Cranbrook | Elkford |
| East Kootenay - Cranbrook | Elko |
| East Kootenay - Cranbrook | Fairmont Hot Springs |
| East Kootenay - Cranbrook | Fernie |
| East Kootenay - Cranbrook | Field |
| East Kootenay - Cranbrook | Golden |
| East Kootenay - Cranbrook | Grasmere |
| East Kootenay - Cranbrook | Invermere |
| East Kootenay - Cranbrook | Jaffray |
| East Kootenay - Cranbrook | Kimberley |
| East Kootenay - Cranbrook | Moyie |
| East Kootenay - Cranbrook | Parson |
| East Kootenay - Cranbrook | Radium |
| East Kootenay - Cranbrook | Skookumchuck |
| East Kootenay - Cranbrook | Sparwood |
| East Kootenay - Cranbrook | Spillimacheen |
| East Kootenay - Cranbrook | Wynndel |
| East Kootenay - Cranbrook | Yahk |
| Fort Nelson | Fort Nelson |
| Fort Nelson | Lower Post |
| Fort Nelson | Muncho Lake |
| Fort Nelson | Prophet River |
| Fort Ware | Fort Ware |
| Fraser Valley - Abbotsford | Abbotsford |
| Fraser Valley - Abbotsford | Agassiz |
| Fraser Valley - Abbotsford | Chilliwack |
| Fraser Valley - Abbotsford | Hemlock Valley |
| Fraser Valley - Abbotsford | Hope |
| Fraser Valley - Abbotsford | Mission |
| Fraser Valley - Abbotsford | Rosedale |
| Fraser Valley - Abbotsford | Sardis |
| Fraser Valley - Abbotsford | Yale |
| Fraser Valley - Abbotsford | Yarrow |
| Fraser-Fort George - Prince George | 70 Mile House |
| Fraser-Fort George - Prince George | Bear Lake |
| Fraser-Fort George - Prince George | Burns Lake |
| Fraser-Fort George - Prince George | Chief Lake |
| Fraser-Fort George - Prince George | Chilako |
| Fraser-Fort George - Prince George | Clinton |
| Fraser-Fort George - Prince George | Cluculz Lake |
| Fraser-Fort George - Prince George | Decker Lake |
| Fraser-Fort George - Prince George | Dunster |
| Fraser-Fort George - Prince George | Fort Fraser |
| Fraser-Fort George - Prince George | Fort St. James |
| Fraser-Fort George - Prince George | Francois Lake |
| Fraser-Fort George - Prince George | Fraser Lake |
| Fraser-Fort George - Prince George | Giscome |
| Fraser-Fort George - Prince George | Granisle |
| Fraser-Fort George - Prince George | Grassy Plains |
| Fraser-Fort George - Prince George | Hansard |
| Fraser-Fort George - Prince George | Hartway |
| Fraser-Fort George - Prince George | Hixon |
| Fraser-Fort George - Prince George | Loos |
| Fraser-Fort George - Prince George | Mackenzie |
| Fraser-Fort George - Prince George | McBride |
| Fraser-Fort George - Prince George | McLeod Lake |
| Fraser-Fort George - Prince George | Pineview |
| Fraser-Fort George - Prince George | Prince George |
| Fraser-Fort George - Prince George | Red Rock |
| Fraser-Fort George - Prince George | Salmon Valley |
| Fraser-Fort George - Prince George | Summit Lake |
| Fraser-Fort George - Prince George | Tachie |
| Fraser-Fort George - Prince George | Tsay Keh Dene |
| Fraser-Fort George - Prince George | Valemount |
| Fraser-Fort George - Prince George | Vanderhoof |
| Fraser-Fort George - Prince George | Vanway |
| Greater Vancouver - Vancouver | Aldergrove |
| Greater Vancouver - Vancouver | Boston Bar |
| Greater Vancouver - Vancouver | Bowen Island |
| Greater Vancouver - Vancouver | Britannia Beach |
| Greater Vancouver - Vancouver | Cloverdale |
| Greater Vancouver - Vancouver | Fort Langley |
| Greater Vancouver - Vancouver | Haney |
| Greater Vancouver - Vancouver | Ladner |
| Greater Vancouver - Vancouver | Langley |
| Greater Vancouver - Vancouver | New Westminster |
| Greater Vancouver - Vancouver | Newton |
| Greater Vancouver - Vancouver | North Vancouver |
| Greater Vancouver - Vancouver | Pitt Meadows |
| Greater Vancouver - Vancouver | Port Coquitlam |
| Greater Vancouver - Vancouver | Port Moody |
| Greater Vancouver - Vancouver | Richmond |
| Greater Vancouver - Vancouver | Squamish |
| Greater Vancouver - Vancouver | Vancouver |
| Greater Vancouver - Vancouver | West Vancouver |
| Greater Vancouver - Vancouver | Whalley |
| Greater Vancouver - Vancouver | White Rock |
| Greater Vancouver - Vancouver | Whonnock |
| Iskut | Good Hope Lake |
| Iskut | Iskut |
| Iskut | Telegraph Creek |
| Kitimat-Stikine - Terrace | Aiyansh |
| Kitimat-Stikine - Terrace | Bella Bella |
| Kitimat-Stikine - Terrace | Greenville |
| Kitimat-Stikine - Terrace | Hartley Bay |
| Kitimat-Stikine - Terrace | Hazelton |
| Kitimat-Stikine - Terrace | Houston |
| Kitimat-Stikine - Terrace | Kincolith |
| Kitimat-Stikine - Terrace | Kitimat |
| Kitimat-Stikine - Terrace | Kitkatla |
| Kitimat-Stikine - Terrace | Kitsault |
| Kitimat-Stikine - Terrace | Kitwanga |
| Kitimat-Stikine - Terrace | Klemtu |
| Kitimat-Stikine - Terrace | Lakelse |
| Kitimat-Stikine - Terrace | Port Edward |
| Kitimat-Stikine - Terrace | Port Simpson |
| Kitimat-Stikine - Terrace | Smithers |
| Kitimat-Stikine - Terrace | Stewart |
| Kitimat-Stikine - Terrace | Telkwa |
| Kitimat-Stikine - Terrace | Terrace |
| Kitimat-Stikine - Terrace | Topley |
| Kootenay Boundary | Castlegar |
| Kootenay Boundary | Fruitvale |
| Kootenay Boundary | Genelle |
| Kootenay Boundary | New Denver |
| Kootenay Boundary | Rossland |
| Kootenay Boundary | Salmo |
| Kootenay Boundary | Slocan |
| Kootenay Boundary | Trail |
| Kootenay Boundary | Vallican |
| Nanaimo - Nanaimo | Bowser |
| Nanaimo - Nanaimo | Cedar |
| Nanaimo - Nanaimo | Chemainus |
| Nanaimo - Nanaimo | Gabriola Island |
| Nanaimo - Nanaimo | Ladysmith |
| Nanaimo - Nanaimo | Lantzville |
| Nanaimo - Nanaimo | Lasqueti Island |
| Nanaimo - Nanaimo | Nanaimo |
| Nanaimo - Nanaimo | Nanoose |
| Nanaimo - Nanaimo | Parksville |
| Nanaimo - Nanaimo | Qualicum |
| Nanaimo - Nanaimo | Wellington |
| North Okanagan - Cernon | Armstrong |
| North Okanagan - Cernon | Enderby |
| North Okanagan - Cernon | Falkland |
| North Okanagan - Cernon | Lumby |
| North Okanagan - Cernon | Vernon |
| Okanagan-Similkameen - Penticton | Greenwood |
| Okanagan-Similkameen - Penticton | Midway |
| Okanagan-Similkameen - Penticton | Naramata |
| Okanagan-Similkameen - Penticton | Okanagan Falls |
| Okanagan-Similkameen - Penticton | Oliver |
| Okanagan-Similkameen - Penticton | Penticton |
| Okanagan-Similkameen - Penticton | Rock Creek |
| Okanagan-Similkameen - Penticton | Summerland |
| Powell River - Powell River | Black Point |
| Powell River - Powell River | Powell River |
| Powell River - Powell River | Van Anda |
| Powell River - Powell River | Westview |
| Skeena-Queen Charlotte - Masset | Masset |
| Skeena-Queen Charlotte - Masset | Port Clements |
| Skeena-Queen Charlotte - Masset | Queen Charlotte |
| Skeena-Queen Charlotte - Masset | Sandspit |
| Squamish-lillooet - Whistler | D'Arcy |
| Squamish-lillooet - Whistler | Gold Bridge |
| Squamish-lillooet - Whistler | Pemberton |
| Squamish-lillooet - Whistler | Shalalth |
| Squamish-lillooet - Whistler | Whistler |
| Sunshine Coast - Gibsons | Gibsons |
| Sunshine Coast - Gibsons | Pender Harbour |
| Sunshine Coast - Gibsons | Port Mellon |
| Sunshine Coast - Gibsons | Sechelt |
| Thompson-Nicola - Kamloops | Ashcroft |
| Thompson-Nicola - Kamloops | Aspen Park |
| Thompson-Nicola - Kamloops | Avola |
| Thompson-Nicola - Kamloops | Barriere |
| Thompson-Nicola - Kamloops | Blue River |
| Thompson-Nicola - Kamloops | Cache Creek |
| Thompson-Nicola - Kamloops | Clearwater |
| Thompson-Nicola - Kamloops | Dallas |
| Thompson-Nicola - Kamloops | Douglas Lake |
| Thompson-Nicola - Kamloops | Lillooet |
| Thompson-Nicola - Kamloops | Little Fort |
| Thompson-Nicola - Kamloops | Logan Lake |
| Thompson-Nicola - Kamloops | Lytton |
| Thompson-Nicola - Kamloops | North Kamloops |
| Thompson-Nicola - Kamloops | Pritchard |
| Thompson-Nicola - Kamloops | Savona |
| Thompson-Nicola - Kamloops | South Kamloops |
| Thompson-Nicola - Kamloops | Spences Bridge |
| Thompson-Nicola - Kamloops | Vavenby |
| Thompson-Nicola - Kamloops | Westsyde |
| Thompson-Nicola - Kamloops | Westwold |
| Wonowon/Blueberry | Wonowon |
| No LIR | Atlin |
| No LIR | Bob Quinn Lake |
| No LIR | Dease Lake |
| No LIR | Prince Rupert |
| No LIR | Toad River |

Table 3 – Greater Vancouver LIR and Metro Vancouver LPZ Exchange Areas

| Exchange | Greater Vancouver LIR | Location Porting Zone |
| --- | --- | --- |
| Aldergrove |  |  |
| Boston Bar |  |  |
| Bowen Island |  |  |
| Britannia Beach |  |  |
| Cloverdale |  |  |
| Fort Langley |  |  |
| Haney |  |  |
| Ladner |  |  |
| Langley |  |  |
| New Westminster |  |  |
| Newton |  |  |
| North Vancouver |  |  |
| Pitt Meadows |  |  |
| Port Coquitlam |  |  |
| Port Moody |  |  |
| Richmond |  |  |
| Squamish |  |  |
| Vancouver |  |  |
| West Vancouver |  |  |
| Whalley |  |  |
| White Rock |  |  |
| Whonnock |  |  |

Distribution List

| CLEC Admin Comwave Networks 61 Wildcat Road Toronto, ON Canada M3J 2P5 clecteam@comwave.net | Numbering E-Mail Distributel Communications Limited 177 Nepean Street Ottawa, ON Canada K2P 0B4 numbering@distributel.ca |
| --- | --- |
| NXX Admin Bell Canada nxx.admin@bell.ca | Edward Antecol VP, Regulatory and Carrier Relations Freedom Mobile Inc. 207 Queen Quay West Suite 710 Toronto, ON Canada M5J 1A7 Telephone: 416-849-1277 Fax: 866-247-1890 EAntecol@FreedomMobile.ca |
| Chris Armstrong Sales & Marketing Manager CityWest cable & Telephone (formerly Prince Rupert Telephones) 248 Third Ave W. Prince Rupert, BC Canada V8J 1L1 Telephone: 250-627-0902 Fax: 250-627-0905 Chris.Armstrong@cwct.ca | Andreea Badea Iristel Inc. 11 Bowan Court Toronto, ON Canada M2K 3A8 Telephone: 416-800-4747 abadea@iristel.ro |
| Bill Barsley Manager - Planning & Engineering TELUS 27 Marmac Drive Etobicoke, ON Canada M9W 1E7 Telephone: 416-279-7989 Fax: 416-279-3930 bill.barsley@telus.com | Ron Barzakay CTO Comwave Networks 61 Wildcat Rd Toronto, ON M3J 2P5 Telephone: 416-663-9700 X 302 Fax: 416-736-3150 rbarzakay@comwave.net |
| Vivek Bhardwaj Traffic Specialist Rogers Communications 8200 Dixie Rd. Brampton, ON Canada L6T 0C1 Telephone: 647-747-3569 vivek.bhardwaj@rci.rogers.com | Olena Bilozerska Network Planning Manager I, TS CC Planning & Management TELUS 200 Consilium Place, Floor 6 Scarborough, ON Canada M1H 3G2 Telephone: 647-837-1798 Olena.Bilozerska@telus.com |
| Doug Birdwise Interested Party 109 Westpark Drive Ottawa, ON Canada K1B 3G4 Telephone: 613-830-0081 douglas.birdwise@sympatico.ca | Samer Bishay CEO Iristel Inc. 11 Bowan Court Toronto, ON Canada M2K 3A8 Telephone: 416-800-9999 Fax: 416-628-0891 sbishay@iristel.com |
| Heather Bishop Executive Administrative Assistant CityWest Cable & Telephone Corp. 248 3rd Avenue West Prince Rupert, BC Canada V8G 1L1 Telephone: 250-627-0910 heather.bishop@cwct.ca | Eric Boer Director, Voice Network Services teliPhone Navigata-Westel 1210-200 Granville St Vancouver, BC Canada V6C 1S4 Telephone: 604-990-2058 Fax: 604-990-2040 eric.boer@navigata.ca |
| Laurie Bowie Network Planning Bell Canada 100 Dundas Street, Floor 4G London, ON Canada N6A 5B6 Telephone: 519-850-5818 laurie.bowie@bell.ca | Glen Brown Division Manager Leidos Canada Inc. 60 Queen Street, Suite 1516 Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3291 Fax: 613-563-3399 browng@leidos.ca |
| Kim Brown Telephone Infrastructure Specialist Eastlink PO Box 8660, Station “A”: 6080 Young St, 7th Floor Halifax, NS Canada B3K 5M3 Telephone: 902-446-3794 Fax: 902-405-3426 kim.brown@corp.eastlink.ca | Joseph Cabrera Senior Analyst - Dispute Resolution and Regulatory Implementation CRTC 1 Promenade du Portage Gatineau, QC Canada J8X 4B1 Telephone: 819-934-6352 Fax: 819-997-4610 joseph.cabrera@crtc.gc.ca |
| Melanye Caisse Telecom Analyst ISP Telecom Inc 1155 Boul Rene-Levesque Ouest Suite 2500 Montreal, QC Canada H3B 2K4 Telephone: 416-548-4819 Fax: 416-548-4818 melanye@isptelecom.net | Don Cavanagh VP Distributel Communications Limited 177 Nepean Street, Suite 300 Ottawa, ON Canada K2P 0B4 Telephone: 613-237-7005 Fax: 613-237-7009 donald.cavanagh@distributel.ca |
| JF Champagne Executive Director Canadian Security Association, National Office 610 Alden Road, Suite 100 Markham, ON Canada L3R 9Z1 Telephone: 905-513-0622 Fax: 905-513-0624 jfchampagne@canasa.org | Fiona Clegg CO Code Administration Leidos Canada Inc. 60 Queen Street, Suite 1516 Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3285 Fax: 613-563-3399 cleggf@leidos.ca |
| Eric Coburn IP Management Specialist Shaw Telecom Inc. Suite 800, 630 – 3rd Ave SW Calgary, AB Canada T2P 4L4 Telephone: 403-750-7481 Fax: 403-750-6999 dp-tnadmin@sjrb.ca | David Comrie CNA Leidos Canada Inc. 1516 - 60 Queen Street Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3287 Fax: 613-563-3399 comried@leidos.ca |
| Doug Cooper Director, Network Profitability and Planning Primus Canada 5343 Dundas St W Suite 108 Toronto, ON Canada Telephone: 416-207-7760 dcooper@primustel.ca | Arnie Dehoop Manager, Network Optimization Freedom Mobile Inc. 207 Queens Quay West, Suite 710 Toronto, ON Canada M5J 1A7 Telephone: 289-700-2200 Fax: 866-247-1890 Adehoop@FreedomMobile.ca |
| John Demco Director Webnames.ca Inc 3rd Floor, 322 Water Street Vancouver, BC Canada V6B 1B6 Telephone: 604-822-6724 Fax: 604-633-3174 demco@webnames.ca | Irma Dulay Primus Telecommunications Canada Inc. 500- 5343 Dundas St West Toronto, ON Canada M9B 6K5 Telephone: 416-207-7151 Fax: 877-329-6875 idulay@primustel.ca |
| Jean-Michel Dupuis Senior Public Services Specialist Rogers Communications Canada Inc. 800 rue de la Gauchetiere Ouest, Suite 4000 Montreal, QC Canada H5A 1K3 Telephone: 1-866-501-7727 Fax: 1-800-506-3962 jeanmichel.dupuis@rci.rogers.com | Kurt Eby Director of Regulatory Affairs Canadian Wireless Telecommunications Association (CWTA) 80 Elgin Street, Suite 30 Ottawa, ON Canada K1P 6R2 Telephone: 613-233-5884 Ext. 213 Fax: 613-233-2032 documentcontrol@cwta.ca |
| Mona Emond Director, Marketing & Communications Canadian Security Association 610 Alden Road, Suite 100 Markham, ON Canada L3R 9Z1 Telephone: 905-513-0622 Ext 242 Fax: 905-513-0624 memond@canasa.org | Diane Faillant Associate - Network Management/NSS (National Numbering Solution) Bell Canada 671 LAGAUCHETIERE Ouest. 11 Montreal, QC Canada H3B 2M8 Telephone: 514-870-6044 Fax: 514-786-9062 diane.faillant@bell.ca |
| Ling Fang Traffic Specialist Rogers Communications 8200 Dixie Rd Brampton, ON Canada L6T0C1 Telephone: 647-747-4657 ling.fang@rci.rogers.com | Johny Fernandez Technology Strategy TELUS Mobility 300 C Scarborough, ON Canada M1H 3J3 Telephone: 647-453-4442 Johny.fernandez@telus.com |
| Paul Fleming Cable Telephone Assistant Manager Citywest Telephone Corp 248 3rd Avenue West Prince Rupert, BC Canada V8J 1L1 Telephone: 778-634-0026 Fax: 778-634-8214 Paul.Fleming@cwct.ca | Gino Grandinetti Manager - Products & Services, Local & Enhanced Services TELUS 4535 Canada Way, Floor 03 Burnaby, BC Canada V5G 1J9 Telephone: 604-695-4755 gino.grandinetti@telus.com |
| Pierre Guynot de Boismenu Manager of Core Network Engineering and Operations, Wireless Bragg Communications Inc 60800 Young St 6th Floor Halifax, NS Canada B3K5M3 Telephone: 902-414-8020 Fax: 902-444-1019 pierre.guynotdeboismenu@corp.eastlink.ca | Sam Haigh Asset Manager - Voice, ITM Edge Services NorthwesTel Inc. P.O. Bag 790, 5201-50th Avenue 10th Fl. Yellowknife, NT Canada X1A 2N6 Telephone: 867-920-3655 Fax: 867-669-7933 Shaigh@nwtel.ca |
| Shawn Hall Sr Communications Manager, Corporate Communications TELUS 555 Robson Street, Floor 3 Vancouver, BC Canada V6B 3K9 Telephone: 604-697-8176 Fax: 604-331-8199 shawn.hall@telus.com | Austin He Network Planning Analyst,Carrier Relations,Network Profitability & Planning Primus Telecommunications Canada Inc. 5343 Dundas Street W. Suite 500 Toronto, ON Canada M9B 6K5 Telephone: 416-207-3361 ahe@primustel.ca |
| Marian Hearn Project Executive Canadian LNP Consortium Inc. 350 Palladium Drive, Suite 208 Kanata, ON Canada K2V 1A8 Telephone: 613-287-0225 Fax: 800-406-9250 marian.hearn@clnpc.ca | Lynne Hewitson Membership Manager Canadian Security Association (CANASA) 610 Alden Road Markham, ON Canada L3R 9Z1 Telephone: 905-513-0622 ext 223 Fax: 905-513-0624 membership@canasa.org |
| Larry Hishon Vice-President Business Development Fibernetics Corporation 583 Eastgate Walk Waterloo, ON Canada N2K 2V9 Telephone: 519-571-7433 Fax: 519-772-5014 lhishon@fibernetics.ca | Sandra Hobbs Network Marketing Specialist Rogers Communications Canada Inc. 1600-4710 Kingsway Burnaby, BC Canada V5H 4W4 Telephone: 604-431-1748 Fax: 604-431-1546 sandra.hobbs@rci.rogers.com |
| Andrew Hofmann South Island Cable Ltd. PO Box 76 Port Renfrew, BC Canada V0S 1K0 Telephone: 250-483-1409 Ext 111 Fax: 250-483-1489 legal@southislandcable.com | Steven Hrabok Product Specialist - Digital Phone Shaw Suite 800, 630 - 3rd Ave SW Calgary, AB Canada T2P 4L4 Telephone: 403-234-6284 Fax: 403-750-6969 dp-tnadmin@sjrb.ca |
| Laine Hutchinson MGR, CARRIER SERVICES (VOICE) Shaw Business 2431 37 AVENUE NE Calgary, AB Canada T2E 6Y7 Telephone: (587) 390-2238 Laine.Hutchinson@sjrb.ca | Kim Isaacs Director Carrier Relations Allstream 6160 Golden Hills Dr Golden Valley, MN USA 55416 Telephone: 763-745-8463 Kim.Isaacs@allstream.com |
| Stephanie Jackson Manager - Public Services Integration; Traffic Engineering Rogers Communications Canada Inc. 8200 Dixie Road Brampton, ON Canada L6T 0C1 Telephone: 647-747-4402 Fax: 647-747-4557 stephanie.jackson@rci.rogers.com | Alan Jordache Senior Engineer TELUS Mobility 200 Consilium Pl, Floor 13 Scarborough, ON M1H 3J3 Telephone: 416-279-3248 Fax: 416-279-3930 ALAN.JORDACHE@TELUS.COM |
| Suresh Khare CO Code Manager Leidos Canada Inc. 60 Queen Street, Suite 1516 Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3296 Fax: 613-563-3399 khares@leidos.ca | Denning Lai City Telecom Inc. (CITI) 3781 Victoria Park Ave., Unit 13 Scarborough, ON Canada M1W 3K5 Telephone: 416-502-6038 denning@ctinets.ca |
| Roger Lee Manager - Voice Traffic Engineering TELUS 5th Floor, 3777 Kingsway Burnaby, BC Canada V5H 3Z7 Telephone: 604-695-3182 Fax: 604-663-1300 roger.lee@telus.com | Graham LeGeyt Principal Systems Architect Shaw Communications Inc. 2728 Hopewell Place, N.E. Calgary, AB Canada T1Y 7J7 Telephone: 403-781-4940 graham.legeyt@sjrb.ca |
| Natalie Lessard CO Code Administration Leidos Canada Inc. 60 Queen Street, Suite 1516 Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3288 Fax: 613-563-3399 lessardn@leidos.ca | Natalie MacDonald Director of Regulatory Matters Bragg Communications Incorporated 6080 Young Street, Suite 801 Halifax, NS Canada B3K 5M3 Telephone: 902-431-9979 Fax: 902-446-9979 regulatory.matters@corp.eastlink.ca |
| Jennifer Mack Traffic Specialist Rogers Communications 8200 Dixie Rd. Brampton, ON Canada L6T 0C1 Telephone: 647-747-2168 jennifer.mack@rci.rogers.ca | John MacKenzie Regulatory Affairs Telus Telephone: 780-493-5579 john.mackenzie@telus.com |
| Lindsay Magri Marketing Manager Eastlink 18 Sydenham Street East, PO Box 1800 Aylmer, ON Canada N5H 3E7 Telephone: 519-773-1214 Fax: 519-764-3217 lindsay.magri@corp.eastlink.ca | Wanda Marie Mali Manager - National Numbering Solutions Bell Canada 100 Borough Dr, Floor 5 Blue Scarborough, ON M1P4W2 Telephone: 416-296-6076 Fax: 416-296-0685 wanda_marie.mali@bell.ca |
| John C. Manning Director NANPA 46000 Center Oak Plaza Sterling, VA USA 20166 Telephone: 571-434-5770 Fax: 571-434-5502 john.manning@team.neustar | Deirdre Massiah-Gomes Manager - Technology Strategy TELUS 200 Consilium Place, Suite 1600 Scarborough, ON Canada M1H 3J3 Telephone: 416-279-9000 Fax: 416-279-3949 deirdre.massiah-gomes@telus.com |
| Andrew Matoga President ISP Telecom 1155 Boul Rene-Levesque O Suite 2500 Montreal, QC Canada H3B 2K4 Telephone: 416-548-4848 Fax: 416-548-4847 andrew@isptelecom.net | Kevin McGouran Tech Ops Engineering Specialist Allstream Inc. 85 Riviera Drive Markham, ON Canada L3R 5J6 Telephone: 416-640-9419 Fax: 416-644-9672 kevin.mcgouran@zayo.com |
| Nancy McIntyre Mgr - Planning & Engineering TELUS 3777 Kingsway Floor 07S Burnaby, BC V5H 3Z7 Telephone: 604-908-2029 nancy.mcintyre2@telus.com | Nicola McLaughlin Team Lead Allstream 200 Wellington St W. F12 Toronto, ON Canada M5V 3G2 Telephone: 416-640-5271 Nicola.mclaughlin@allstream.com |
| Anne McMillan Regulatory Analyst Distributel Communications Limited 177 Nepean Street, Suite 300 Ottawa, ON Canada Telephone: 613-317-3210 anne.mcmillan@distributel.ca | Priyesh Modi Project Manager Comwave Networks 61 Wildcat Rd Toronto, ON M3J 2P5 Telephone: 416-663-9700 X 320 Fax: 416-736-3165 pmodi@comwave.net |
| Amor Mohammed Director, RF Planning & Optimization Globalive Wireless Management Corp 207 Queen Quay W, Suite 700 Toronto, ON Canada M5J1A7 Telephone: 647-260-1486 amohammed@freedommobile.ca | Isabelle Morneau Telecom Policy & Regulatory Affairs TELUS 21st Floor, 10020-100 Street Edmonton, AB Canada T5J 0N5 isabelle.morneau@telus.com |
| Daniel Morrison Specialist - Voice Network Services Bell Canada 100 Dundas St Flr 3 London, ON Canada N6A 5B6 Telephone: 519-850-6386 daniel.morrison@bell.ca | John Muise Director of Service Implementation & Project Management Distributel Communications Limited 300-177 Nepean Street Ottawa, ON Canada K2P 0B4 Telephone: 613-237-3019 Fax: 613-237-7009 john.muise@distributel.ca |
| Darren Muloin Mascon Cable Systems Inc. PO Box 3386 - 4901 Auto Road SE Salmon Arm, BC Canada V1E 4S2 Telephone: 250-832-6000 darren@masconcable.ca | Sundar Nagulan SS7 Voice Engineer Comwave Networks 61 Wildcat Rd Toronto, ON M3J 2P5 Telephone: 416-663-9700 X 3210 snagulan@comwave.net |
| Julia Ni Voice Traffic Engineering TELUS 5th Floor, 3777 Kingsway Burnaby, BC Canada V5H 3Z7 Telephone: 604-695-3185 Fax: 604-663-1300 julia.ni@telus.com | Frank Norman Interested Party New Westminster, BC Canada Telephone: 604-200-8288 fn-cscnemail@bctip.com |
| Catherine O’Grady Senior Manager, Provisioning Allstream 200 Wellington St W. F12 Toronto, ON Canada M5V 3G2 Telephone: 416-644-9703 catherine.ogrady@allstream.com | Peter Oldfield Manager, Strategic Industry Planning Rogers Communications Canada Inc. 1 Mount Pleasant Road Toronto, ON Canada M4Y 2Y5 Telephone: 416-935-6030 Fax: 416-935-7502 peter.oldfield@rci.rogers.com |
| Simon-Pierre Olivier Director, Regulatory Affairs Rogers Communications Canada Inc. 800 de la Gauchetiere West, 4th Floor Montreal, QC Canada H5A 1K3 Telephone: 514-350-6595 Fax: 514-734-6622 simon-pierre.olivier@fidomobile.ca | Sandra Paglia Project Manager Bell Canada (Bell West & GT Group Telecom Services) 76 Adelaide West Toronto, ON Canada M5H 1P6 Telephone: 905-833-7020 sandra.paglia@bell.ca |
| Helen Petronski Project Manager II, BBB & Strategic AB TELUS 25 York Street, Floor 22 Toronto, ON Canada M5J 2V5 Telephone: 647-837-4875 helen.petronski@telus.com | Valerie Plaskacz Canadian Radio-television and Telecommunications Commission 1 Promenade du Portage Gatineau, QC Canada J8X 4B1 Telephone: 819-994-1576 Valerie.Plaskacz@crtc.gc.ca |
| Denise Potvin Associate Director, Regulatory Affairs Bell Canada 160 Elgin Street, 19th Floor Ottawa, ON Canada K2P 2C4 Telephone: 613-781-1509 Fax: 613-560-0472 denise.potvin@bell.ca | Michelle Preda Regulatory Affairs Manager Iristel 675 Cochrane Dr Markham, ON L3R0B8 Telephone: 416-800-0032 mpreda@iristel.ro |
| Lucie Pugliese Administrator Telecommunications Alliance 1575 Saturne Brossard, QC Canada J4X 1N4 Telephone: 450-465-8277 Fax: 450-465-0703 lucie.pugliese@sympatico.ca | Robert Quance President ISP TELECOM Inc. 630 René-Lévesque blvd. West, Suite 2360 Montreal, QC Canada H3B 1S6 Telephone: 514-726-1199 Fax: 514-484-3662 robert@isptelecom.net |
| Heidi Reed Vancouver Telephone Company Limited 7361 Calhoun Pl, Suite 650 Rockville, MD USA 20855 Telephone: 301-610-4300 heidi.reed@excel.com | Sarah Reilly Porting Group Manager - Telecommunications Distributel Communications Limited 177 Nepean Street, Suite 300 Ottawa, ON Canada K2P 0B4 Telephone: 613-237-7191 sarah.reilly@distributel.ca |
| Serina Repole CityWest Mobility Corp. 248 Third Avenue West Prince Rupert, BC Canada V8J 1L1 Telephone: 250 627 0910 serina.repole@cwct.ca | Brian Reyes Traffic Specialist Rogers Communications 8200 Dixie Rd Brampton, ON L6T0C1 Telephone: 647-747-4657 brian.reyes@rci.rogers.com |
| Karen Robinson Telus Mobility 200 Consilium Place Scarborough, ON Canada M1H 3J3 Telephone: 416-279-3053 Karen.Robinson3@telus.com | Edgar R. Rodriguez Telecom Routing Administration - iconectiv One Telcordia Drive, Room 4A741 Piscataway, NJ USA 0884-4157 Telephone: 732-699-6640 Fax: 732-336-6999 erodriguez@iconectiv.com |
| Leo Santoro Network Analyst Bell Mobility 5115 Creekbank Rd, Floor 3 Mississauga, ON Canada L4W 5R1 Telephone: 905-282-3021 Fax: 905-282-3106 leo.santoro@bell.ca | Liz Sauve Communications Coordinator TELUS 555 Robson Street, 3rd Floor Vancouver, BC Canada V6B 3K9 Telephone: 604-453-2488 liz.sauve@telus.com |
| Rick Schleihauf VP – Regulatory Affairs and Carrier Relations Fibernetics Corporation 605 Boxwood Drive Cambridge, ON Canada N3E 1A5 Telephone: 519-489-6700 ext 629 Fax: 519-653-7686 rschleihauf@corp.fibernetics.ca | Craig Schneider Carrier Services Group TELUS Communications Fl. 9, TELUS Plaza South, 10020 - 100 Street Edmonton, AB Canada T5J 0N5 Telephone: 780-493-2502 Fax: 780-425-0866 craig.schneider@telus.com |
| Emmanuel Shousha Senior Traffic Specialist Rogers Communications 800, Gauchetiere O, Bureau 4000 Montreal, QC Canada H5A 1K3 Telephone: 514-995-0000 se000895@rci.rogers.com | Esther Snow Manager, Regulatory Affairs Shaw Telecom Inc. 630 - 3 Ave SW Calgary, AB Canada T2P 4L4 Telephone: 250-417-3885 Fax: 250-417-3899 regulatory@sjrb.ca |
| Gord Sutherland Regulatory Manager Bell 111, 5th Avenue SW Calgary, AB Canada T2P 3Y6 Telephone: 403-410-8663 Fax: 403-410-4026 Gord.Sutherland@bell.ca | Peter Szabo Sr. Engineer - Voice Traffic Engineering TELUS 7th Floor, 3777 Kingsway Burnaby, BC Canada V5H 3Z7 Telephone: 604-695-3188 Fax: 604-663-1300 peter.szabo@telus.com |
| Alan Tang Network Planning Manager I TELUS 300 Consilium Place, Floor 9 Scarborough, ON Canada M1H 3G2 Telephone: 416-279-3803 Fax: 416-279-3949 alan.tang@telus.com | Gerry Thompson Manager, Intercarrier Relations Rogers Communications Canada Inc. 350 Bloor Street East, 6th Floor Toronto, ON Canada M4W 0A1 Telephone: 416-935-5239 Fax: 416-935-7719 Gerry.Thompson@rci.rogers.com |
| Kelly Walsh CNA System Administrator Leidos Canada Inc. 60 Queen St, Suite 1516 Ottawa, ON Canada K1P 5Y7 Telephone: 613-683-3290 Fax: 613-563-3399 walshkel@leidos.ca | George Wasylkiewicz Sr Project Manager, Technology Strategy PMO TELUS 18 - 10020 100 St. NW Edmonton, AB Canada T5J 0N5 Telephone: 780-493-3156 Fax: 780-493-5357 george.wasylkiewicz@telus.com |
| Albert Yin Comwave Networks Inc. Telephone: 416-663-9700 Ext 330 Fax: 416-736-3165 ayin@comwave.net |  |