Initial Planning Document (IPD)

# Version 1.0 – October 17, 2010

| Canadian Numbering Administrator (CNA) Suresh Khare 613-683-3296 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

# Table of Contents

1.	Introduction	1

2.	NPA RELIEF PLANNING PROCESS	3

3.	NPA RELIEF METHODS	4

4.	NPA EXHAUST INFORMATION	5

5.	RELIEF OPTIONS	6

5.1	Boundary Extension Overlay	6

5.1.1.	Plan 1: NPA 365 Boundary Extension Overlay	6

5.2	Distributed Overlay	7

5.2.1	Plan 2: Distributed Overlay of New NPA on NPA 416/647	7

6.	SUMMARY OF RELIEF OPTIONS	8

7.	COMPARATIVE assessment of RELIEF OPTIONS	9

8.	Dialling impacts FOR LOCAL CALLS	10

9.	CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY	11

10.	PROPOSED SCHEDULE	12

11.	Jeopardy Contingency Plan (JCP)	14

12.	SELECTION OF RELIEF NPA	22

13.	RECOMMENDATIONS	23

CONTENTS OF ANNEXES

Annex A

Figure 1 	–	Overview of NPA 416/647 and Adjacent NPAs

Figure 2 	–	NPA 416/647 Actual and Forecast CO Code Assignments

Figure 3	–	NPA 416/647 CO Code Exhaust January 2010 G-NRUF

Figure 4	–	NPA 416/647 Miscellaneous and LEC+WSP CO Codes 2010 G-NRUF

Figure 5	–	NPA 416/647 CO Code Exhaust after release of Telecom Notice of Consultation CRTC 2010-490

Figure 6	–	NPA 416/647 Miscellaneous and LEC+WSP CO Codes after release of Telecom Notice of Consultation CRTC 2010-490

Figure 7	–	Plan 1: NPA 365 Boundary Extension Overlay

Figure 8	–	Plan 2: Distributed Overlay of New NPA on NPA 416/647

ANNEX B

Table 1	–	Exchange Areas currently in NPA 416/647, and NPA 365 for these Exchange Areas after each Relief Plan

ANNEX C

Distribution List

# NPA 416/647 Initial Planning Document (IPD)

# Introduction

The 416/647 Numbering Plan Area (NPA) consists of single Exchange Area Toronto serving southern Ontario.

On 25 March 2010, the Canadian Numbering Administrator (CNA) announced that Number Plan Area (NPA) 416/647 had entered the relief planning window of 72 months according to the aggregate results from the 2010 General Numbering Resource Utilization Forecast (G-NRUF). The CNA advised the Canadian Radio-television and Telecommunications Commission (CRTC) and the telecommunications industry of this situation.

On 20 July 2010 the CRTC issued Telecom Notice of Consultation CRTC 2010-490, Establishment of a CISC ad hoc committee for area code relief planning for area codes 416 and 647 in southern Ontario, by which it established a CRTC Interconnection Steering Committee ad hoc relief planning committee (RPC) to examine options for providing numbering relief to the area served by area codes 416 and 647 in southern Ontario. The Notice of Consultation directed the RPC to set aside, at a minimum, 7 central office codes for initial code assignments for carriers already providing service in the area served by area codes 416 and 647, and 10 central office codes for initial code assignments exclusively for new entrants.

The July 2010 NPA 416/647 Relief Planning Numbering Resource Utilization Forecast (R-NRUF) results, when adjusted for the Central Office (CO) Codes set aside per Telecom Notice of Consultation CRTC 2010-490, indicated that NPA 416/647 would exhaust in October 2015.

The Initial Planning Document (IPD) is developed by the CNA in accordance with Telecom Notice of Consultation CRTC 2010-490 and the CRTC approved Canadian NPA Relief Planning Guideline (the Guideline) dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca.

The purpose of identifying Relief Options, and the objective of the NPA Relief Planning process, is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of a new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders so that relief can be timed to ensure that CO Codes and telephone numbers are always available for service providers and customers.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC in accordance with the Guideline. The CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the RPC via the CRTC Interconnection Steering Committee (CISC) process.

# NPA RELIEF PLANNING PROCESS

The roles of the participants (e.g., CRTC, CNA, CRTC Interconnection Steering Committee (CISC), RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline), dated 2 June 2009. A copy of the Guideline is available from the CRTC CISC guidelines web page at http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm or via a link from the CNA website at http://www.cnac.ca.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA Relief Planning Committees (RPCs) will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines.

A copy of the CISC Administrative Guidelines can be obtained from the CRTC website at http://www.crtc.gc.ca/public/cisc/c-docs/CISC2001-03-31.doc.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guideline, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority under the Telecommunications Act to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Section 6.1.6 of the Canadian NPA Relief Planning Guideline requires the CNA to create and maintain a distribution list of parties who may be interested in participating in the RPC and to provide them with advance notice of the initial RPC meeting and the IPD.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to the RPC distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/info_sht/g4.htm.

# NPA RELIEF METHODS

The three basic NPA Relief Methods (i.e., split, overlay and boundary realignment) are described in detail in section 5.0 of the Canadian NPA Relief Planning Guideline. The purpose of this section is to identify and briefly describe those methods. For additional details refer to the Guideline at: http://www.crtc.gc.ca/cisc/eng/cisf3fg.htm.

The term Numbering Plan Area (NPA) refers to a discrete geographic area, within the area served by the North American Numbering Plan (NANP), to which one or more NPA Codes (also known as area codes) may be assigned (e.g., the city of Toronto Numbering Plan Area (NPA) to which NPA Code 416/647 is assigned).

Split:

Under the Split method, the geographic area served by an existing NPA is generally divided or "split" into two or more unique geographic areas (i.e., new NPA). One of the areas retains the existing NPA Code, and the other area(s) changes to a new NPA Code(s).

Overlay:

Under the Overlay method, a relief NPA Code is generally superimposed or "overlaid" on top of part or all of an existing NPA. With overlays, changes to existing customers' telephone numbers are not required. Four types of overlays are described in the Guideline as follows. Under the Distributed Overlay method, a new relief NPA Code is "overlaid" on top of all of an exhausting NPA. Under a Concentrated Overlay method, a new relief NPA Code is "overlaid" on top of part of an exhausting NPA (e.g., over a fast growing metropolitan area within an existing NPA). Under a Boundary Extension Overlay method, the boundary of an existing NPA that has spare capacity is extended to overlay part or all of an exhausting NPA. Under a Technology-Specific Overlay, a new NPA Code would be assigned to overlay an exhausting NPA and the numbering resources in the new NPA Code would be used only for a specific type of technology (e.g., wireline telephones, wireless telephones, facsimile).

Boundary Realignment:

Under the Boundary Realignment method, the boundary between the NPA that requires relief and an adjacent NPA are modified such that some of the customers in the exhausting NPA have their telephone numbers changed by being given telephone numbers in the adjacent NPA.

Once the necessity for NPA Code relief was established, all NPA Code relief methods were considered.

# NPA EXHAUST INFORMATION

As indicated in the following table, Number Resource Utilization Forecasts (NRUFs) for NPA 416/647 were used to determine Projected Exhaust Dates, i.e. the dates when CO Codes in NPA 416/647 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| G-NRUF January 2009 | October 2021 |
| G-NRUF January 2010 | July 2015 |
| R - NRUF July 2010 (adjusted per Telecom Notice of Consultation CRTC 2010-490 directive to set aside 7 CO Codes for initial code assignments for Carriers already providing service, and 10 for initial code assignments for new entrants) | October 2015 |

Refer to Annex A, Figures 3, 4, 5, and 6 for graphs of forecasted CO Codes and charts of Miscellaneous and LEC + WSP CO Codes in area codes 416/647.

# RELIEF OPTIONS

The basic NPA relief methods described in section 3 of this IPD are the Geographic Split, the Overlay, and the Boundary Realignment.

Based on the above basic methods, the following Relief Options were identified and examined in detail:

- Boundary Extension Overlay – 1 option (Plan 1)

- Distributed Overlay – 1 option (Plan 2)

See Annex A, Figures 7 and 8 for diagrams of the Relief Options identified in the IPD.

The Relief Options that are not examined in detail in this IPD are:

- Geographic Split - not examined since NPA 416/647 consists of a single Exchange Area and an Exchange Area boundary generally is not split to provide NPA relief. In addition, this option would require NPA and CO Code changes for telephone numbers for existing customers.

- Concentrated Overlay - not examined since NPA 416/647 consists of a single Exchange Area and the Exchange Area boundary generally is not split to provide a Concentrated Overlay for NPA relief. In addition, this option would require NPA and CO Code changes for telephone numbers for existing customers.

- Boundary Realignment - not examined since growth is also occurring across adjacent NPAs, and Boundary Realignment is a short-term measure that would require NPA and CO Code changes for telephone numbers.

- Technology-specific overlay - not examined because assigning NPAs to specific types of technology has not been possible since number portability between technologies came into effect.

## Boundary Extension Overlay

One Relief Option was evaluated using the boundary extension overlay method of providing NPA relief.

### Plan 1: NPA 365 Boundary Extension Overlay

Description:

Currently, NPA 416/647 and 289/365/905 are expected to exhaust in the years 2015 and 2027 respectively. This Relief Option would realign the boundaries of NPA 365 to include the single Toronto Exchange Area comprising NPA 416/647. NPA 416/647 resources will not be assigned to the 94 Exchange Areas in the current NPA 289/365/905 area. NPA 289/905 resources would not be assigned in the Toronto Exchange Area in the current NPA 416/647 area. Local dialling in NPA 416/647 and NPAs 289/365/905 is currently 10-digit. After the boundary extension overlay, local calls in the NPA 289/365/416/647/905 area would continue to require 10-digit dialling.

This Relief Option would reduce the number of separate Relief Planning areas in Ontario from six to five.

After this boundary extension overlay is implemented in 2013, NPA 289/365/416/647/905 would be expected to exhaust in 2021, with a subsequent exhaust in 2026.

## Distributed Overlay

One Relief Option was evaluated using the Distributed Overlay method of providing NPA relief.

### Plan 2: Distributed Overlay of New NPA on NPA 416/647

Description:

This Relief Option would introduce a new NPA Code as a distributed overlay on the NPA 416/647 area.

The number of separate relief planning areas in Ontario would remain at six.

After this distributed overlay is implemented in 2014, NPA 416/647 and the new NPA would be expected to exhaust in 2025.

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the Relief Options, Projected Exhaust Dates, Relief Timing and Type, and Impacts:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Quantity of CO Codes affected by No. changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 416/647 | New NPA 1 | NPA 365 | Relief Date | Type |  |  |
| 1 | NPA 365 Boundary Extension Overlay | 2015 | 2026 | 2021 | 2013 (416/647) 2020 (365) 2025 (289/905/365/416/ 647/new) | BO ? ? | Nil ? ? | 10 10 ? |
| 2 | Distributed Overlay of New NPA on NPA 416/647 | 2015 | 2025 | 2027* | 2014 (416/647) 2024 (416/647/new) | DO ? | Nil ? | 10 10 |
| Key: 10-D = mandatory 10-digit local dialling, BO= Boundary Extension Overlay, DO = Distributed Overlay ? = Unknown (population affected by number changes, subsequent relief type and dial plan) Year*= exhaust date of adjacent NPA applicable if NPA 416/647 relief option affecting adjacent NPA is not implemented |

# COMPARATIVE assessment of RELIEF OPTIONS

The RPC would evaluate the 2 Relief Options identified in sections 5 and 6 of this document. A Pro, Neutral or Con (P, N or C) rating could be established for each Relief Option for each of the following attributes. The results will be listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in Ontario within the next 20 years after NPA relief is implemented (i.e., 2014-2034) (P = 2 or fewer new NPAs; N = 3 new NPAs; C = 4 or more new NPAs)

- Number of separate Relief Planning areas in Ontario in the long term (P = decrease; N = stays same; C = increase)

- Quantity of potential Number Changes for existing customers‘ numbers, either immediately or in the future (P = none; N = small amount; C = many)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = shortest; N = medium; C = longest)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 416/647 (e.g., a new area code) (P = 11 or more years; N = 6 through 10 years; C = within 5 years)

- Established Geographic Identities – changes in boundaries of existing NPAs (P = none; C = 1 or more existing NPA affected)

- New Geographic Identities – boundaries of new NPA align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands) (P = aligns with existing NPA boundaries,; N = aligns with geographical features but not with existing NPA boundaries; C = aligns with neither existing NPA boundaries, nor identifiable geographical features)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = low; N = medium; C = high)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (P = 2 or fewer NPAs; N = 3 NPAs; C = 4 or more NPAs)

- Does the option consider the potential direction for future reliefs in NPA 416/647? (P = Yes; C = No)

| Relief Plan | Pro, Neutral or Con for Each Attribute | Rating |
| --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I | J | K |  |  |
| 1 | NPA 365 Boundary Extension Overlay |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Distributed Overlay of New NPA on NPA 416/647 |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note: None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of X points to Plan X, Plan X is clearly superior when assessed using the above criteria.

# Dialling impacts FOR LOCAL CALLS

Currently 10-digit dialling is mandatory for local calls originating within area code 416/647, and for local calls to area code 289/365/905 from adjacent area codes. Local dialling plans will not change when NPA 416/647 relief is implemented.

NPA relief will not affect the dialling plan for long-distance calls originating in NPA 416/647 or any other NPA. No local calling will become long-distance and no long-distance calling will become local as a result of NPA relief.

# CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY

In Telecom Notice of Consultation CRTC 2010-490, the CRTC stated in item 7 that: “In developing its recommendations, the 416/647 RPC is directed to set aside, at a minimum, 7 central office codes for initial code assignments for carriers already providing service in the area served by area codes 416 and 647, and 10 central office codes for initial code assignments exclusively for new entrants”.

Accordingly, the CNA has set aside 7 CO Codes for initial code assignments for Carriers already providing service in the 416/647 area, and 10 CO Codes for initial code assignments for new entrants only.

If the CRTC-approved relief method is an overlay, then these quantities of set aside CO Codes would become available for assignment as specified above during the two-year time period after implementation of the overlay. Any set-aside CO Codes remaining unassigned at the end of the two-year time period would be returned to the general pool of assignable CO Codes.

If a Jeopardy Condition is declared, then for the purposes of calculating the CO Code Inventory quantities in the Jeopardy Contingency Plan, it is recommended that the 7 CO Codes for initial code assignments for Carriers already providing service should be made available for general assignment prior to relief, and the 10 CO Codes for initial code assignments for new entrants should also become available prior to relief only for initial code assignments for new entrants.

# PROPOSED SCHEDULE

The RPC submits the following schedule for NPA 416/647 relief based on the recommendations contained in this Initial Planning Document and the current Projected Exhaust Date (PED) of October 2016. The RPC will monitor the PED, and if it changes significantly in the future (e.g., is advanced or delayed by greater than 6 months), the RPC will assess the situation and, if necessary, submit recommendations including a revised schedule to the CRTC for consideration and approval.

RELIEF IMPLEMENTATION SCHEDULE

For a Distributed Overlay of new NPA over NPAs 416/647

|  | ITEM | PRIME | START | END |
| --- | --- | --- | --- | --- |
| 1 | CNA identifies NPA exhaust and notifies CRTC staff, CSCN, NANPA & CISC | CNA | 25 Mar 2010 | 25 Mar 2010 |
| 2 | CNA conducts first R-NRUF (June 2010 R-NRUF) | CNA | 15 June 2010 | 13 Sept 2010 |
| 3 | CRTC issues Telecom Notice of Consultation regarding RPC Ad Hoc CISC and Interested Parties list | CRTC | 20 July 2010 | 20 July 2010 |
| 4 | CNA develops and distributes IPD to RPC | CNA | 20 July 2010 | 9 Oct 2009 |
| 5 | CNA holds initial RPC meeting to review NPA 416/647 situation, relief planning process, IPD, create CATF and NITF, and commence development of Planning Document (PD), Planning Letter (PL) and Relief Implementation Plan (RIP) | CNA | 9 Nov 2010 | 10 Nov 2010 |
| 6 | CNA chairs subsequent RPC meetings & conference calls to finalize PD, PL & RIP | CNA RPC |  |  |
| 7 | CNA submits PD, PL & RIP to the CISC and CRTC for approval | CNA |  |  |
| 8 | Special Types of Telecommunications Service Users (911 PSAPs, N11 call center operators, alarm companies, ISPs, paging companies, etc.) to identify any concerns regarding relief to CRTC | Special Users |  |  |
| 9 | CRTC issues Telecom Decision approving Relief Method, Relief Date and RIP | CRTC |  |  |
| 10 | All Carriers to develop Consumer Awareness Plans to be filed with the CRTC (may be done collectively by the Telecommunications Alliance) | Carriers |  |  |
| 11 | CNA prepares and issues media release (in coordination with Telecommunications Alliance) | CNA |  |  |
| 12 | CNA submits PL and RIP to NANPA | CNA |  |  |
| 13 | NANPA Posts Planning Letter (usually at least 12 months prior to Relief Date) | NANPA |  |  |
| 14 | Task Forces, Carriers and users implement relief | Task Forces TSPs Users |  |  |
| 15 | All Carriers implement consumer awareness activities | Carriers |  |  |
| 16 | All Carriers to notify all customers (including residence, business & special customers) of the new NPA | Carriers |  |  |
| 17 | Telcordia TRA database updates to add exchanges to NPA 365 (starts on the issue date of the PL and must be completed by 6 months prior to the relief date for the distributed overlay) | Telcordia TRA |  |  |
| 18 | All Telecommunications Service Users (including Special Users 911 PSAPs, alarm companies, ISPs, paging companies, etc.) to implement changes to their telecom equipment & systems to accommodate the new NPA | Users |  |  |
| 19 | Payphone Providers Reprogram Payphones | Payphone Providers |  |  |
| 20 | TSPs and database owners/operators to modify systems and industry databases | Database Owners |  |  |
| 21 | Operator Services & Directory Assistance Readiness | Carriers |  |  |
| 22 | Directory Publisher Readiness for overlays (ability to identify the NPA in telephone numbers in the directory published after the Overlay NPA is activated) | Directory Publishers |  |  |
| 23 | 9-1-1 PSAP Systems and Databases Readiness | PSAPS & TSPs |  |  |
| 24 | 9-1-1 TSP Readiness | TSPs |  |  |
| 25 | ISCP & Service Order Systems Readiness | Carriers |  |  |
| 26 | Carriers to submit Progress Report #1 to NITF and CATF | Carriers |  |  |
| 27 | NITF and CATF develop & submit Progress Report #1 to RPC | NITF & CATF |  |  |
| 28 | RPC develops & submits Progress Report #1 to CISC/CRTC | RPC |  |  |
| 29 | Carriers to submit Progress Report #2 to NITF and CATF | Carriers |  |  |
| 30 | NITF and CATF develop & submit Progress Report #2 to RPC | NITF & CATF |  |  |
| 31 | RPC develops & submits Progress Report #2 to CISC/CRTC | RPC |  |  |
| 32 | Carriers apply for Test CO Codes in new NPA (no more than 6 months and no less than 66 days prior to the start date for testing (Section 7.16.4 Canadian RP GL) | TSPs |  |  |
| 33 | Develop Inter-Carrier Network Test Plans and prepare for testing (individual carriers to make arrangements in accordance with interconnection agreements) | NITF Carriers |  |  |
| 34 | All international and domestic Telecommunications Service Providers (TSPs) should ensure that the new NPA is activated throughout their networks by the start date for network testing. | TSPs |  |  |
| 35 | Inter-Carrier Testing Period (subject to Inter-Carrier Network Test Plans – continues up to introduction of new NPA) (start about 3 months prior to Relief Date) | NITF Carriers |  |  |
| 36 | Relief Date (earliest date when CO Codes in new NPA may be activated) |  |  |  |
| 37 | Carriers submit Final Report to CATF and NITF | Carriers |  |  |
| 38 | Submission of NITF and CATF Final Report to RPC | NITF & CATF |  |  |
| 39 | RPC submits Final Report to CISC/CRTC | RPC |  |  |
| 40 | Carriers disconnect Test Codes & Numbers, and submit Part 1 form to return or request Test Codes | Carriers |  |  |

# Jeopardy Contingency Plan (JCP)

The Relief Planning Committee (RPC) has developed the following JCP for inclusion in the Planning Document (PD) for NPA 416/647. This JCP is based on the example contained in Appendix F to the Canadian NPA Relief Planning Guideline.

This JCP shall remain in effect until either the Jeopardy Condition is suspended or 66 days before the Relief Date. A CO Code Applicant needing to activate a CO Code in the minimum amount of time (i.e., 66 days) can obtain a CO Code from the post-relief inventory by applying 66 days prior to the Relief Date.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA.

During a Jeopardy Condition, the CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant upon approval of CRTC staff.

The following measures shall be implemented by all CO Code Holders in NPA 416/647 when this JCP is approved by the CRTC and while a Jeopardy Condition is in effect.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used or intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, and then the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes unless CRTC staff approves a further extension.

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, that the In-Service date has been delayed not more than six months from the original application date, then the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code unless CRTC staff approves a further extension.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 Form and Appendix B worksheet shall also submit a completed Supplementary Form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guideline;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application or within the period specified within an approved JCP, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF or an explanation as to why it was not is attached; and

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any CO Codes for growth assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension unless CRTC staff approves a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the Telecommunications Service Providers. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the changed forecasts, then the matter will be referred to the Commission.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-NRUF forecast, the CNA will discuss the matter with the CO Code Applicant and if the CO Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “Assignable CO Codes in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Available for Assignment as of dd/mm/yyyy” have been assigned.

- After each J-NRUF, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date) shall be limited to the quantity forecasted by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition (i.e., 66 days prior to the Relief Date), the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

Supplementary form for a Growth CO Code Application – Page 1 of 2

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian Relief Planning Guideline or the applicable approved Jeopardy Contingency Plan.

____________________________________________	________________	________________

Signature of Authorized Representative of Code Holder	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed 10% of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guideline

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within 4 months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on the page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four months of the date of assignment.

Supplementary form for a Growth CO Code Application - Page 2 of 2 - Telephone Number Utilization Report

(Note: if the spreadsheet below does not show on your display, please change the Word view to “Print Layout” or “Reading Layout”)

Remarks: 	_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

The following chart and the instructions it contains will apply in NPA 416/647 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 416/647 assigned and In-Service as of 17 October 2010. For an Overlay option it identifies 71 CO Codes that are unassignable prior to a Jeopardy Condition, 37 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned. The types of CO Codes that become assignable in a Jeopardy Condition should be made available in the same order as listed in the chart.

|  |  | Quantity |
| --- | --- | --- |
| A | Total CO Codes in NPAs 416/647 (NXX format) | 1600 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 16 |
|  | Special Use Codes (555, 950 & 976) | 5 |
|  | Protected Code(s) | 0 |
|  | Home NPA Code(s) (416, 647) | 4 |
|  | Current Neighbouring NPA Codes (905) | 2 |
|  | Future Canadian Geographic NPA Codes (257, 387, 437, 474, 584, 639, 672, 851, 942 - see Note 1) | 18 |
|  | Plant Test Codes (958 & 959) | 4 |
|  | Special 7-digit Dialling Codes (310, 610 & 810) | 5 |
|  | CO Codes set aside for Initial Codes for New Entrants only (for assignment after relief via an overlay [or before if a split]) | 10 |
|  | CO Codes set aside for Initial Codes for carriers already providing service (for assignment after relief via an overlay, [or before if a split]) | 7 |
|  | Total B | 71 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 1529 |
| D | CO Codes unassignable prior to a Jeopardy Condition that become assignable in a Jeopardy Condition: |  |
|  | Future Canadian Geographic NPA Codes (257, 387, 474, 584, 639, 672 and 851 - see Note 2) | 14 |
|  | Current Neighbouring NPA Codes ( 2 905 see Note 3) | 2 |
|  | CO Codes set aside for Initial Code assignments after relief via an overlay (available subject to CRTC staff approval) | 17 |
|  | Total D | 33 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 1562 |
| F | Assigned CO Codes as of 17 October 2010 | 1112 |
| G | Net CO Codes available for assignment as of 17 October 2010 without a Jeopardy Condition (G=C-F) | 417 |
| H | Net CO Codes available for assignment as of 17 October 2010 in a Jeopardy Condition (H=E-F) | 450 |

Notes:

1.	20 of the 29 CO Codes corresponding to Future Canadian Geographic NPA Codes are already assigned, In-Service, or available for assignment in NPA 416/647 leaving 18 CO Codes as currently unavailable for assignment.

2.	The 18 CO Codes (257, 387, 437, 474, 584, 639, 672, 851, and 942) corresponding to Future Canadian Geographic NPA Codes that currently are unavailable for assignment in NPA 416/647. CO Codes, 437 and 942 should remain unavailable for assignment in NPA 416/647 since NPA Codes 437 and 942 are most suitable for the relief of NPA 416/647. Therefore the 14 CO Codes 257, 387, 474, 584, 639, 672 and  851 may be made available for assignment in NPA 416/647 (i.e. 7 Codes in two existing NPAs = a total of 14 CO Codes) if required during a Jeopardy Condition, subject to CRTC staff approval.

3.	In an extreme Jeopardy Condition (i.e., when the Projected Exhaust Date is earlier than the Relief Date), 2 of the CO Codes corresponding to current Neighbouring NPA Codes (905) may be made assignable with CRTC staff approval.

# SELECTION OF RELIEF NPA

When an immediate or subsequent NPA relief requires a new NPA Code, some of the criteria for selecting the new NPA Code from the list of available Future Canadian Geographic NPAs are described in section 4.9 of the Canadian NPA Relief Planning Guideline as follows.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in the area that is being relieved (Home NPA(s)).

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in another NPA within the same province where there is a possibility that a single new NPA Code could be overlaid on more than one NPA within the province, or where a boundary realignment could occur that affects another NPA.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in an Exchange Area in a neighbouring NPA, if the neighbouring NPA has 7-digit local calling within the NPA, and i) the Exchange Area in the neighbouring NPA where the CO Code is assigned has local calling to the NPA being relieved, or ii) the Exchange Area in the neighbouring NPA where the CO Code is assigned does not have local calling to the NPA being relieved, but other Exchange Areas within that neighbouring NPA have 7-digit local calling to the Exchange Area where the CO Code is assigned as well as local calling to the new NPA.

The NPA Code Selection Tool located on the CNA web site at http://www.cnac.ca/npa_codes/relief/overview.htm can assist in selecting a relief NPA Code from the pool of NPA Codes reserved for relief of geographic Canadian NPAs. The following table, extracted from the NPA Code Selection Tool, shows all codes corresponding to Future Canadian Geographic NPA Codes that are designated as unassignable CO Codes in Home or Home and Neighbouring NPAs, therefore are preferred candidates when selecting a relief NPA Code for NPA 416/647.

| NXX corresponding to Future NPA ( | 257 | 387 | 437 | 474 | 584 | 639 | 672 | 851 | 942 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NPA 365 Boundary Extension Overlay |  |  | ( |  |  |  |  |  | ( |
| Distributed Overlay of New NPA on NPA 416/647 | ( | ( | (( | ( | ( | ( | ( | ( | (( |

( 	indicates that corresponding CO Code is designated as unassignable in Home NPA(s)

(( 	indicates that corresponding CO Code is designated as unassignable in Home NPA(s) and all adjacent NPAs

# RECOMMENDATIONS

Based on the assessment of Relief Options and other issues contained in this document, the RPC submits the following recommendations to the CISC and CRTC:

NPA 416/647

PLANNING DOCUMENT

ANNEXES