Initial Planning Document (IPD)

Version 1.0 – April 8, 2009

| Canadian Numbering Administrator (CNA) Suresh Khare 613-563-7242-315 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

# Table of Contents

1.	Executive summary	1

2.	Introduction	1

3.	NPA RELIEF PLANNING PROCESS	3

4.	NPA RELIEF METHODS	4

4.1	Geographic Split	4

4.1.1	Definition	4

4.1.2	General Attributes	5

4.2	Overlay	5

4.2.1	Definition	5

4.2.2	General Attributes	7

4.3	Boundary Realignment	8

4.3.1	Definition	8

4.3.2	General Attributes	8

5.	NPA EXHAUST INFORMATION	9

6.	RELIEF OPTIONS	11

6.1	Geographic Split	12

6.1.1	Plan 1a: Split – North Bay LIR in North - North (110 Exchange Areas) retains NPA 705	14

6.1.2	Plan 1b: Split - North Bay LIR in North – South (93 Exchange Areas) retains NPA 705	15

6.1.3	Plan 2a: Split – North Bay LIR in South - North (95 Exchange Areas) retains NPA 705	15

6.1.4	Plan 2b: Split – North Bay LIR in South - South (108 Exchange Areas) retains NPA 705	15

6.2	Boundary Extension Overlay	16

6.2.1	Plan 3: NPA 807 Boundary Extension Overlay	16

6.3	Distributed Overlay	16

6.3.1	Plan 4: Distributed Overlay of New NPA on NPA 705	17

7.	SUMMARY OF RELIEF OPTIONS	18

8.	COMPARATIVE assessment of RELIEF OPTIONS	19

9.	Dialling impacts FOR LOCAL CALLS	21

10.	CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY	23

11.	PROPOSED SCHEDULE	24

12.	Jeopardy Contingency Plan (JCP)	25

13.	SELECTION OF RELIEF NPA	34

14.	RECOMMENDATIONS	35

CONTENTS OF ANNEXES

Annex A

Figure 1 	–	Overview of NPA 705 and Adjacent NPAs

Figure 2 	–	NPA 705 Actual and Forecast CO Code Assignments

Figure 3	–	NPA 705 CO Code Exhaust July 2008 R-NRUF

Figure 4	–	NPA 705 CO Code Exhaust July 2008 R-NRUF

Figure 5	–	NPA 705 CO Code Exhaust January 2009 R-NRUF

Figure 6	–	NPA 705 CO Code Exhaust January 2009 R-NRUF

Figure 7	–	NPA 705 CO Code Exhaust after release of Telecom Notice of Consultation CRTC 2009-179

Figure 8	–	NPA 705 CO Code Exhaust after release of Telecom Notice of Consultation CRTC 2009-179

Figure 9	–	Plan 1a: Split - North Bay LIR in North (North retains NPA 705)

Figure 10	–	Plan 1b: Split - North Bay LIR in North (South retains NPA 705)

Figure 11	–	Plan 2a: Split - North Bay LIR in South (North retains NPA 705)

Figure 12	–	Plan 2b: Split - North Bay LIR in South (South retains NPA 705)

Figure 13	–	Plan 3: NPA 807 Boundary Extension Overlay

Figure 14	–	Plan 4: Distributed Overlay of New NPA on NPA 705

ANNEX B

Table 1	–	Exchange Areas currently in NPA 705, 807 and New NPA for these Exchange Areas after each Relief Plan

Table 2	–	Exchange Areas in North Bay LIR

Table 3 	–	Status in NPA 705 and Adjacent NPAs of NXXs that correspond to Projected Future Canadian Geographic NPAs

ANNEX C

Canadian Geographic NPAs

ANNEX D

Industry Fora

ANNEX E

Numbering Administration

ANNEX F

Distribution List

# NPA 705 Initial Planning Document (IPD)

# Executive summary

The 705 area code consists of 203 Exchange Areas serving Northern Ontario which includes the major communities of Barrie, Sudbury, Peterborough, Sault Ste. Marie, North Bay, Lindsay, Huntsville, Mattawa, Timmins and Midland.

On 29 March 2007, the Canadian Numbering Administrator (CNA) announced that Number Plan Area (NPA) 705 had entered the relief planning window of 72-months. The CNA advised the Canadian Radio-television and Telecommunications Commission (CRTC) and industry of this situation and conducted a Relief Planning Numbering Resource Utilization Forecast (R-NRUF) that indicated NPA 705 would exhaust in December 2013. The introduction of Local Interconnection Regions (LIRs) and the implementation of Wireless Number Portability (WNP) have accelerated demand for Central Office (CO) Codes throughout area code 705. Subsequently, the January 2008 R-NRUF and the July 2008 R-NRUF indicated that the Projected Exhaust Date had moved out to September 2014 and February 2015 respectively.

The Canadian Steering Committee on Numbering (CSCN) requested that the CNA continue to monitor the CO Code assignment rates in NPA 705 and, if required, release the Initial Planning Document early in 2009 based on the January 2009 R-NRUF results.

On 18 March 2009 the CNA advised CRTC staff that the Projected Exhaust Date of NPA 705 has moved in to October 2012 and requested that the CRTC issue a Public Notice for the establishment of a CISC ad hoc committee for area code relief planning in northern Ontario area code 705.

On 6 April 2009, the CRTC issued Telecom Notice of Consultation CRTC 2009-179 Establishment of a CISC ad hoc committee for area code relief planning for area code 705 in northern Ontario, in which it established the CISC ad hoc Relief Planning Committee (RPC) for NPA 705. The Notice of Consultation directed the RPC to set aside 7 CO Codes for initial code assignments and 10 CO Codes for initial code assignments for new entrants only. The directives in the Notice of Consultation caused the Projected Exhaust Date to move forward to June 2012.

This Initial Planning Document (IPD) was developed by the CNA and identifies alternatives for providing relief in the NPA 705 geographic area. It was prepared in accordance with CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 13 April 2007. The purpose of the IPD is to identify NPA 705 Code Relief Options.

The objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

NPA Relief Planning is conducted under the regulatory oversight of the CRTC in accordance with the Guideline, dated 13 April 2007. A copy of the Guidelines can be obtained from: http://www.crtc.gc.ca/public/cisc/cn/CNODGL0013A.doc.

The CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document (PD) and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the RPC via the CRTC Interconnection Steering Committee (CISC) process.

In this IPD various Relief Options are identified and considered as potential methods of ensuring that an adequate quantity of telephone numbers will be available for assignment in the geographic area covered by area code 705.

# Introduction

The 705 Numbering Plan Area (NPA) consists of 203 Exchange Areas serving northern Ontario, which includes the major communities of Barrie, Sudbury, Peterborough, Sault Ste. Marie, North Bay, Lindsay, Huntsville, Mattawa, Timmins and Midland. The majority of the projected growth in area code 705 is spread over more than 30 Exchange Areas; in the remaining Exchange Areas there is little projected growth. The Exchange Areas growing the most are Barrie, Sudbury, Peterborough, Sault Ste. Marie, North Bay, Lindsay, Huntsville, Mattawa, Timmins and Midland. See Annex B Table 1 for a list of Exchange Areas in NPA 705.

On 29 March 2007, the Canadian Numbering Administrator (CNA) announced that Number Plan Area (NPA) 705 had entered the relief planning window of 72-months. The CNA advised the Canadian Radio-television and Telecommunications Commission (CRTC) and industry of this situation and conducted a Relief Planning Numbering Resource Utilization Forecast (R-NRUF) that indicated NPA 705 would exhaust in December 2013. The introduction of Local Interconnection Regions (LIRs) and the implementation of Wireless Number Portability (WNP) have accelerated demand for Central Office (CO) Codes throughout area code 705. Subsequently, the January 2008 R-NRUF and the July 2008 R-NRUF indicated that the Projected Exhaust Date had moved out to September 2014 and February 2015 respectively.

The Canadian Steering Committee on Numbering (CSCN) requested that the CNA continue to monitor the CO Code assignment rates in NPA 705 and, if required, release the Initial Planning Document early in 2009 based on the January 2009 R-NRUF results.

On 18 March 2009 the CNA advised CRTC staff that the Projected Exhaust Date of NPA 705 has moved in to October 2012 and requested that the CRTC issue a Public Notice for the establishment of a CISC ad hoc committee for area code relief planning in northern Ontario area code 705.

On 6 April 2009, the CRTC issued Telecom Notice of Consultation CRTC 2009-179 Establishment of a CISC ad hoc committee for area code relief planning for area code 705 in northern Ontario, in which it established the CISC ad hoc Relief Planning Committee (RPC) for NPA 705. The Notice of Consultation directed the RPC to set aside 7 CO Codes for initial code assignments and 10 CO Codes for initial code assignments for new entrants only. The directives in the Notice of Consultation caused the Projected Exhaust Date to move forward to June 2012.

This Initial Planning Document (IPD) was developed by the CNA and identifies alternatives for providing relief in the NPA 705 geographic area. It was prepared in accordance with CRTC-approved Canadian NPA Relief Planning Guideline (the Guideline) dated 13 April 2007. The purpose of the IPD is to identify some NPA 705 Code Relief Options.

The objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

Various Relief Options are identified in this IPD for consideration as potential methods to ensure that an adequate quantity of telephone numbers is available for assignment in the geographic area covered by area code 705.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of the new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders to ensure that relief is provided in sufficient time to ensure that CO Codes and telephone numbers are always available for service providers and customers, and to avoid a Jeopardy Condition.

# NPA RELIEF PLANNING PROCESS

The roles of the participants (e.g., CRTC, CNA, CRTC Interconnection Steering Committee (CISC), RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guidelines (the Guidelines), dated 13 April 2007. A copy of the Guidelines can be obtained from: http://www.crtc.gc.ca/public/cisc/cn/CNODGL0013A.doc.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA RPCs will be established as ad hoc committees of the CISC. Generally, a separate ad hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad hoc committees. Meetings and conference calls of the ad hoc NPA RPCs are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines.

Section 6.3 of the Canadian NPA Relief Planning Guidelines requires the CNA to attempt to identify organizations including, but not limited to, municipalities to notify them of the initial meeting of the RPC as well as the IPD in order to allow such organizations the opportunity to register and participate in the activities of the RPC.

A copy of the CISC Administrative Guidelines can be obtained from:

http://www.crtc.gc.ca/public/cisc/c-docs/CISC2001-03-31.doc

NPA Relief Planning is conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guidelines, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the PD and the Relief Implementation Plan (RIP) developed and submitted by the RPC to the CRTC via the CISC process.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to NPA-specific distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/publicpar.htm.

Annex C contains a brief summary of Canadian geographic area code relief history.

# NPA RELIEF METHODS

The term Numbering Plan Area (NPA) refers to a discrete geographic area, within the area served by the North American Numbering Plan (NANP), to which one or more NPA Codes (aka area codes) may be assigned (e.g., the province of Manitoba is a Numbering Plan Area (NPA) to which NPA Code 204 is assigned).

Once the necessity for NPA code relief was established, all NPA Code relief methods were considered. The following paragraphs provide definitions and general attributes of the Geographic Split, Overlay, and Boundary Realignment relief methods.

## Geographic Split

### Definition

Under the Split Method, the geographic area served by the exhausting NPA Code is divided or “split” into two or more unique geographic areas each with a unique NPA Code and with similar requirements for numbering resources. The existing NPA Code is generally used to serve the area with the largest quantity of customers in order to minimize number changes. New NPA Codes are used to serve the other areas.

The boundaries between the areas follow Exchange Area boundaries and may correspond to jurisdictional, natural or physical boundaries (e.g., county, municipality and city boundaries, rivers, major highways, etc.). Under this method, the customers who are in the geographic area that retains the original NPA keep their 10-digit telephone numbers. Customers in the geographic areas that get the new NPA(s) must change their 10-digit telephone numbers (i.e., the area code is changed).

In order to facilitate the transition to the new area code, a permissive dialling arrangement is established. During a Permissive Dialling Period, calls to customers in the new area code will be completed whether the caller dials the old or new area code. For example, on a long distance call, to a 10-digit telephone number in the new NPA(s), the caller may dial either the existing or the new NPA Code and the 7-digit number during the Permissive Dialling Period. During the Permissive Dialling Period, all TSPs in the exhausting NPA will place standard network announcements on calls dialled using the old area code to customers in the new area code in order to advise customers of the new area code and automatically complete the calls.

Once an initial relief has been provided using an overlay method and 10-digit local dialling has been introduced, subsequent reliefs will generally not be provided using a splt method, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling.  It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in the past; last implemented in Canada in 1999.

- 7-digit dialling is usually retained for local calls within area codes.

- If CO Code protection is not in place after relief is implemented, 10-digit dialling is required for local calls between different area codes.

- Number changes are required within new area code boundaries (NPA Code changes).

- The time required to transition to a new area code with a split is usually longer than the time needed to transition to mandatory 10-digit dialling for a first-time overlay.

- Is generally not a practical method for relief for an area that has previously been relieved by an overlay or already has mandatory 10-digit local dialling, since it is costlier and more time consuming than an additional overlay would be, and does not provide the benefit of retaining 7-digit dialling.

- Reprogramming or replacement of equipment (switches, Primary Branch Exchange (PBXs), cellular phones, etc.).

- Many existing customers are affected by telephone number changes.

- More economic burden may generally be caused by customer number changes (businesses, public costs, stationery, etc.) than an overlay.

- May not be as expensive to display numbers in telephone directories.

- Requires a permissive dialling period for customers’ numbers in the new area code.

- Possible dispute over which portion of the area retains the existing NPA Code.

- Potential for associating NPA Codes with smaller geographic areas within the exhausting NPA (e.g., branding and ease of use opportunities).

## Overlay

### Definition

Under the Overlay Method, a new NPA is superimposed or “overlaid” on top of an existing NPA to provide numbering resources to customers and Carriers in the same geographic area. With an overlay solution, changes to existing telephone numbers are not required.

Mandatory 10-digit dialling is required for all local calls originating within the existing and overlay NPAs. 10-digit dialling is used for local calling within an NPA that is overlaid with another NPA in order to provide an equitable and uniform dialling plan for both customers and carriers. Generally, any 7-digit local dialling from adjacent NPAs into the existing NPA must also be converted to 10-digit dialling at the time of relief; however, exceptions to this policy may be considered if there is a need to simplify the dialling plan in the neighbouring NPA (i.e., to retain 7-digit local dialling across an area code boundary). Where 7-digit local dialling across an area code boundary is retained, CO Code protection would be required to avoid 7-digit dialling conflicts.

Prior to implementing the first overlay NPA in a geographic area, it is usually necessary to migrate to mandatory 10-digit local dialling via the use of a 7- to 10-Digit Dialling Transition Period. During this 7- to 10-Digit Dialling Transition Period, callers can dial either 7 digits or 10- digits until the Mandatory Dialling Date. During the 7- to 10-Digit Dialling Transition Period, all TSPs will generally place standard network announcements on calls dialled using 7 digits in order to advise customers of the new 10-digit dial plan before automatically completing the calls. This standard network announcement will generally also be introduced on local 7-digit calls from Exchange Areas in adjacent NPAs into the NPA being relieved. The length of the 7- to 10-Digit Dialling Transition Period should be sufficient to permit callers to adjust their local dialling habits. In situations where mandatory 10-digit local dialling has already been implemented, there is no need for a 7- to 10-Digit Dialling Transition Period.

The Distributed Overlay strategy may be considered in situations when growth in telephone numbers is expected to be more or less evenly distributed throughout the existing area code requiring relief. The new area code is "overlaid" on top of the area code requiring relief and covers exactly the same geographic boundaries.

A Concentrated Overlay strategy may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing area code. For example, a fast growing metropolitan area and a sparsely populated rural area could be covered by the same area code. The new area code would be assigned initially to the section of the original area code experiencing the greatest growth (e.g., the metropolitan area), and any need for new CO Codes in that section would be met by the assignment of CO Codes from the new area code. In the area not covered by the new area code, any future need for new CO Codes would be met by the assignment of CO Codes from the original area code. In order to ensure that sufficient CO Codes are available for assignment from the original area code to that section not covered by the new concentrated overlay, it is important for the new concentrated overlay to be implemented sooner than with other solutions.

An NPA Boundary Extension Overlay strategy may be considered in situations where the growth in telephone numbers is expected to be more or less evenly distributed throughout the area code requiring relief and a neighbouring NPA has sufficient capacity to accommodate the demand for telephone numbers in both NPA serving areas for a minimum of 8 to 10 years.

In some cases CO Code assignment monitoring and CO Code conservation measures may have to be implemented prior to the introduction of the new concentrated overlay in order to ensure that sufficient CO Codes in the original area code are available. When relief is required in other sections of the original area code, the geographic coverage area of the new area code could be expanded. In some cases, more than one concentrated overlay could be implemented to cover different sections of a single existing area code.

Since 1999, all NPA reliefs in Canada have used a form of Overlay Method.

Several potential overlay strategies are identified in the Guideline as examples that may be considered for Relief Planning: Distributed Overlay, Concentrated Overlay, Boundary Extension Overlay, Multiple NPA Overlay and Technology-specific Overlay.

Under the Distributed Overlay method, the new NPA is "overlaid" on top of the NPA requiring relief and covers exactly the same geographic boundaries.

Under the Concentrated Overlay method, the new NPA is "overlaid" on top of only part of the NPA requiring relief (e.g., area code 778 was originally implemented to serve the Greater Vancouver Regional District, Abbotsford and Mission portions of the area already served by area code 604). It may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing NPA (e.g., a fast growing metropolitan area). In order to ensure that sufficient CO Codes are available for assignment from the original NPA to that section not covered by the new concentrated overlay, the new concentrated overlay must be implemented sooner than other solutions.

Under a Boundary Extension Overlay, the boundary of one NPA that has spare capacity is extended to overlay part or all of the coverage area of other NPAs (e.g., area code 778 was extended to cover area codes 250 and 604 in British Columbia).

Under the Multiple NPA Overlay, a new NPA would be assigned to overlay multiple existing NPAs serving a specific geographic area. For example, a new NPA could be assigned in an overlay method for new growth within an entire province where more than one NPA already exists (e.g., area code 587 is overlaid on top of area codes 403 and 780 in Alberta).

Under a technology-specific overlay, a new NPA Code would be assigned to overlay an existing NPA(s) serving a specific geographic area, and the numbering resources in the new NPA Code would be used only for a specific type of technology (e.g., wireline telephones, wireless telephones, facsimile). This type of overlay has been utilized in certain other nations for wireless telephones. With the introduction of wireless number portability (WNP) in Canada, telephone numbers can be moved between wireline and wireless services and therefore the use of an NPA Code exclusively by wireline or wireless technology is not possible. Consequently, a technology-specific overlay was not considered by the CNA.

Once an initial relief has been provided using an overlay method, and 10-digit local dialling has been introduced, subsequent reliefs will generally be provided using overlays, as splits would be impractical, disruptive, and not provide significant benefits. A split would be impractical and disruptive because it would require many number changes including CO Code changes as well as NPA Code changes. A split could allow reintroduction of permissive 7-digit local dialling however this would provide little or no benefit and would cause customers, Carriers and TSPs to incur additional costs after already having incurred costs to change to mandatory 10-digit local dialling. It would also be inconsistent with the industry migration towards the Uniform Dialling Plan (i.e., 10-digit local and toll dialling).

### General Attributes

- A frequently implemented method of NPA relief in recent years; the primary method used since 1999 for all relief projects in Canada (e.g., 416/647, 289/905, 514/438, 519/226, 604/778, 613/343).

- Requires mandatory 10-digit local dialling throughout the area codes being relieved, and generally from adjacent area codes into area codes being relieved, usually prior to relief or a previous overlay relief.

- No number changes are required for existing customers.

- Least disruptive to end-users (allows users to retain current telephone numbers).

- Generally creates less economic burden for existing business than a geographic split.

- In a single residence or business there may be numbers in two or more NPA Codes.

- Directory costs may increase to print 10-digit numbers.

- If mandatory 10-digit dialling does not exist in the area codes being relieved and a transition to mandatory 10-digit dialling is required, the transition can be implemented in a shorter time than the Permissive Dialling Period required with an area code split.

- Favoured by Carriers and TSPs due to cost considerations (e.g., no number changes in Operating Support Systems (OSSs), no need to reprogram wireless handsets).

- If the overlay is a boundary extension, a new NPA Code will not be needed at the time of relief, and the number of areas for which future relief must be separately planned will be reduced.

- Carriers must use 10-digit signalling for all local traffic they send to other Carriers, and must be able to receive 10-digit signalling on local traffic they receive from other Carriers.

## Boundary Realignment

The boundary realignment described in this section is different than the boundary realignment that occurs with a Boundary Extension Overlay described above.

### Definition

In this type of NPA boundary realignment, the boundary between the NPA that requires relief and an adjacent NPA are modified such that some of the customers in the exhausting NPA have their telephone numbers changed by being given telephone numbers in the adjacent NPA. With a boundary realignment, CO Codes that are not utilized in an adjacent NPA are used to serve customers in part of the geographic area of the NPA requiring relief. As a result, the geographic coverage area of the exhausting NPA is reduced in size and the geographic area of the NPA with spare capacity is expanded. The customers in the geographic area affected by the boundary change are required to change their telephone numbers on a specific date. If any existing CO Codes in the area of the exhausting NPA moving to the adjacent NPA are the same as existing CO Codes in the adjacent NPA, then customers with those CO Codes in the area being relieved would have to take CO Code changes as well as NPA changes. This method is generally viewed as an interim measure because it tends to provide only short term relief relative to the long term relief provided when introducing a new NPA under the split and overlay methods.

### General Attributes

- A method of NPA relief never used in Canada.

- Requires customer number changes in the affected geographic area (NPA and CO Code changes).

- Generally viewed as an interim measure because it tends to provide only short term relief.

- Causes inconvenience and creates an economic burden for those required to take number changes.

# NPA EXHAUST INFORMATION

As indicated in the following table, NRUFs for NPA 705 were used to determine Projected Exhaust Dates, i.e. the dates when CO Codes in NPA 705 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| G-NRUF January 2007 | December 2013 |
| R-NRUF July 2007 | May 2015 |
| R-NRUF January 2008 | September 2014 |
| R-NRUF July 2008 | February 2015 |
| R-NRUF January 2009 | October 2012 |
| Updated January 2009 R-NRUF in conjunction with Telecom Notice of Consultation CRTC 2009-179 and CRTC Staff Opinion regarding unforecasted demand | June 2012 |

Refer to Annex A, Figures 3, 4, 5, 6, 7 and 8 for graphs of forecasted CO Code utilization in area code 705.

Currently 7-digit local dialling is permitted within NPA 705 and adjacent NPA 807. There is no local dialling between NPA 705 and adjacent NPA 807. There is 10-digit local dialling between Exchange Areas in NPA 705 and Exchange Areas in adjacent NPAs 226/519, 289/905, 343/613 and 819 as illustrated in the table below.

| NPA 705 Exchange Areas | Neighbouring NPA | Exchange Areas in Neighbouring NPA |
| --- | --- | --- |
| Alliston | 226/519 | Shelburne |
| Alliston | 289/905 | Beeton, Tottenham |
| Barrie | 226/519 | Shelburne |
| Bethany | 289/905 | Blackstock Oshawa |
| Collingwood | 226/519 | Feversham Thornbury |
| Cookstown | 226/519 | Shelburne |
| Cookstown | 289/905 | Beeton Bradford |
| Gooderham | 613 | Bancroft Cardiff |
| Haliburton | 613 | Bancroft Cardiff |
| Hastings | 289/905 | Roseneath |
| Lefroy | 289/905 | Bradford |
| North Bay | 819 | Temiscaming |
| Pefferlaw | 289/905 | Keswick Newmarket Queensville Sutton |
| Redbridge | 819 | Temiscaming |
| Thorne | 819 | Temiscaming |
| Udora | 289/905 | Mount Albert Newmarket Uxbridge |
| Warkworth | 289/905 | Roseneath |
| Wiberforce | 613 | Bancroft Cardiff |

NPA relief will have the following impacts on dialling for local calls originated in the NPA 705 area or in adjacent NPAs:

- Calls within the NPA 705 area – if the relief method is a split, existing 7-digit dialling would be retained; if an overlay, existing 7-digit dialling would be eliminated and 10-digit local dialling would become mandatory.

- Calls between the NPA 705 area and adjacent NPAs 226/519, 289/905, 343/613 and 819 - local dialling is already mandatory 10-digit and would not change.

# RELIEF OPTIONS

The basic NPA relief methods described in this IPD are the Geographic Split, the Overlay, and the Boundary Realignment.

Based on the above methods, the following Relief Options were identified and examined in detail:

- Geographic Split - 4 options (Plans 1a, 1b, 2a, and 2b)

- Boundary Extension Overlay – 1 option (Plan 3)

- Distributed Overlay - 1 option (Plan 4)

Relief Options using the Concentrated Overlay were not examined by the CNA as growth is spread throughout the NPA.

See Annex A, Figures 9 through 14 for diagrams of the Relief Options identified by the CNA.

The selection of an appropriate area code for relief of NPA 705 is addressed in the Canadian NPA Relief Planning Guideline. On the CNA web site there is an NPA Selection Tool that can assist in determining which of the area codes that are currently available for assignment in Canada are most suitable for relief of an NPA.

Equipment used by local exchange carriers to provide service in some exchanges, typically those serving small communities, is able to provide 7- and may be able to provide10-digit local dialling (permissive dialling), and can route calls to an announcement, e.g. when 10-digit dialling is mandatory, or an NPA has changed, but may not be able to connect a call following an announcement (i.e., cut-through), as is usually required during transition to an overlay. Investments that would be required to upgrade or replace network elements to provide transition announcements in some communities could be significant relative to their size, and such investments would provide a capability that would only be used for a short time, i.e. during the dialling transition period. It is therefore suggested that if the relief method that is adopted includes an overlay, then where a TSP's network equipment does not support an announcement followed by cut-through, the TSP would not be required to provide announcement plus cut-through during the transition period, and only be required to provide permissive 7-/10-digit dialling in that community with no announcement until local 10-digit dialling becomes mandatory. In such cases, TSPs would also be required to use additional and/or alternative methods of educating customers in the affected communities. Such methods of education could include, but may not be limited to, advertisements in local newspapers (in areas where local newspapers are published), notices provided to customers using their billing notification method (e.g. paper mail or email), and information on websites.

In Telecom Decision CRTC 2006-26, the CRTC addressed the above situation and established a process and requirements for carriers to follow. The RPC reviewed this Decision and recommends the following approach be adopted for NPA 705 which is based upon this Decision.

In situations where TSPs have network limitations in providing recorded announcements with call completion, and the provision of such announcements and call completion would be prohibitively expensive (e.g., for independent companies in small and/or remote locations served by legacy technology), it is recommended that such TSPs may submit written requests to CRTC staff seeking relief from the obligation of providing industry standard network announcements with automatic call completion on calls dialled using 7 digits prior to the implementation of mandatory 10-digit local dialling. In such circumstances, those TSPs seeking relief shall be required to inform their customers of the 10-digit dialling requirement by:

- sending monthly bill inserts (to be submitted at least one month prior to insertion to CRTC staff for approval) in each of the 4 months immediately prior to the month when mandatory 10-digit local dialling is scheduled to be implemented;

- placing two notices in local newspapers (if available), one during the month prior to the month when mandatory 10-digit local dialling is scheduled to be implemented, and one during the month when mandatory 10-digit local dialling is scheduled to be implemented;

- sending a personal letter to each affected customer, to be received 10 days prior to the implementation date of mandatory 10-digit local dialling; and

- placing information on the TSPs' websites in a prominent, highly visible location for the minimum period of about 5 months ending at the end of the month when mandatory 10-digit local dialling is scheduled to be implemented.

## Geographic Split

Four different Relief Options were evaluated to introduce a new area code in the NPA 705 area using the Geographic Split method of providing CO Code relief. With each of these options, number changes are required in the area that does not retain NPA 705. Selecting a split option for NPA Relief will impact from 40% to 60% of the customers with a number change.

A major attribute of a split is usually that the 7-digit local dialling plan does not have to be changed in either portion of the split area code.

It is assumed that after the Split, local calls in NPA 705 and the new NPA will be dialled using 7-digits. Code Protection would be required due to existing local calling arrangements between NPA 705 and the new NPA.

Split Options 1a and 1b – North Bay LIR in North

1a - Split – North Bay LIR in North – Northern Region (110 Exchange Areas) retains NPA 705 and Southern Region (93 Exchange Areas) acquires new NPA

1b - Split – North Bay LIR in North - Southern Region (93 Exchange Areas) retains NPA 705 and Northern Region (110 Exchange Areas) acquires new NPA

In these two geographic split options (Plans 1a and 1b), the 110 Exchange Areas are included in one NPA and the remaining 93 Exchange Areas are included in the second NPA. In this North South split option the Exchange Areas in the North Bay region are in the Northern portion.

A Local Interconnection Region (LIR) is a geographic area specified by Incumbent Local Exchange Carriers (ILECs) within which traffic is exchanged with Competitive Local Exchange Carriers (CLECs) on a Bill and Keep basis as specified in Telecom Decisions CRTC 2004-46 and 2006-35 “Trunking arrangements for the interchange of traffic and the point of interconnection between local exchange carriers”. LIRs are unique groupings of ILEC Exchange Areas which provide for more efficient interconnection between Local Exchange Carriers (LECs).

With these options, the NPA 705 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 705 (01-01-09) |
| --- | --- |
|  | % of Total NPA 705 CO Codes |
| 705 North – (North Bay LIR Exchange Areas in Northern Region) | 49% |
| 705 South – (North Bay LIR Exchange Areas in Northern Region) | 51% |

With these two options (Plans 1a and 1b); number changes would be required in either region (as defined above).

If 7-digit local dialling is maintained between NPA 705 and the new NPA, Code Protection would be required due to existing local calling arrangements between these Northern and Southern Regions:

| Northern Region | Southern Region |
| --- | --- |
| North Bay | South River |
|  | Sundridge |
| Callander | South River |
|  | Sundridge |
| Powassan | South River |
|  | Sundridge |
| Trout Creek | South River |
|  | Sundridge |

Split Options 2a and 2b –  North Bay LIR in South

2a - Split – North Bay LIR in South – Northern Region (95 Exchange Areas) retains NPA 705 and Southern Region (108 Exchange Areas) acquires new NPA

2b - Split – North Bay LIR in South - Southern Region (108 Exchange Areas) retains NPA 705 and Northern Region (95 Exchange Areas) acquires new NPA

In these two geographic split options (Plans 2a and 2b), the 95 Exchange Areas are included in one NPA and the remaining 108 Exchange Areas are included in the second NPA. In this North South split option the Exchange Areas in the North Bay region are in the southern portion.

With these options, the NPA 705 assigned CO Codes would split as follows:

| Area | Assigned CO Codes in NPA 705 (01-01-09) |
| --- | --- |
|  | % of Total NPA 705 CO Codes |
| 705 North – (North Bay LIR Exchange Areas in Southern Region) | 42% |
| 705 South – (North Bay LIR Exchange Areas in Southern Region) | 58% |

With these two options (Plans 2a and 2b); number changes would be required in either region (as defined above).

If 7-digit local dialing is maintained between NPA 705 and the new NPA, Code Protection would be required due to existing local calling arrangements between these Northern and Southern Regions:

| Northern Region | Southern Region |
| --- | --- |
| Marten River | North Bay |
| Noelville | Dokis |
| Warren | Sturgeon Falls |
|  | Verner |

### Plan 1a: Split – North Bay LIR in North - North (110 Exchange Areas) retains NPA 705

Description:

The 110 Exchange Areas within the Northern Region would retain NPA 705, and the remaining 93 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, North Bay, Mattawa and Timmins, while the new NPA would contain the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, and Midland. Using this option, customers in 289 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 705 and the new NPA would be expected to exhaust in 2028 and 2048 respectively.

Assessment:

To be completed by RPC

### Plan 1b: Split - North Bay LIR in North – South (93 Exchange Areas) retains NPA 705

Description:

The 93 Exchange Areas within the southern region would retain NPA 705, and the remaining 110 Exchange Areas would be reassigned to a new NPA code. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, and Midland, while the new NPA would contain the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, North Bay, Mattawa and Timmins. Using this option, customers in 275 CO Codes would be affected by a telephone number change to the new area code.

After the split, area code 705 and the new area code would be expected to exhaust in 2048 and 2028 respectively.

Assessment:

To be completed by RPC

### Plan 2a: Split – North Bay LIR in South - North (95 Exchange Areas) retains NPA 705

Description:

The 95 Exchange Areas within the Northern Region would retain NPA 705, and the remaining 108 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, and Timmins, while the new NPA would contain the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, Midland, Mattawa, and North Bay. Using this option, customers in 329 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 705 and the new NPA would be expected to exhaust in 2032 and 2036 respectively.

Assessment:

To be completed by RPC

### Plan 2b: Split – North Bay LIR in South - South (108 Exchange Areas) retains NPA 705

Description:

The 108 Exchange Areas within the Southern Region would retain NPA 705, and the remaining 95 Exchange Areas would be reassigned to a new NPA. The area that would retain NPA 705 contains the rapidly growing Exchange Areas of Barrie, Peterborough, Lindsay, Huntsville, Midland, Mattawa, and North Bay, while the new NPA would contain the rapidly growing Exchange Areas of Sudbury, Sault Ste. Marie, and Timmins. Using this option, customers in 235 CO Codes would be affected by a telephone number change to the new area code.

After the split, NPA 705 and the new NPA would be expected to exhaust in 2036 and 2032 respectively.

Assessment:

To be completed by RPC

## Boundary Extension Overlay

One Relief Option was evaluated using the Boundary Extension Overlay method of providing NPA relief.

It is assumed that after the Boundary Extension Overlay, local calls in the NPA 705 area will be dialled using 10 digits and local calls in NPA 807 area will continue to be dialled using 7 digits.

### Plan 3: NPA 807 Boundary Extension Overlay

Description:

Currently, NPA 705 and 807 are expected to exhaust in the years 2012 and 2160 respectively. This Relief Option would realign the boundaries of NPA 807 to include all 203 Exchange Areas comprising NPA 705. NPA 705 resources will not be assigned to the 85 exchanges in the current NPA 807 area.

This Relief Option would reduce the number of separate Relief Planning areas in Ontario from six to five.

After the Boundary Extension Overlay, NPA 705 and the NPA 807 would be expected to exhaust in 2012 and 2033 respectively.

Assessment:

To be completed by RPC

## Distributed Overlay

One Relief Option was evaluated to introduce a new area code using the Distributed Overlay method of providing NPA relief.

It is assumed that after the Distributed Overlay, local calls in NPA 705 and the new NPA will be dialled using 10 digits.

### Plan 4: Distributed Overlay of New NPA on NPA 705

Description:

This Relief Option would introduce a new area code to overlay area code 705.

Area code 705 and the new area code would be expected to exhaust in 2012 and 2043 respectively.

Assessment:

To be completed by RPC

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the Relief Options, Projected Exhaust Dates, Relief Timing and Type, and Impacts:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Quantity CO Codes affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 705 | New NPA | Relief Date | Type |  |  |
| 1a | Split - North Bay LIR in North (North retains NPA 705) | 2012 2028 | 2048 | 2011 (705) 2027 (705) 2046 (new NPA) | S ? ? | 289 ? ? | 7 ? ? |
| 1b | Split - North Bay LIR in North (South retains NPA 705) | 2012 2048 | 2028 | 2011 (705) 2046 (705) 2027 (new NPA) | S ? ? | 275 ? ? | 7 ? ? |
| 2a | Split - North Bay LIR in South (North retains NPA 705) | 2012 2032 | 2036 | 2011 (705) 2031 (705) 2034 (new NPA) | S ? ? | 329 ? ? | 7 ? ? |
| 2b | Split - North Bay LIR in South (South retains NPA 705) | 2012 2036 | 2032 | 2011 (705) 2034 (705) 2031 (new NPA) | S ? ? | 235 ? ? | 7 ? ? |
| 3 | NPA 807 Boundary Realignment | 2012 | 2033 | 2011 (705) 2031 (new NPA) | BR ? ? | Nil ? ? | 10 10 10 |
| 4 | Distributed Overlay of New NPA on NPA 705 | 2012 | 2043 | 2011 (705) 2041 (new NPA) | O ? ? | Nil ? ? | 10 10 10 |
| Key | 10-D = mandatory 10-digit local dialling, O = Overlay, S= Split, BR= Boundary Realignment ? = Unknown (population affected by number changes, subsequent relief type and dial plan) |

# COMPARATIVE assessment of RELIEF OPTIONS

The CNA identified 6 Relief Options in section 6 of this document. A Pro, Neutral or Con (P, N or C) rating was established for each Relief Option for each of the following attributes. The results are listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in NPA 705 within the next 20 years (P = 0 new NPAs; N = 1 new NPA; C = 2 or more new NPAs)

- Number of separate Relief Planning areas in Ontario in the long term (P = decrease; N = stays same; C = increase)

- Quantity of Number Changes for existing customers‘ numbers (P = none; C = many)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new/relief NPA can be activated (P = shortest; N = medium; C = longest)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 705 (e.g., a new area code) (P = 15 or more years; N = 9 through 14 years; C = within 8 years)

- Geographic Identity – NPA boundaries align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands)(P = High; N = Medium; C = Low)

- Adds areas with mix of 7- and 10-digit local dialling in NPA 705 (P = none; N = minor amount; C = significant)

- Consistent with the transition towards universal 10-digit local dialling, the Uniform Dialling Plan and future NANP Expansion (P = Yes; C = No)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = low; N = Medium; C = High)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (P = 1 NPA; N = 2 NPAs; C = 3 NPAs)

- Does the option consider the potential direction for future reliefs in NPA 705? (P = Yes; C = No)

| Relief Plan | Pro, Neutral or Con for Each Attribute | Rating |
| --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I | J | K | L |  |
| 1a | Split - North Bay LIR in North (North retains NPA 705) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1b | Split - North Bay LIR in North (South retains NPA 705) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2a | Split - North Bay LIR in South (North retains NPA 705) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2b | Split - North Bay LIR in South (South retains NPA 705) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | NPA 807 Boundary Realignment |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Distributed Overlay of New NPA on NPA 705 |  |  |  |  |  |  |  |  |  |  |  |  |  |

Note: None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of X points to Plan X, and the next highest rating of X points to Plans X, X points to plans X; and X points to plans X. Plan X is clearly superior when assessed using the above criteria.

# Dialling impacts FOR LOCAL CALLS

Currently 7-digit dialling exists for local calls originating within area code 705, and 10-digit dialling is mandatory for local calls to and from adjacent area codes.

The Toll call dialling arrangement for NPA 705 will not be impacted by NPA relief.

The table below identifies recommended modifications to the dialling plan for local calls originating within the NPA 705 area.

Local Dialling Plan for Customers in NPA 705

| Dial Plan Scenarios | Today | After 705 Split | After 807 Boundary Extension Overlay | After 705 Overlay |
| --- | --- | --- | --- | --- |
| Landline to Wireless within NPA | 7-(&10)* digits | 7-(&10)* digits | 10-digits | 10-digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | 10-digits | 10-digits | 10-digits | 10-digits |
| Landline to Landline within NPA | 7- (&10)* digits | 7-(&10)* digits | 10-digits | 10-digits |
| Landline to Landline from NPA 705 to adjacent NPAs | 10-digits | 10-digits | 10-digits | 10-digits |
| Wireless to Wireless within NPA | 7/10/11-digits | 7/10/11-digits | 10/11-digits | 10/11-digits |
| Wireless to Wireless from NPA 705 to adjacent NPAs | 10/11-digits | 10/11-digits | 10/11-digits | 10/11-digits |

* Note: 10-digit local dialling is provided on a permissive basis in almost all cases as well as 7-digits

Local Dialling Plan for Customers in New NPA

| Dial Plan Scenarios | Today | After 705 Split | After 705 Overlay |
| --- | --- | --- | --- |
| Landline to Wireless within NPA | N/A | 7-(&10) digits | 10-digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | N/A | 10-digits | 10-digits |
| Landline to Landline within NPA | N/A | 7-(&10) digits | 10-digits |
| Landline to Landline from NPA 705 to adjacent NPAs | N/A | 10-digits | 10-digits |
| Wireless to Wireless within NPA | N/A | 7/10/11-digits | 10/11-digits |
| Wireless to Wireless from NPA 705 to adjacent NPAs | N/A | 10/11-digits | 10/11-digits |

Local Dialling Plan for Customers in NPA 807

| Dial Plan Scenarios | Today | After 807 Boundary Extension Overlay |
| --- | --- | --- |
| Landline to Wireless within NPA | 7-(&10)* digits | 7-(&10)* digits |
| Landline to Wireless from NPA 705 to adjacent NPAs | 10-digits | 10-digits |
| Landline to Landline within NPA | 7-(&10)* digits | 7-(&10)* digits |
| Landline to Landline from NPA 705 to adjacent NPAs | 10-digits | 10-digits |
| Wireless to Wireless within NPA | 7/10/11-digits | 7/10/11-digits |
| Wireless to Wireless from NPA 705 to adjacent NPAs | 10/11-digits | 10/11-digits |

Local Dialling Plan for Customers in Adjacent NPAs*

| Dial Plan Scenarios | Today | After 705 Split | After 705 Overlay |
| --- | --- | --- | --- |
| Landline to Wireless from NPA 705 to Adjacent NPAs | 10-digits | 10-digits | 10-digits |
| Landline to Landline from NPA 705 to Adjacent NPAs | 10-digits | 10-digits | 10-digits |
| Wireless to Wireless from NPA 705 to Adjacent NPAs | 10/11-digits | 10/11-digits | 10/11-digits |

* Note: Local dialling exists between NPA 705 and adjacent NPAs 226/519, 289/905, 343/613 and 819. Local dialling does not exist between NPA 705 and adjacent NPA 807.

# CO CODES for Initial Code Assignments AND CO CODES FOR INITIAL CODE ASSIGNMENTS FOR NEW ENTRANTS ONLY

Prior to NPA relief, a quantity of CO Codes in the exhausting NPA will typically be set aside per Telecom Decisions CRTC 2001-365 and 2008-89 (re: NPA 613 relief) as unavailable for assignment in order to ensure that some CO Codes in the exhausting NPA will be available for assignment to initial code applicants for a period of time following relief via an overlay.

In Telecom Notice of Consultation CRTC 2009-179, the CRTC stated in item 7 that: "In developing its recommendations, the 705 RPC is directed to set aside, at a minimum, 7 central office codes for initial code assignments and 10 central office codes for initial code assignments for new entrants only."

The CNA interprets this statement to mean that these codes should be set aside immediately and not be made available for assignment until the Commission approves a relief method.

If the CRTC-approved relief method is an overlay, then all 17 set aside CO Codes would only become available for initial code assignments for new entrants only and initial code assignments when the general pool of assignable CO Codes exhausts or during the two year time period after implementation of the overlay.

If the CRTC-approved relief method is a split, the 17 set aside CO Codes would only become available for initial code assignments for new entrants only and initial code assignments when the general pool of assignable CO Codes exhausts. After implementation of the split, any remaining set aside CO Codes would be returned to the general pool of assignable CO Codes.

# PROPOSED SCHEDULE

The CNA developed the following proposed schedule using the best available information at this time. A number of assumptions were made with respect to the timeframes for certain events. Depending upon the Relief Option that is approved by the CRTC, the following proposed schedule will be modified accordingly.

| Item # | Task or Event | Time required (months) | Cumulative time (months) |
| --- | --- | --- | --- |
| 1 | CNA identifies NPA is projected to exhaust within 72 months and notifies CRTC staff, CSCN, NANPA & CISC | 0 | 0 |
| 2 | CRTC issues a Notice of Consultation establishing a CISC ad hoc Relief Planning Committee (RPC), and the CNA creates and issues an initial media release | 1 | 1 |
| 3 | CNA conducts the Relief Planning NRUF, prepares the IPD and announces the date for the initial relief planning meeting |  |  |
| 4 | CNA distributes IPD to RPC |  |  |
| 5 | RPC participants review IPD and submit contributions |  |  |
| 6 | CNA chairs initial RPC meeting to explain and discuss the relief planning process and the IPD. RPC reviews contributions received if any. RPC schedules subsequent meetings and conference calls. |  |  |
| 7 | CNA distributes revised IPD based upon initial meeting discussions. |  |  |
| 8 | CNA chairs subsequent RPC meetings and conference calls to finalize Planning Document |  |  |
| 9 | CNA submits Planning Document (PD) to the CISC and CRTC |  |  |
| 10 | CISC reviews and forwards Planning Document to the CRTC for approval |  |  |
| 11 | CRTC issues decision & directs RPC to develop an NPA Relief Implementation Plan (RIP) |  |  |
| 12 | CNA requests and obtains assignment of Relief NPA Code(s) from the NANPA and schedules meeting of RPC to develop a RIP and Planning Letter (PL) |  |  |
| 13 | CNA chairs RPC meeting(s) to create task forces and develop PL and RIP |  |  |
| 14 | CNA submits RIP to CISC and CRTC, and the PL to NANPA |  |  |
| 15 | CISC reviews and forwards RIP to the CRTC for approval |  |  |
| 16 | CRTC approves RIP and notifies Interested Parties |  |  |
| 17 | CNA issues second media release and sends approved RIP to NANPA, TRA, LNP Consortium and RPC members |  |  |
| 18 | Task forces, TSPs and users execute the RIP |  |  |
| 19 | Permissive Dialling Period in the event of a Split or 7- to 10-digit Dialling Transition Period in the event of an Overlay |  |  |
| 20 | Relief Date (generally 12 to 18 months prior to the Projected Exhaust Date (PED)) |  |  |
| 21 | CNA submits Final Report to CISC within two months of Relief implementation |  |  |
| 22 | PED |  |  |

# Jeopardy Contingency Plan (JCP)

The CNA has developed the following JCP for inclusion in the IPD for NPA 705, based on recent JCPs submitted by other RPCs and changes currently being proposed for the Canadian NPA Relief Planning Guidelines.

This JCP shall remain in effect until either the Jeopardy Condition is suspended or 66 days before the Relief Date. A CO Code Applicant needing to activate a CO Code in the minimum amount of time (i.e., 66 days) can obtain a CO Code from the post-relief inventory by applying 66 days prior to the Relief Date.

During a Jeopardy Condition, CO Code Applicants shall submit all CO Code applications and related correspondence for the Jeopardy NPA to CRTC staff in addition to the CNA.

During a Jeopardy Condition, the CNA shall only assign CO Codes from the exhausting NPA to a CO Code Applicant upon approval of CRTC staff.

The following measures shall be implemented by the CNA and all CO Code Holders in NPA 705 when this JCP is approved by the CRTC and while a Jeopardy Condition is in effect.

- Carriers and/or Telecommunications Service Providers (TSPs):

  - shall age disconnected residential telephone numbers for a maximum of two months;

  - shall age disconnected wireless telephone numbers for a maximum of three months;

  - shall age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - shall return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - shall not allow the quantity of reserved numbers to be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - shall, within 45 days from the date that the CNA declares a Jeopardy Condition, submit a Part 1 Form for each remaining reserved CO Code either returning the reserved CO Code to the CNA or requesting assignment of the reserved CO Code. Once the 45-day period has elapsed, the CNA shall make available for general assignment all CO Codes that are still reserved and have not been applied for as assignments on a Part 1 Form received by the CNA. Within 60 days from the date that the CNA declares a Jeopardy Condition, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - shall not be permitted to obtain a new CO Code reservation;

  - shall place all CO Codes assigned prior to the Jeopardy Condition being declared In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. If the CO Code is an Initial Code and the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed beyond the applicable timeframe, the CNA may grant an extension of up to two months to the In-Service date. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within these timeframes;

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed In-Service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe, confirming that the CO Code has been placed In-Service, the CNA will initiate reclamation measures. If the CO Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date has been delayed not more than six months from the original application date, the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date has been delayed more than six months from the original application date, then the CNA shall reclaim the Code.

- When applying for an Additional Code for Growth, a CO Code Holder who is submitting a Part 1 form and an Appendix B worksheet shall also submit a completed Supplementary form for a Growth CO Code Application (attached) which certifies and/or provides the following information for the specific switching entity/POI and Exchange Area when the Growth CO Code is being requested in a Jeopardy Condition:

  - certification that all held telephone numbers have been released;

  - certification that reserved numbers do not exceed ten percent of the total quantity of numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines;

  - certification that each reseller/dealer had been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory;

  - confirmation that the Part 1 form submitted with the application has the Jeopardy Condition box in section 1.6 checked to certify that the existing CO Codes are projected to exhaust within 4 months of the date of application or within the period specified within an approved JCP, and that the Months-to-Exhaust is documented on an Appendix B submitted to the CNA;

  - a completed Telephone Number Utilization Report;

  - confirmation that the requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached; and,

  - confirmation that the requested Growth CO Code will be placed In-Service within four months of the date of assignment.

- Any Growth CO Codes assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of assignment. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of assignment, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension unless CRTC staff approves a further extension.

- A Carrier that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the Carrier. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all current and prospective CO Code Holders quarterly until 3 months before relief is provided. If one or more R-NRUFs have already been conducted, and depending on the severity of the Jeopardy Condition, the CNA may defer a J-NRUF by up to two months if such a deferral brings the timing of that J-NRUF and subsequent J-NRUFs into alignment with other NRUFs that are conducted at 12, 6 or 3 month intervals. Subsequent J-NRUF input will be compared with the initial J-NRUF input to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the TSP. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- A CO Code Applicant must have submitted a completed J-NRUF to the CNA before the CNA may assign a CO Code to that CO Code Applicant.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent J-NRUF forecast, the CNA will discuss the matter with the CO Code Applicant, and if the CO Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “CO Codes unassignable prior to a Jeopardy Condition that become assignable in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Net CO Codes available for assignment as of Date Month Year without a Jeopardy Condition” have been assigned.

- After each J-NRUF, the CNA shall provide the Commission and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- In order that New Entrants might be assured of receiving CO Codes in the exhausting NPA during a Jeopardy Condition, the 10 CO Codes in NPA 705 that have been set aside for initial code assignments for New Entrants only for activation following relief via an overlay shall be made available for initial code assignments for New Entrants only for activation prior to relief if no CO Codes are available from the general assignment pool.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to the Commission for resolution.

- In a situation where the Relief Date is on or after the PED, the quantity of CO Codes that may be assigned to a CO Code Applicant prior to the end of the Jeopardy Condition (e.g., 66 days prior to the Relief Date) shall be limited to the quantity forecast by the CO Code Applicant in its most recent NRUF forecast submitted prior to the Jeopardy Condition being declared by the CNA (if no previous NRUF was submitted, then the previous forecast will be deemed to be zero codes). When making requests to obtain CO Codes prior to the end of the Jeopardy Condition, the CO Code Applicant may change the Exchange Area or the month when the CO Code assignment is required, provided a new J-NRUF and explanation accompanies the application. The control imposed by this option may be relaxed if subsequent J-NRUFs defer the PED to after the Relief Date. CO Codes that become available for assignment due to future reduced demand from other current and prospective CO Code Holders may be assigned at the discretion of CRTC staff.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

Supplementary form for a Growth CO Code Application – Page 1 of 2

This form is required with each request for an Additional Code for Growth in an NPA where a Jeopardy Condition is in effect. It should be submitted to the CNA together with the Part 1 and Appendix B forms that are required for an application for an Additional Code for Growth. See the Part 1 form for information on how and where to submit the form.

I hereby certify that the following information is true and accurate to the best of my knowledge and has been prepared in accordance with Special Conservation Procedures for a Jeopardy Condition contained in the Canadian Relief Planning Guidelines or the applicable approved Jeopardy Contingency Plan.

____________________________________________	________________	________________

Signature of Authorized Representative of Code Holder	Title	Date

Contact information:	Entity Name: 	__________________	Contact Name:	_____________

Address: 	__________________	City, Province, Postal Code:	_____________

Telephone: 	__________________	Facsimile:	_____________

E-mail: 	__________________

Switch Identification (Switching Entity/POI) CLLI: _______________ 	Exchange Area: ________________

For the above Switch Identification and Exchange Area for which a Growth CO code is requested:

I certify that all held telephone numbers have been released

I certify the total quantity of reserved numbers does not exceed 10% of the total quantity of telephone numbers as defined in Appendix G of the Canadian CO Code (NXX) Assignment Guidelines

I certify that each reseller/dealer has been advised of the Jeopardy Condition and the requirement that they would only be allocated additional numbers during the Jeopardy Condition on the provision to the CO Code Holder of written confirmation that their number inventory has been reduced to an amount less than two times the highest quantity of customer numbers assigned in any month during the previous 12 months. Additional numbering resources will only be provided by the CO Code Holder to the reseller/dealer to the extent that the reseller's/dealer's inventory can only increase up to a maximum of three months' inventory.

The Part 1 form submitted with the application has the Jeopardy Condition box in section 6 checked (this certifies that the existing CO Codes are projected to exhaust within 4 months of the date of the application or within the period specified in an approved Jeopardy Contingency Plan, and that the months-to-exhaust is documented on an Appendix B submitted to the CNA).

The Telephone Number Utilization Report on the page 2 of this form has been completed.

The requested Growth CO Code was forecasted in the most recent NRUF, or an explanation as to why it was not is attached.

The requested Growth CO Code will be placed In-Service within four months of the date of assignment.

Supplementary form for a Growth CO Code Application - Page 2 of 2 - Telephone Number Utilization Report

(Note: if the spreadsheet below does not show on your display, please change the Word view to “Print Layout” or “Reading Layout”

Remarks: 	_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

NPA 705 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 705 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 705 assigned and In-Service as of 8 April 2009. For an Overlay option it identifies 53 CO Codes that are unassignable prior to a Jeopardy Condition, 26 of which become assignable in a Jeopardy Condition. For a Split option it identifies 46 CO Codes that are unassignable prior to a Jeopardy Condition, 19 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned. The types of CO Codes that become assignable in a Jeopardy Condition should be made available in the same order as listed in the chart.

|  |  | Overlay | Split |
| --- | --- | --- | --- |
| A | Total CO Codes in an NPA (NXX format) | 800 | 800 |
| B | CO Codes unassignable prior to a Jeopardy Condition |  |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 8 | 8 |
|  | Special Use Codes (555 & 950) | 2 | 2 |
|  | Protected Code(s) | 0 | 0 |
|  | Home NPA Code(s) (705) | 1 | 1 |
|  | Current Neighbouring NPA Codes (226, 289, 343, 519, 613, 807, 819, 905) | 8 | 8 |
|  | Future Canadian Geographic NPA Codes (249, 354, 460, 468, 537, 548, 579, 584, 683, 825, 851, 871, 873 - see Note 1) | 13 | 13 |
|  | Plant Test Codes (958 & 959) | 2 | 2 |
|  | Special 7-digit Dialling Codes (610 & 810) | 2 | 2 |
|  | CO Codes set aside for New Entrants only before the Relief Date | N/A | 10 |
|  | CO Codes set aside for Initial Code assignments after relief via an overlay | 7 | N/A |
|  | CO Codes set aside for Initial Code assignments for New Entrants only after relief via an overlay | 10 | N/A |
|  | Subtotal | 53 | 46 |
| C | CO Codes assignable prior to a Jeopardy Condition (C=A-B) | 747 | 754 |
| D | CO Codes unassignable prior to a Jeopardy Condition that became assignable in a Jeopardy Condition: |  |  |
|  | Future Canadian Geographic NPA Codes (Note 2) | 12 | 12 |
|  | Current Neighbouring NPA Codes (assign 226, 289, 343, 519, 613, and 905 in the Northern portion of NPA 705 and assign CO Code 819 in the western portion of NPA 705) | 7 | 7 |
|  | CO Codes set aside for Initial Code assignments after relief via an overlay | 7 | N/A |
|  | Subtotal | 26 | 19 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 773 | 773 |
| F | Assigned CO Codes as of 8 April 2009 | 581 | 581 |
| G | Net CO Codes available for assignment as of 8 April 2009 without a Jeopardy Condition (G=C-F) | 166 | 173 |
| H | Net CO Codes available for assignment as of 8 April 2009 in a Jeopardy Condition (H=E-F) | 192 | 192 |

Notes:

1.	21 CO Codes corresponding to the 34 Future Canadian Geographic NPA Codes are already assigned in NPA 705.

2.	The following 13 CO Codes corresponding to the Future Canadian Geographic NPA Codes are currently unavailable for assignment in NPA 705: 249, 354, 460, 468, 537, 548, 579, 584, 683, 825, 851, 871 and 873.

# SELECTION OF RELIEF NPA

In the event that the recommended relief option requires a new NPA Code, the criteria for selection of an appropriate area code for relief is addressed in section 4.6 of the Canadian NPA Relief Planning Guideline. The criteria that should be taken into account when Future Canadian Geographic NPAs are being considered as candidates for relief of a specific current Canadian Geographic NPA include the following:

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in the area that is being relieved (Home NPA(s)).

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in another NPA within the same province where there is a possibility that a single new NPA Code could be overlaid on more than one NPA within the province, or where a boundary realignment could occur that affects another NPA.

- The preferred Future Canadian Geographic NPA Code should not be an NPA Code that is assigned as a CO Code in an Exchange Area in a neighbouring NPA, if the neighbouring NPA has 7-digit local calling within the NPA, and i) the Exchange Area in the neighbouring NPA where the CO Code is assigned has local calling to the NPA being relieved, or ii) the Exchange Area in the neighbouring NPA where the CO Code is assigned does not have local calling to the NPA being relieved, but other Exchange Areas within that neighbouring NPA have 7-digit local calling to the Exchange Area where the CO Code is assigned as well as local calling to the new NPA.

On the CNA web site there is an NPA Selection Tool that can assist in determining which of the NPA Codes that are currently available for assignment in Canada are most suitable for relief of an exhausting NPA. This NPA Selection Tool is located at: http://www.cnac.ca/npa_codes/relief/overview.htm.

No CO Code corresponding to a Future Canadian Geographic NPA Code that is not assigned in NPA 705 and any of its neighbouring NPAs 226/519, 289/905, 343/613, 807 and 819.

See Annex B, Table 3 for details of the status in NPA 705 and adjacent NPAs of CO Codes that correspond to Future Canadian Geographic NPA Codes (extracted from NPA Selection Tool).

# RECOMMENDATIONS

To be completed by RPC

NPA 705

INITIAL PLANNING DOCUMENT

ANNEXES