15 January 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Isaac Hayford - Access Communications

Jill Byers - Bell Canada

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Gary Jessop - CNAC

Glenn Pilley - CNAC

Ed Antecol - COMsolve Inc.

Ofir Smadja - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Kim Brown - Eastlink

Carl Litt - Execulink

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Jonathan Holmes - ITPA

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Gabriel Picard Mandeville - Quebecor

Andrew Hew - Rogers

Jennifer Mack - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Lucie Lang - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

Julia Korunets - Syniverse

Laura Foulds - TbayTel

Nick Pucci - TbayTel

Shauna Colby - Tbaytel

Stephen Scofich - Tbaytel

Diane Dolan - Teksavvy

Beth Connell - TELUS

Olena Bilozerska - TELUS

Jean-Sebastien Tremblay - Videotron

Marc Berruyer - Videotron

Martin Perreault - Videotron

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CNA will discuss how many Appendix Bs are required and how they should be filled out if a carrier needs to spread their applications to multiple days due to the resources-per-day restriction. (Completed)

Action Item Response: The CNA expects that each individual growth resource application has its own individual Appendix B filled out. When sending groups of applications for a single Exchange Area, the applicant may assume that the previous applications are accepted and the resource will be assigned when filling out each subsequent Appendix B. Therefore, the per-day resource limit will not affect ongoing submissions with or without the restrictions.

- CSCN Secretary will post the TIF report coversheet as CNCO311A and final version of the guideline as CNCO304C on the CNA website for comment. If there are no substantive changes within 10 business days, they will be considered final and be sent to the CISC for consideration. (Completed)

Discussion:

Kelly Walsh noted that CNCO312A was previously posted for this meeting, but Bell has provided an updated version, CNCO312B, for today’s meeting. The group agreed to use the new version.

Joey-Lynn Abdulkader noted that the changes were based on CNCO312A which was posted.

Kelly Walsh noted that he has created a new version of CNCO313(CNCO303B - Exchange Areas and Counts of OCNs, Codes and Codes Assigned in previous years) which includes the portability flag for each Exchange Area.

Kelly Walsh noted that the portability indicator is based on the Rate Centre records in BIRRDS. TRA has an automated system for updating the portability of Rate Centers based on if any of the CO Codes in that Rate Center are marked as portable and those changes flow through to the CNA website.

Ed Antecol noted that companies should look at the areas where they serve. In particular, if they have marked a CO Code as portable in a non-portable Exchange Area, that will mean that TBP has to be implemented there unless the records are changed.

Agreement was reached to review the updated Bell contribution as CNCO312B.

Joey-Lynn Abdulkader presented CNCO312B.

CNCO312B - Bell contribution - TIF 125 - Proposed TBP Rollout Schedule (incl. in-meeting changes)

Ed Antecol noted that ITPA members must still implement TBP in the areas where they are providing service. If TBP is being rolled out in an Exchange Area, then everyone there needs to support TBP, even if they are an ITPA member. Marie-Christine noted that the Bell Canada proposal currently only includes Exchange Areas with ITPA members in Phase 4.

Kelly Walsh asked if there is a reason the first Exchange Area is only starting on July 28, 2026. Is there a reason it can’t be sooner? Ed Antecol noted that his feeling is that the Launch date is when the CNA makes obtaining pooled CO Codes mandatory but there should be a transition period prior to that.

Ed Antecol noted that if a carrier decides to donate a block before the launch date, then it will be available at a later date.

Étienne Robelin asked for clarification because the CRTC Decision noted that TBP must be fully implemented in all portable Exchanges by 27 July 2027. Ed Antecol noted that the Launch Date is when pooled CO Codes will become mandatory in that Exchange Area.

Karen Robinson asked if the donation of Thousands-Blocks can start at any time but cannot be available before the Launch Date. Ed Antecol noted that Blocks can’t just be donated at any time but there will be a period prior to launch where they can be donated.

Kelly Walsh noted that there are only 110 Exchange Areas listed in CNCO312B but there are approximately 2800 Exchange Areas with portability. Joey-Lynn Abdulkader noted that Bell prioritized the top 110 Exchange Areas for the phased rollout. Étienne Robelin noted that the CRTC’s expectation is that TBP is implemented in all portable Exchange Areas by July 2027.

Bill Barsley asked if ITPA members have to be ready by Phase 4 or not. Jonathan Holmes noted that he understands that the proposal is that all ITPA members be ready to implement as part of Phase 4.

Sage Wiese noted that in the US, they still have not implemented TBP in all portable Exchange Areas. Is it appropriate that Canada is implementing it nationwide? Étienne Robelin noted that in the application that the CRTC received, they were told it could be done if there was one more year. Accordingly, the CRTC provided more than 1 additional year so the idea that it’s still not enough time is news to him.

Kelly Walsh noted that there are almost 300 Exchange Areas that are marked as Portable but only have 1 OCN operating so those likely should not be portable but that means there are still ~2500 portable Exchange Areas Canada-wide.

Allyson Blevins noted that in the NANPA reports, they have different levels of pooling (mandatory, optional, etc.).

Joey-Lynn Abdulkader noted that her interpretation of the Decision is that the overall implementation should be rolled out in phases and that only Exchange Areas that showed some reasonable amount of forecast growth needed to have TBP implemented by July 2027.

Étienne Robelin noted that if everyone agrees that the Decision, as it is, is not possible, then something needs to happen to change that. Kelly Walsh noted that maybe the report could explain why the proposal is different from the Decision.

Marie-Christine Hudon asked if the CSCN members agree that the proposed plan makes sense, can it be proposed to the CRTC. If there’s no growth demand in an Exchange Area, then there would be telephone numbers, but no one wanting them.

Étienne Robelin noted that the schedule being developed by the CSCN is to be provided to the CRTC for information. There is no plan for the CRTC to approve. The CSCN is to develop a plan and then have its members working towards it. If the plan excludes a large number of Exchange Areas, then the Commission needs to be informed and that would require a proceeding to modify the Decision.

Ed Antecol noted that if anyone wants to submit a Review and Vary, he wanted to note that implementing TBP in rural Exchange Areas with no demand is not costless. There are additional record costs – utilization scrutiny and records costs, for example.

Marcel Champagne asked “what if places that did not implement TBP were not able to get more numbers?”

Allyson Blevins asked if the concern is that some of the incumbents might have to pay extra money to change over. Ed Antecol noted that one of the issues is if there is no demand in an Exchange Area but an OCN is required to convert their codes to pooled, then there is a cost associated with it. Allyson Blevins noted that there is a time associated with returning resources to the administrator, and then a time to obtain new resources. You may want to take a look at time and other needs that it may not be as heavy a lift as needed because potentially could the Commission, do you really need an LRN per Rate Center? They don’t operate that way in the US.

Kelly Walsh noted that as we are right now, there would need to be another Decision that would force carriers to return blocks at this time. Currently the plan for Block donation is going to be voluntary.

Karen Robinson noted that in the North, there would be no benefit for the sake of NPA conservation, to donate numbers where there is no growth and Northwestel is the only company getting new numbers.

Diane Dolan noted that in Canada, you can use 1 LRN for a whole LIR so we are wasting a lot of numbering resources by requiring a CO Code for each Exchange Area. Ed Antecol noted that those rules are based on much older Decisions and are outside the mandate of the CSCN and the requirements of TBP implementation.

Stephen Scofich asked if Thunder Bay should be in Phase 1A since TbayTel is a SILEC. Marie-Christine Hudon noted that she believes that that is a mistake and that Thunder Bay should be included in Phase 4.

Étienne Robelin noted that if the CSCN’s intention is to move ahead with the plan being proposed as well as inquire with the CRTC about the necessity of implementing TBP in low-demand Exchanges, those two things can happen in parallel. The industry should not wait for a Decision on low-demand Exchange Areas before beginning implementation of TBP.

Jonathan Holmes noted that Étienne Robelin’s point is something that should be considered by the industry.

Kelly Walsh noted that what he is hearing is that the CSCN should continue to work with the proposed plan, and perhaps there are some other activities related to low-demand Exchange Areas that should happen outside of the CSCN.

Action Item: The CSCN Secretary will post CNCO312B and CNCO312C (based on changes made during the meeting) on the CNA website. (Completed)

Action Item: Bell Canada will produce a new version of CNCO312 and send it to the CSCN Secretary for posting. (Ongoing)

Action Item: CSCN Secretary will send out a meeting invitation for TIF 125 for 26 January 2026 from 1-3pm ET. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to review the updated Bell contribution as CNCO312B.

Summary of Action Items:

- The CSCN Secretary will post CNCO312B and CNCO312C (based on changes made during the meeting) on the CNA website. (Completed)

- Bell Canada will produce a new version of CNCO312 and send it to the CSCN Secretary for posting. (Ongoing)

- CSCN Secretary will send out a meeting invitation for TIF 125 for 26 January 2026 from 1-3pm ET. (Completed)

Attachment:

See text above for the attachment.