26 January 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Michael Doherty - iconectiv/US NPAC

Jonathan Holmes - ITPA

Karen Robinson - KROB Numbering Solutions

Florence Weber - NANPA

Marcel Champagne - Neustar/Transunion

Andrew Hew - Rogers

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Ron Wagner - SaskTel

David E. Johnson - Syniverse

Julia Korunets - Syniverse

David Perrier - Tbaytel

Hal Lightwood - Tbaytel

Laura Foulds - Tbaytel

Diane Dolan - Teksavvy

Olena Bilozerska - TELUS

Jean-Sebastien Tremblay - Videotron

Marc Berruyer - Videotron

Martin Perreault - Videotron

James Sewell - Westman Communications

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- Bell Canada will produce a new version of CNCO312 and send it to the CSCN Secretary for posting. (Ongoing)

Discussion:

Kelly Walsh noted that during the last session we reviewed CNCO312B and created a new version, CNCO312C, that was posted after the meeting. Now we are waiting for a new version from Bell.

Kelly Walsh noted that there was also a contribution submitted for TIF 118 (CNCO237A) that would be relevant to this TIF so we will review that today.

Ed Antecol noted that he wants to go through a section of the ATIS spec about rolling out TBP to new Exchanges.

The group reviewed chapter 17 of the ATIS spec.

Ed Antecol noted that the procedures described would apply to each Exchange Area in the implementation plan.

Ed Antecol noted that we will also need to include any wireless carrier and CLEC that may operate in the LIR when implementing TBP in an area.

Ed Antecol presented CNCO237A

CNCO237A - COMsolve contribution - TIF 119 - TBP implementation plan & milestones (incl. in-meeting changes)

Karen Robinson asked if we are going to review the TBP implementation milestones on this call. Ed Antecol noted that the plan is to review the milestones which will need to be included in the CSCN’s plan.

Sage Wiese asked if the Markham TBP launch is currently scheduled for July 2026. Ed Antecol agreed.

Sage Wiese asked at what point do we have concerns about carriers that have not attended the appropriate meeting or have stated that they are not ready.

Diane Dolan asked if Carriers have to show up at every meeting. Ed Antecol asked, if a carrier doesn’t show up and we think they should, should we care. Participants felt that everyone should participate.

Karen Robinson asked, if a carrier is not ready, isn’t it only their clients who would be impacted? Ed Antecol noted that it is possible that it would also impact other carriers’ customers (e.g., double-assignments, etc.).

Sage Wiese noted that the burden is put on the carriers who did the work. When there is a carrier who did not participate and did not plan appropriately, it is difficult for the carrier who did the work to get to the root cause of the issue. Ed Antecol noted that, short of the CNA operating like a nanny, the best the CSCN can do is to write the requirement to participate.

Ed Antecol asked if we could assume that anyone who has not participated in the meetings is ready unless they state otherwise. Étienne Robelin noted that in his experience you cannot assume that everyone is ready.

Action Item: CSCN Secretary will change Thousands-Block Number Pooling to “Thousands-Block Pooling” and “SPs” to “Carriers” and “PA” to “CNA” in CNCO237B. (Completed)

Action Item: The CSCN Secretary will post an updated version of CNCO237A as CNCO237B on the CNA website. (Completed)

Action Item: The CNA will draft a sample form for attestation of TBP readiness for a Phase as a contribution.

Alex Pittman noted that the CNA should provide a list of carriers that have not provided an attestation including a due date.

Ed Antecol asked if we want to keep the Forecast Report Date field in the table. Kelly Walsh noted that he feels we should leave it for now.

Anamika Bharti asked if status information must be provided only by Carriers operating in that Exchange Area or also the Local Calling Area. Ed Antecol noted that, for example, if you operate as a CLEC in an LIR, you can port in from another Exchange Area so you are potentially impacted if you operate in the general area of an Exchange Area. So definitely if you have a POI in the Exchange Area, you should also participate if you operate in the LCA.

Anamika Bharti asked, if a carrier does not have a CO Code prior to the initial TBP rollout meeting for an Exchange Area but would be getting one between the meeting and implementation dates, should they still participate? Kelly Walsh noted that if you are planning to operate in the Exchange Area, then you should participate in the process. David Comrie noted that even if you only get a CO Code after the initial meeting, you would still be obligated to support Thousands-Block Pooling by the implementation date.

Karen Robinson asked, at what point, would Block Donation go from voluntary to mandatory. Ed Antecol noted that the CSCN’s report originally proposed some minimum time before Block donation might become mandatory.

Karen Robinson noted that there are a lot of small areas with small carriers where the population is so low that even at the current rate of TN assignment, they are not likely to benefit from mandatory donation at this time. Ed Antecol noted that there is already discussion about this topic which may include activities taking place outside of the CSCN.

Action Item: The CSCN Secretary will post an updated version of today’s CNCO237A as CNCO237B on the CNA website.

Ed Antecol asked how many carriers on the call think performing these forecasts similar to the US Appendix 4 would be helpful in order to establish some more relaxed criteria for when you can get a Block vs a Replenishment code.

Karen Robinson asked if the Appendix 4 from the US TBCOCAG is similar to the CO Code Part 1 Appendix B when requesting a Growth Code. Ed Antecol noted that this is different. This is to support whether or not you can get a replenishment CO Code vs a Block while there might still be Blocks available in the pool.

Karen Robinson asked if Carriers have an opportunity to refuse a contaminated Block and request a replenishment CO Code to get a clean Block. Ed Antecol noted that you can specify the Block preferences you want from the pool but if there are no clean Blocks available in the pool and your forecast is less than the available Blocks, then you will be required to take contaminated Blocks currently. You would not be able to request a replenishment CO Code just to get an uncontaminated Block.

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- None.

Summary of Action Items:

- CSCN Secretary will change Thousands-Block Number Pooling to “Thousands-Block Pooling” and “SPs” to “Carriers” and “PA” to “CNA” in CNCO237B. (Completed)

- The CSCN Secretary will post an updated version of CNCO237A as CNCO237B on the CNA website. (Completed)

- The CNA will draft a sample form for attestation of TBP readiness for a Phase as a contribution. (Ongoing)

- Bell Canada will produce a new version of CNCO312 and send it to the CSCN Secretary for posting. (Ongoing)

Attachment:

See text above for the attachment.