10 & 11 February 2026

Day Two

Minutes from CSCN 134 Opening Session

In-person/Conference Call

Hosted by CRTC Staff

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Marcel Champagne - Neustar/Transunion

Diane Dolan - Teksavvy

Martin Laroche - TELUS

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Chantale Neapole - CLNPC

Bill Barsley - CNAC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Justin Gerogiannis - Eastlink

Karen Robinson - KROB Numbering Solutions

Gabriel Picard Mandeville - Quebecor

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Clay Bromm - Sasktel

Damandeep Singh - Sasktel

Olena Bilozerska - TELUS

Jean-Sebastien Tremblay - Videotron

Marc Berruyer - Videotron

TIF 125 (TBP Controlled Production Rollout)

Kelly Walsh noted that the CSCN might want to start looking at the schedule needed for the start of Phase 1.

Joey-Lynn Abdulkader presented CNCO312D.

CNCO312D - Bell contribution - TIF 125 - Proposed TBP Rollout Schedule (incl. in-meeting changes)

Jennifer Mack noted that there are concerns within Rogers about the implementation of Phase 1B due to holidays and such. Ed Antecol noted that the date, while it is in the normal brown out period, is the point after which any assigned carrier is forced to take pooled resources. Any of those applications should be in well before that date and the brown out period.

Ed Antecol noted that his concern is more for the Phase 1A date where 66 calendar days after the implementation date is at the start of a big holiday numbering push.

Étienne Robelin asked what the criteria was to determine the Exchange Areas included in the different Phases. Joey-Lynn Abdulkader noted that the explanation is included in the contribution.

Ed Antecol noted that if the following terms are implemented for Carriers that are not ready for TBP in an Exchange Area, then TBP can still be implemented in that Exchange Area for all other Carriers:

- All Carriers operating in Canada must be performing LNP dips on a TBP ready query database by the Launch Date of July 28, 2026.  This may entail changing LNP dip providers.

- The Carrier will be ineligible to receive any CO Codes or blocks in any Exchange Area open for TBP.

- The Carrier must agree not to return or donate any Blocks from existing CO Code inventories.

Marie-Christine Hudon asked how we can ensure that #1 is being enforced. Ed Antecol noted that if they do not do #1, then customers will start having trouble connecting calls.

Étienne Robelin noted that the CRTC is not expecting a TBP rollout plan to be submitted to the CRTC for approval, but just to be kept apprised of the plan that has been decided on by the CSCN.

It was discussed where the above numbered points would go. They were placed in CNCO312D.

Ed Antecol noted that long distance carriers that do not get their own numbering resources would also need to be doing their LNP dips on a TBP ready query database. This may or may not be a problem.

Action Item: The CSCN Secretary will post an updated version of CNCO312D as CNCO312E. (Completed)

Kelly Walsh noted that the next step for this contribution would be creating a TIF Report including a TIF Report coversheet to be finalized by the CSCN.

Action Item: Joey-Lynn Abdulkader will submit a contribution of a TIF report for the TBP Rollout Plan. (Ongoing)

Kelly Walsh asked about the pre-launch timetable.

David Comrie noted that 90 days before 28 July 2026 is 29 April 2026.

Diane Dolan requested that the first meeting be held near the end of March.

The initial meeting for the TBP Launch Exchange Areas was scheduled for Tuesday, 24 March, 2026 from 13:00 to 15:00 ET.

Action Item: The CSCN Secretary will send a meeting invitation to the CSCN Distribution List for a TIF 125 meeting held on Tuesday, 24 March, 2026 from 13:00 to 15:00 ET. (Completed)

Action Item: CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 meeting. (Ongoing)

Ed Antecol presented part of CNCO237B.

TBP Implementation item from CNCO237B (incl. in-meeting changes)

There was a discussion about how to get information about which OCNs are ready for TBP in the impacted Exchange Areas.

It was decided that the CSCN could prepare some sort of survey that would be completed by the Carriers in the impacted Exchange Areas.

Bill Barsley noted that the original readiness form is not owned by CNAC because it was created by CSCN. CNAC just took the Word file and created an online form for completion.

Étienne Robelin asked how the Carrier’s TBP readiness information could be collected. The preferred method would be some form of electronic survey to aggregate it.

Ed Antecol noted that the question might just be “are you ready [for TBP] yet?” and, “If no, when would you be ready?”

Sage Wiese asked if the CNA is continuing to support production testing? Ed Antecol noted that the CNA will continue to support production testing in Exchange Areas where TBP has not been implemented. Once TBP has been implemented in an Exchange Area, then the test Codes and Blocks will need to be returned. Natalie Lessard noted that returned Test Codes will be aged.

It was noted that an additional question for carriers should be “are you currently performing LNP dips on a TBP capable database?”. If “no”, then “when will you be ready?”

Kelly Walsh noted that the CSCN will need to reconvene a TIF 125 meeting and develop the questions that need to be asked.

Kelly Walsh asked if the group would like to have a Contribution Development Team to create the questions to be presented to the CSCN proper.

Action Item: The CSCN Secretary will send an email to the CSCN distribution list asking for CDT participants in drafting a preparedness attestation. (Completed)

Kelly Walsh asked participants in the meeting who would like to participate in the CDT:

Sage Wiese

Ed Antecol

Joey-Lynn Abdulkader

Natalie Ann Lessard

Kelly Walsh
Stephen Walsh

David Comrie

Jill Byers

Rick Cousineau

Marcel Champagne

Francois Dalton

Olena Bilozerska

Marlo Gelito

Fiona Clegg

Action Item: The CSCN Secretary will create a CDT meeting invitation for 18 February 2026 from 11:00 – 12:30 ET. (Completed)

Action Item: The CSCN Secretary will post an updated version of CNCO237B as CNCO237C. (Completed)

Summary of Agreements Reached

Summary of Action Items

- The CSCN Secretary will post an updated version of CNCO312D as CNCO312E. (Completed)

- Joey-Lynn Abdulkader will submit a contribution of a TIF report for the TBP Rollout Plan. (Ongoing)

- The CSCN Secretary will send a meeting invitation to the CSCN Distribution List for a TIF 125 meeting held on Tuesday, 24 March, 2026 from 13:00 to 15:00 ET. (Completed)

- CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 meeting. (Ongoing)

- The CSCN Secretary will send an email to the CSCN distribution list asking for CDT participants in drafting a preparedness attestation. (Completed)

- The CSCN Secretary will create a CDT meeting invitation for 18 February 2026 from 11:00 – 12:30 ET. (Completed)

- The CSCN Secretary will post an updated version of CNCO237B as CNCO237C. (Completed)

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.