6 March 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Jill Byers - Bell Canada

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Temitope Adeyemi - NorthWestel

Gabriel Picard Mandeville - Quebecor

Andrew Hew - Rogers

Jennifer Mack - Rogers

Aditi Sharma - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

Bob Bruce - Syniverse

Elizabeth Tse - Tbaytel

Laura Foulds - Tbaytel

Diane Dolan - Teksavvy

Olena Bilozerska - TELUS

Jean-Sebastien Tremblay - Videotron

Martin Perreault - Videotron

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- Joey-Lynn Abdulkader will submit a contribution of a TIF report for the TBP Rollout Plan. (Completed)

- CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 Phase Implementation meeting. (Ongoing)

Discussion:

Ed Antecol noted there are two things that carriers and TSPs need to be ready for to accomplish Thousands-Block Pooling (TBP): any TSP that terminates traffic as an N-1 carrier needs to be doing their Local Number Portability (LNP) queries on a  TBPcapable database (DB). If you’re a long distance carrier and your DB is not TBP capable, you are going to be misrouting traffic as the N-1 carrier which will cause confusion. The CSCN doesn’t even know what carriers that includes. We’re going to ask Commission staff to issue a letter to the industry (all TSPs that terminate long distance traffic) that they need to be dipping on an LNP capable database by July 2026.

Ed Antecol noted that the second issue is that if we’re going to launch in a particular Exchange Area, some of those carriers might not show up for the launch meeting. We can go around and ask if everyone is ready but what happens if someone is not. At the Contribution Development Team (CDT) it was decided that if a carrier is not ready for TBP and we don’t give them any pooled resources, then they are not going to be causing any problems with snapback. We came up with a strategy that if a carrier attests, they are ready for TBP (both snapback and receiving contaminated blocks into inventory) they can apply to the CNA for numbering resources and they should not cause a surge in double-assignments. Those carriers that don’t give this affirmation are not going to be able to get pooled resources, so they aren’t going to be getting contaminated blocks and they aren’t going to be dealing with snapbacks from pooled resources.

So the CSCN is proposing that companies that do not attest to being ready for TBP will not be able to get numbering resources in Exchange Areas where TBP has been implemented and the CNA would keep a list of those OCNs.

Jill Byers noted that this isn’t an issue with N-1 and toll. If service providers aren’t ready for TBP, we could have routing problems for both local and toll carriers. The service assurance calls that the carriers will have to perform, even if they are ready and for TBP and it’s the other carrier that is not, will be costly. There will be a cost if there are service providers in an area that aren’t ready so the industry needs to know who is not ready in that area.

Ed Antecol described where a TSP that’s ready has to route to a TSP that isn’t ready and if it can’t connect, then the carrier that is ready has to investigate even though it’s not their fault.

Jill Byers noted that we really need to know who’s not ready because big carriers wouldn’t investigate if the connection is with a carrier that’s not ready. They would insist that the other carrier investigate first. Ed Antecol noted that there are confidentiality concerns with saying who’s ready/not ready.

Kelly Walsh noted that the thought for this form is that it would be a CNA tracked item. There is an ability for the CNA to report to the CRTC. Ed Antecol noted the CNA can’t really report anything to the CRTC. Kelly Walsh noted that if the CRTC asks, the CNA would provide the information to them. If the industry has a phase where the CNA received all of the affirmations, if we had affirmation forms that covered all of those, the CNA could make a statement to say that they are all ready.

Michael Adesina asked what the next step is if someone that submits a form to say they are not ready. Ed Antecol noted that if you don’t send in a form, the assumption will be that the carrier is not ready. So if you request numbering resources in a TBP Exchange Area, you will not be able to get resources in that Exchange Area until readiness is confirmed.

Ed Antecol noted that the CNA cannot withhold numbering resources unless the Commission gives their approval to do so.

Kelly Walsh noted that there is a TIF report contribution that will make the recommendation that the Commission let the CNA withhold resources.

Sage Wiese noted that she is concerned with how it will be managed if carriers don’t submit this form and the actual negative impact it could have on call routing is substantial.

Sage Wiese noted that the burden will be on the carriers who have already done the work. Ed Antecol noted that there is nothing the CNA can do. The best the CSCN can do is have a staff letter reminding everyone to be ready.

Alex Pittman asked Sage Wiese what she thinks the CRTC should do. Sage Wiese noted that the CRTC is best positioned to get the information about who is ready and who is not. The burden is currently falling on the companies that have done the work. Alex Pittman noted that the Commission is paying close attention to who is participating and who is not and aware of the ramifications.

Justin Gerogiannis noted that everyone who is potentially routing calls to Markham is going to have to be routing calls to Markham, for example. And per Jill Byers’ point, any issues connecting to a carrier that’s not ready should be pushed off to the carrier that isn’t ready before that carrier that is TBP ready has to start investigating. Jill Byers noted that certainly Bell would normally check their own stuff first but each time you escalate the investigation internally, it’s more work and more cost.

Diane Dolan asked, from a reseller perspective, if she uses her upstream carrier to route calls, how would she know if the upstream carrier is ready for routing. Ed Antecol noted that any TSP that does their own LNP queries should check with their database provider to see if it’s ready to use TBP records. If you’re switch isn’t doing the LNP queries, you should ask your upstream provider. It could be very complicated to figure out if you’re a reseller down the line. If you find out the database isn’t ready, then you’ll need to move to one that is ready. But changing which database you are using is possible.

Diane Dolan noted that they are confident their own CLEC LNP queries are ready. As for the underlying CLECs, they are less confident.

Joey-Lynn Abdulkader asked if the proposed Affirmation Form is meant to be submitted for each Exchange Area. Ed Antecol noted that we are looking for one affirmation per OCN to confirm their readiness.

Kelly Walsh asked if there is an expectation to submit the form on a per-phase basis. Ed Antecol asked why a carrier would have a different processing stack? Jill Byers noted that a carrier might have a different processing stack in different Exchange Areas due to different technology.

Joey-Lynn Abdulkader asked if everyone has to be ready nationwide as of the initial launch? Ed Antecol responded that nationwide, carriers only need to be ready from an LNP query basis as of the launch. To be able to get numbers in pooled Exchange Areas, they will need to have completed the affirmation form to say they are fully ready for TBP.

Jennifer Mack noted that the Part 1A form has a declaration about usage. Would it be useful to add an additional declaration that they are TBP ready since they would be requesting a pooled resource. Ed Antecol noted that the CSCN could potentially add that to the Part 1A but we really need CRTC approval to withhold assignments due to lack of affirmation. Jennifer Mack noted that her suggestion would be to add it to the form in addition to keeping the affirmation form.

Jill Byers noted that she understands how every carrier in an LIR needs to be ready but why does everyone across Canada need to be ready? Ed Antecol noted that it’s two problems. The proposed solution to Problem 1 is a reminder to all carriers via a letter from CRTC that they must be dipping on a TBP capable database. Problem 2 is companies not being eligible to receive numbering resources in a pooled Exchange Area until they have affirmed that they are ready for TBP.

Ed Antecol presented CNCO319A.

CNCO319A - TIF 125 CDT contribution - TIF 125 - Draft of Carrier Affirmation of Thousands-Block Pooling Readiness form (incl. in-meeting changes)

Marie-Christine Hudon asked if the affirmation form needs to be completed by ITP members when they have said they aren’t going to be ready until July 2027. Ed Antecol noted that you need to separate it into 2 problems: 1) the queries on a TBP ready database and 2) sufficient testing on TBP in their own system. Item 1 needs to be handled by everyone, Canada-wide by July 2026. Item 2 only needs to be addressed by the time TBP launches in an Exchange Area where they provide service and want numbers.

Companies that are not going to be ready for TBP for July 2026 must AT LEAST be doing their queries on a TBP compatible database. If not, then they need to switch to one that is.

Ed Antecol presented CNCO320A.

CNCO320A - TIF 125 CDT contribution - TIF 125 - TIF report for TBP Readiness Affirmation Form and Recommendations to Facilitate the Rollout of Thousands-Block Pooling (incl. in-meeting changes)

Agreement was reached to accept CNCO319A as modified as the Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form.

Agreement was reached to accept CNCO320A as modified during today’s call, asCNRE160A.

Action Item: The CSCN Secretary will post the updated version of CNCO319A as CNCO319B and CNRE160A on the CNA Website for comment for 10 business days. If there are no substantive changes, they will be considered final and be sent to the CISC for consideration. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept CNCO319A as modified as the Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form.

- Agreement was reached to accept CNCO320A as modified during today’s call, asCNRE160A.

Summary of Action Items:

- CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 Phase Implementation meeting. (Ongoing)

- The CSCN Secretary will post the updated version of CNCO319A as CNCO319B and CNRE160A on the CNA Website for comment for 10 business days. If there are no substantive changes, they will be considered final and be sent to the CISC for consideration. (Completed)

Attachment:

See text above for the attachment.