24 March 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Lloyd Ponce - Beanfield

Jill Byers - Bell Canada

Joey-Lynn Abdulkader - Bell Canada

Julie Distasio - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Kim Brown - Eastlink

Richard Schleihauf - Fibernetics

Michael Adesina - Freedom Mobile

Connie Hartman - TNS/TRA

Jean-Francois Dumoulin - Iristel

Johnny Ayoub - Iristel

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Gabriel Picard Mandeville - Quebecor

Andrew Hew - Rogers

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Bruce Uy - Rogers West

Aditi Sharma - Sasktel

Clay Bromm - Sasktel

Damandeep Singh - Sasktel

Lucie Lang - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

Brian Duce - Tbaytel

Elizabeth Tse - Tbaytel

Kyle Marconi - Tbaytel

Laura Foulds - Tbaytel

Stephen Scofich - Tbaytel

Diane Dolan - Teksavvy

Ajit Arya - TELUS

Akshay Chaturvedi - TELUS

Debbie Bogart - TELUS

Grace Decaria - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Jean-Sebastien Tremblay - Videotron

Marc Berruyer - Videotron

Martin Perreault - Videotron

Tarek Khei - Iristel

Shauna Colby - Tbaytel

Emmanual Shousha - Iristel

Frank Auciello - Rogers

Justin Brooks-Reid - Beanfield

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 Phase Implementation meeting. (Ongoing)

Discussion:

Kelly Walsh noted that the CNA is creating a TBP Implementation page on the CNA website where various related documents will be posted.

Kelly Walsh showed the list of companies operating in the 3 Exchange Areas included in the Phase 1 Launch Trial.

Kelly Walsh noted that there was a desire to have a checklist of companies that are ready for TBP.

Kelly Walsh noted that Bell Canada believed that the affirmation form might be used as part of a checklist.

Kelly Walsh noted that a request has been submitted to the CRTC to give the authority to the CNA to deny a Block/CO Code request from a company that has not submitted their readiness affirmation form.

Ed Antecol noted that the list of operators being shown is the list of companies that need to be ready with regards to receiving pooled resources but every company in Canada needs to be ready to receive block records from their LSMS and needs to be doing their dips on a TBP compatible database by the initial launch date.

Kelly Walsh noted that there are 2 plans: an overall TBP plan as well as a plan that includes the steps required for each individual phase. The current proposal for the steps should serve as a template for each phase.

David Comrie presented CNCO318A.

CNCO318A - CSCN contribution - TIF 125 - Steps for rolling out TBP in 1 or more Exchanges (incl. in-meeting changes)

Kelly Walsh asked if there are any service providers present who are not ready for TBP implementation in the 3 Exchange Areas. No one stated that they are not ready.

Sage Wiese asked if readiness means you have completed testing. Kelly Walsh noted that probably if you’re not done testing but are not looking to get resources in the near future, your readiness may not have an impact as long as you are doing your queries on a TBP compatible database.

Jill Byers noted that, if you’re not ready, it’s best to know now because there is a chance for misrouting calls once TBP is implemented.

The group agreed that if you have not provided information within 30 days after the Initial Implementation Meeting, then TBP is going ahead.

Ed Antecol noted that the Forecast Report Date (one of the steps in the timeline) is contingent on the implementation of a new CNAS. There is currently no system to support that in Canada, but they have it in the US.

Ed Antecol noted that as is, if there are enough Blocks to satisfy your request in the pool, you will have to take those Blocks. If you need more than is available in the pool, you can obtain a new replenishment CO Code.

Ed Antecol noted that the Block Donation date would be an agreed date to make a pool of Blocks available for assignment for the implementation date.

Kelly Walsh noted that donations in advance of the implementation date will be a negotiated activity between the CNA and the donator. The CNA may also need TRA help with BIRRDS as we do not know the volume.

Diane Dolan asked, prior to making a Decision about how many Blocks they are going to donate, will it be possible to have a CSCN discussion about the BIRRDS cost related with donating Blocks? Kelly Walsh noted that it is a subject that a lot of people are not familiar with.

Action Item: The CNA will arrange a discussion for the CSCN and TRA to discuss the Fair Share cost implications related to converting CO Codes to pooled CO Codes.

Post meeting note: After discussion with TNS, it was determined that it would be inappropriate to have cost structure related discussions about the BIRRDS Fair Share Plan in a public forum, such as the CSCN, with participants who may not have a FSP contract with TNS.

Kelly Walsh asked if any participants are planning to return/donate Blocks prior to the implementation date. Sarah Reilly from Distributel and Diane Dolan from TekSavvy noted they were planning to donate some Blocks, depending on the outcome of the cost discussion.

Michael Adesina asked what the due date for Block Donation is meant for. Ed Antecol noted that the plan is to “stock the pond with fish” before the implementation. The CNA would not process any Block donations after the Block Donation due date until after the launch.

Tara Farquhar noted that in the US, service providers are supposed to donate anything that’s less than 10% contaminated and not forecast to be needed in the next 6 months.

Ed Antecol noted that currently the proposed guidelines say that the Block donations are voluntary, but the Commission has the final say about whether or not that will be the process going forward.

Ed Antecol noted that carriers will not be able to get whole CO Codes unless they are eligible under the specific circumstances defined in the proposed Canadian TBCOCAG.

Ed Antecol noted that the TBP will not be rolled out if the proposed Canadian TBCOCAG is not approved.

The group looked at the proposed Canadian TBCOCAG.

Kelly Walsh asked the group if they were okay with the TBP implementation milestones for the Phase 1 Launch Trial as currently noted during the meeting.

Action Item: The CNA will include a description of the phase being implemented with the TBP Phase Implementation Plan

Agreement was reached to accept the Phase 1 Launch Trial Implementation Plan as reviewed today.

Action Item: The CNA will post a copy of the Phase 1 Launch Trial Implementation Plan as CNCO323A. (Completed)

Action Item: The CNA will remove phase-specific details from the new contributions and post it as a CNCO318B as a TBP Phase Implementation template. (Completed)

Ed Antecol asked if any of today’s discussion will be included in the TIF 117 report that is currently pending comment. Kelly Walsh noted that the TIF 117 report had a date that is prior to this meeting so it will be sent in as is, but the work from this meeting will be included in the TIF 125 report that was pending comment, but was halted due to substantive comments received and will be discussed during the next TIF 125 call.

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept the Phase 1 Launch Trial Implementation Plan as reviewed today.

Summary of Action Items:

- CRTC staff will look into what they can do to ensure maximum participation in the scheduled TIF 125 Phase Implementation meeting. (Ongoing)

- The CNA will include a description of the phase being implemented with the TBP Phase Implementation Plan. (Completed)

- The CNA will post a copy of the Phase 1 Launch Trial Implementation Plan as CNCO323A. (Completed)

- The CNA will remove phase-specific details from the new contributions and post it as a CNCO318B as a TBP Phase Implementation template. (Completed)

Attachment:

See text above for the attachment.