12 May 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Julie Distasio - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Ed Antecol - COMsolve Inc.

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Kim Brown - Eastlink

Michael Adesina - Freedom Mobile

Jonathan Holmes - ITPA

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Temitope Adeyemi - NorthWestel

Andrew Hew - Rogers

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Bob Bruce - Syniverse

Diane Dolan - Teksavvy

Ajit Arya - TELUS

Akshay Chaturvedi - TELUS

Beth Connell - TELUS

Marlo Gelito - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Wei Hu - TELUS

Martin Perreault - Videotron

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CSCN Secretary will post the modified version of CNRE160B as CNRE160C and post it for a shortened comment period of 5 business days. If there are no substantive changes, it will be considered final, the affirmation form will be attached, and the report will be sent to the CISC for consideration. (Completed)

- The CSCN Secretary will post CNRE161A and CNCO312H on the CNA website for comment for 5 business days. If there are no substantive changes, they will be combined and submitted to the CISC for consideration. (Completed)

Discussion:

David Comrie presented CNCO319E.

CNCO319E - CNA Contribution - TIF 125 - Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form (incl. in-meeting changes)

Jennifer Mack asked if the affirmation forms need to be submitted by companies that do not operate in the Exchange Areas included in the applicable phase. Kelly Walsh noted that companies that do not operate in the applicable Exchange Areas do not need to submit the affirmation forms, but would need to if they entered that Exchange after TBP was implemented there.

Agreement was reached to accept CNCO319E as modified as the new Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form.

Action Item: The CNA will post the new affirmation template as CNCO319F and phase-specific versions on the CNA website. (Completed)

Action Item: David Comrie will post a modified version of CNCO319E as CNCO319F on the CNA website. (Completed)

David Comrie presented CNCO312K.

CNCO312K - CNA Contribution - TIF 125 - Plan for Phased Implementation of Thousand-Block Pooling (TBP) in Canada (incl. in-meeting changes)

Justin Gerogiannis asked if the CSCN would consider pushing subsequent phases if we did not see enough activity to suggest that TBP is working. Kelly Walsh noted that that is a consideration that could come in via a contribution. We could have a monitoring meeting prior to Phase 1A. Ed Antecol suggested that it could be discussed during the Phase 1A kickoff meeting.

Natalie Lessard asked when companies can start returning/donating blocks prior to a Phase implementation. Kelly Walsh noted that there is no consideration in the current document about the earliest date that companies can return/donate blocks.

Michael Adesina suggested that perhaps Phase 1 and 1A could be used to get data to consider the implementation progress of subsequent phases. If we combine feedback from Phase 1 and 1A, we might have enough data to make the call to move to the next phase. Kelly Walsh noted that the meetings for Phase 1A and 1B are quite close together.

Karen Robinson asked if there is an expectation for Blocks to be returned or ordered when TBP is implemented in an Exchange Area. Kelly Walsh noted that there is no requirement but we have been anecdotally informed that we should expect some donations.

Justin Gerogiannis asked how we are planning to show the data we keep talking about subsequent to a Phase implementation. Kelly Walsh noted that the CNA can provide generic assignment volumes for a phase and will share what they can from a reasonable reporting perspective. This would not include carrier issues like misrouting which a carrier may not be inclined to share. Ed Antecol noted that on the CNA website, there is a table that shows how many blocks are assigned as well as the assignment date. Ed Antecol suggested that we continue the joint CSCN/CLNPC TBP-IC meetings because that is a great forum for discussions related to TBP implementation. If Bell, for example, was seeing an unusual increase in the number of complaints about not being able to reach customers, that could be discussed at that meeting.

Kelly Walsh noted that the CNA will not share anything that is not public but will share what they can.

Action Item: CSCN Secretary will put placeholders on the CSCN calendar for the affirmation forms and meetings. (Completed)

Ed Antecol asked if the CRTC staff will receive the most current version of the plan as part of the TIF 117 TBP monitoring report? Kelly Walsh noted that he plans to include it with the TBP monitoring report.

Agreement was reached to accept CNCO312K as modified during today’s meeting.

Action Item: David Comrie will post the modified version of CNCO312K as CNCO312L on the CNA website and a clean version with no mark-up on the CNA website. (Completed)

David Comrie presented CNCO318D.

CNCO318D - CNA Contribution - TIF 125 - Template for Steps for rolling out TBP in 1 or more Exchanges

Agreement was reached to accept CNCO318D as reviewed today.

Action Item: David Comrie will post CNCO318D on the CNA’s TBP page. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept CNCO319E as modified as the new Carrier Affirmation of Thousands-Block Pooling (TBP) Readiness form.

- Agreement was reached to accept CNCO312K as modified during today’s meeting.

- Agreement was reached to accept CNCO318D as reviewed today.

Summary of Action Items:

- The CNA will post the new affirmation template as CNCO319F and phase-specific versions on the CNA website. (Completed)

- David Comrie will post a modified version of CNCO319E as CNCO319F on the CNA website. (Completed)

- CSCN Secretary will put placeholders on the CSCN calendar for the affirmation forms and meetings. (Completed)

- David Comrie will post the modified version of CNCO312K as CNCO312L on the CNA website and a clean version with no mark-up on the CNA website. (Completed)

- David Comrie will post CNCO318D on the CNA’s TBP page. (Completed)

Attachments:

See text above for the attachments.