9 & 10 June 2026

Day One

Minutes from CSCN 135 Opening Session

In-person/Conference Call

Hosted by Bell Canada

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Jill Byers - Bell Canada

Joey-Lynn Abdulkader - Bell Canada

Bill Barsley - CNAC

Glenn Pilley - CNAC

Ed Antecol - COMsolve Inc.

Ofir Smadja - COMsolve Inc.

Alexander Pittman - CRTC staff

Sage Wiese - CTA

Marcel Champagne - Neustar/Transunion

Diane Dolan - Teksavvy

Conference Bridge:	Alex Wearn Tremblay - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Anamika Bharti - Cogeco

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Karen Robinson - KROB Numbering Solutions

Gabriel Picard Mandeville - Quebecor

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

John MacKenzie - TELUS

Olena Bilozerska - TELUS

Marc Berruyer - Videotron

James Sewell - Westman Communications

TIF 117 (TBP Implementation Monitoring)

David Comrie presented CNCO327A.

CNCO327A - CNA Contribution - TIF 117 - Draft quarterly TBP implementation report #10 (incl. in-meeting changes)

Kelly Walsh noted that a TIF can have various statuses.

There was a discussion about whether TIF 126 should be included in the quarterly report.

Action Item: CNA will look at the table for Production testing updates and complete information for Kingston if available (Completed)

Action Item: The CNA will look at updating the table to include the number of Part 1Bs and Part 5 forms that have been generated and update Item 9. (Ongoing)

RESUMED ON DAY TWO

9 & 10 June 2026

Day Two

Minutes from CSCN 135 Opening Session

In-person/Conference Call

Hosted by Bell Canada

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Bill Barsley - CNAC

Glenn Pilley - CNAC

Ed Antecol - COMsolve Inc.

Ofir Smadja - COMsolve Inc.

Alexander Pittman - CRTC staff

Sage Wiese - CTA

Marcel Champagne - Neustar/Transunion

Diane Dolan – Teksavvy

Conference Bridge:	Alex Wearn Tremblay - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Gary Jessop - CNAC

Sarah Reilly - Distributel

Karen Robinson - KROB Numbering Solutions

Gabriel Picard Mandeville - Quebecor

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Olena Bilozerska - TELUS

Marc Berruyer - Videotron

James Sewell - Westman Communications

Action Item: The CSCN Secretary will attach the 3 TBP planning documents as appendices to CNCO327A as modified and post it as CNRE163A. (Completed)

Agreement was reached to accept CNCO327A as modified as CNRE163A.

Action Item: The CSCN Secretary will post CNRE163A on the CNA website for 10 business days. If there are no substantive comments, the report will be considered final and be sent to the CISC for consideration. (Completed)

Summary of Agreements Reached

- Agreement was reached to accept CNCO327A as modified as CNRE163A.

Summary of Action Items

- CNA will look at the table for Production testing updates and complete information for Kingston if available (Completed)

- The CNA will look at updating the table to include the number of Part 1Bs and Part 5 forms that have been generated and update Item 9. (Ongoing)

- The CSCN Secretary will attach the 3 TBP planning documents as appendices to CNCO327A as modified and post it as CNRE163A. (Completed)

- The CSCN Secretary will post CNRE163A on the CNA website for 10 business days. If there are no substantive comments, the report will be considered final and be sent to the CISC for consideration. (Completed)

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.