**20 June 2025**

**TIF 117 (TBP Implementation Monitoring)**

**CSCN Conference Call**

**Participants:** David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Jill Byers - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Kim Brown - Eastlink

Michael Adesina - Freedom Mobile

Connie Hartman - iconectiv/TRA

Jonathan Holmes - ITPA

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Greg Kinloch - NorthWestel

Gabriel Picard Mandeville - Quebecor

Jennifer Mack - Rogers

Oscar Chui - Rogers

Clay Bromm - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

David E. Johnson - Syniverse

Elizabeth Tse - Tbaytel

Diane Dolan - Teksavvy

Marc Berruyer - Videotron

James Sewell - Westman Communications

**Welcome:**

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

**Action Item Review:**

1. None.

**Discussion:**

The group reviewed CNCO289A.

Ed Antecol noted that Distributel is the first company to have created a Block record in the NPAC.

Ed Antecol noted that we are still waiting for Cooptel to activate the CO Code that they volunteered to apply for testing. We are still waiting for an activation notification from Shaw for a CO Code in Vancouver for testing. Jennifer Mack noted that she will follow-up with Shaw.

Ed Antecol noted that some carriers rely on a first-port notification to determine if they need to do an LNP dip. The first time a block is created for an NPA-NXX in the NPAC, a first port notification is sent out for that NPA-NXX. For testing, there are filters preventing some companies from getting any messages related to the test CO Codes. Neustar has sent out the first port notifications for 12 of the 14 test CO Codes.

Ed Antecol asked Marcel Champagne how many CO Codes have been opened for portability in the NPAC. Marcel Champagne noted that 2 of the TBP Test CO Codes are not ready for TBP.

Ed Antecol asked Marcel Champagne if all the LSMS vendors have passed certification. Marcel Champagne noted that all SOA and LSMS vendors that are used by carriers have passed.

Agreement was reached to accept the draft report as CNRE154A as reviewed today.

Agreement was reached to send CNRE154A on 30 June 2025 if there are no substantive changes.

Action Item: The CSCN Secretary will post CNRE154A on the CNA website for comment. If there are no substantive changes by noon on 30 June 2025, the report will be considered final and be sent to the CISC for consideration.

The Chair thanked everyone for participating.

**Summary of Agreements Reached:**

1. Agreement was reached to accept the draft report as CNRE154A as reviewed today.
2. Agreement was reached to send CNRE154A on 30 June 2025 if there are no substantive changes.

**Summary of Action Items:**

1. The CSCN Secretary will post CNRE154A on the CNA website for comment. If there are no substantive changes by noon on 30 June 2025, the report will be considered final and be sent to the CISC for consideration.

**Attachments:**



CNCO289A - CSCN contribution - TIF 117 - Draft quarterly TBP implementation report #6 (incl. in-meeting changes)