2 September 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

TBP Phase 1A Kickoff Meeting

Conference Call

Participants:	Alex Wearn Tremblay - COMsolve Inc. (CNA)

David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Brian Condra - Bandwidth

Joey-Lynn Abdulkader - Bell Canada

Julie Distasio - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Paul Fleming - City West

Chantale Neapole - CLNPC

Bill Barsley - CNAC

Glenn Pilley - CNAC

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Justin Gerogiannis - Eastlink

Richard Schleihauf - Fibernetics

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Temitope Adeyemi - NorthWestel

David Cordova - Rogers

Ian Kerr - Rogers

John-Michael Amaral - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Diane Dolan - Teksavvy

Beth Connell - TELUS

Farhan Ali - TELUS

Olena Bilozerska - TELUS

Connie Hartman - TNS/TRA

Sharon Pistachio - Verizon

Marc Berruyer - Videotron

Martin Perreault - Videotron

James Sewell - Westman Communications

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CNA will update the TBP rollout schedule file and post the updated version with implementation dates added. (Completed)

- The CNA will update the individual phase template and post in on the CNA website. (Completed)

- The CNA will add a bookmark to the schedule file on the CNA website. (Completed)

- The CSCN Chair will send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A. (Completed)

Discussion:

Kelly Walsh noted that the implementation date is for the next phase of TBP implementation is 1 December 2026.

Kelly Walsh presented CNCO326C.

CNCO326C - CSCN Contribution - TIF 125 - Task Schedule for all TBP Implementation Phases (incl. in-meeting changes)

Kelly Walsh confirmed that there are currently no test resources outstanding for Phase 1A.

Ed Antecol noted that there currently is not enough time to do anymore testing in any of the Exchanges in Phase 1A. That window is currently closed.

Kelly Walsh asked the group, if a company is a small ILEC and they did not complete any testing ahead of time and TBP is implemented in their Exchange Areas, how are they supposed to complete the affirmation form since production testing is no longer an option? Can they only do test environment testing? Ed Antecol noted that yes those companies would have to do all their testing in a non-production environment while pointing to an NPAC test environment.

Kelly Walsh noted that for companies those companies to receive growth resources, they would have to attest that they have done some testing so they would still have to complete a readiness form.

Ed Antecol noted that any companies that have completed their testing should return their resources instead of waiting for the CNA to contact them.

Agreement was reached to review CNCO326C with a shortened window.

Kelly Walsh presented CNCO318E.

CNCO318E - CNA Contribution - TIF 125 - Template for Steps for rolling out TBP in 1 or more Exchanges (incl. in-meeting changes)

Kelly Walsh presented the Carrier Affirmation of TBP Readiness form for Phase 1A.

Action Item: The CSCN Secretary will send a notification to the CSCN Distribution list with the most recent Carrier Affirmation Form and due date. (Completed)

Ed Antecol noted that there is no mechanism for carriers to submit semi-annual one year forecasts but ultimately it is a function that the CNA hopes is in place in the future.

Sage Wiese asked if the Notice of Intent to Donate Blocks is actually a due date. Kelly Walsh noted that the reason there was a date initially put in place is because the CNA was unsure what the volume of donations would look like and wanted to allow for enough time to process donations in advance of the implementation. Kelly Walsh suggested that if at any point prior to the implementation date, anyone who wants to donate blocks should go ahead and contact the CNA.

Ed Antecol noted that the CNA will be updating the on-line list of Exchange Areas (and associated CVS download)_ as Exchange Areas have Pooling implemented so that applicants will know to apply for CO Codes or Thousands Blocks and know which forms to use. (https://cnac.ca/reference_data/canadian_exchange_area_listing.htm)

Agreement was reached to accept CNCO318E as modified today as the implementation plan for Phase 1A and as CNCO329A.

Action Item: The CSCN Secretary will post CNCO329A on the CSCN Drafts page and the TBP Implementation page as CSCN approved as of 2026-09-02. (Completed)

Agreement was reached to accept the modified CNCO326C as the new TBP implementation schedule.

Action Item: The CSCN Secretary will post the modified version of CNCO326C as CNCO326D on the CSCN Drafts page and on the TBP Implementation page as the new TBP rollout schedule. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to review CNCO326C with a shortened window.

- Agreement was reached to accept CNCO318E as modified today as the implementation plan for Phase 1A and as CNCO329A.

- Agreement was reached to accept the modified CNCO326C as the new TBP implementation schedule.

Summary of Action Items:

- The CSCN Secretary will post CNCO329A on the CSCN Drafts page and the TBP Implementation page as CSCN approved as of 2026-09-02. (Completed)

- The CSCN Secretary will post the modified version of CNCO326C as CNCO326D on the CSCN Drafts page and on the TBP Implementation page as the new TBP rollout schedule. (Completed)

Attachments:

See text above for the attachments.