23 September 2025

TIF 117 (TBP Implementation Monitoring)

CSCN Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Lloyd Ponce - Beanfield

Marie-Christine Hudon - Bell Canada

Paul Fleming - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Ed Antecol - COMsolve Inc.

Gerard Blais - Cooptel

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Tara Farquhar - NANPA

Temitope Adeyemi - NorthWestel

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Lucie Lang - Sasktel

Hal Lightwood - Tbaytel

Beth Connell - TELUS

Olena Bilozerska - TELUS

James Sewell - Westman Communications

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

Action Item Review:

- None.

Discussion:

Kelly Walsh noted that the Telecom Regulatory Policy 2024-26, Paragraph 31 notes:

- facilitate and monitor the implementation of TBP and assist in resolving any challenges;

- file quarterly progress reports on 30 March, 30 June, 30 September, and 30 December until TBP is operational; and

- as part of its first quarterly progress report, advise the Commission as to whether the segregation of numbers between wireless and wireline technology must be retained or whether this requirement can be eliminated as a further way to preserve numbers.

Kelly Walsh encouraged people to think about “until TBP is operational” and what that means in the above excerpt. Ed Antecol noted that his opinion is that we should keep doing these TBP status reports until the end of the currently planned 110 Exchange Areas.

The group reviewed CNCO330A.

CNCO330A - CNA contribution - TIF 117 - Draft quarterly TBP implementation report #11 (incl. in-meeting and post changes)

Ed Antecol noted that WTC is almost ready to begin testing in Kingston but they need Iristel to get their own test code so they can test with each other.

Ed Antecol noted that CSCN may not be able to make much progress on TIF 120 and it might be more appropriate with another CISC working group like NTWG or BPWG.

Kelly Walsh noted that if someone wants to change the term “kickoff” they can submit a contribution where it is changed in the schedule and the CSCN can change the terminology in future status reports.

Ed Antecol displayed a list of errors that the CNA has encountered when submitting Block Creation and Block Deletion requests to NPAC during production testing.

Action Item: CSCN Secretary will fill out the new Lessons Learned table prior to posting. (Completed)

Agreement was reached to accept the draft report as CNRE164A as reviewed today including the pending update to the Lessons Learned table.

Agreement was reached to accept a shortened review period of 5 business days.

Agreement was reached to send CNRE164A on 30 September 2026 if there are no substantive changes.

Action Item: The CSCN Secretary will post CNRE164A on the CNA website for comment. If there are no substantive changes by noon on 30 September 2026, the report will be considered final and be sent to the CISC for consideration. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept the draft report as CNRE164A as reviewed today including the pending update to the Lessons Learned table.

- Agreement was reached to accept a shortened review period of 5 business days.

- Agreement was reached to send CNRE164A on 30 September 2026 if there are no substantive changes.

Summary of Action Items:

- CSCN Secretary will fill out the new Lessons Learned table prior to posting. (Completed)

- The CSCN Secretary will post CNRE164A on the CNA website for comment. If there are no substantive changes by noon on 30 September 2026, the report will be considered final and be sent to the CISC for consideration. (Completed)

Attachments:

Attachments are in the text above.