7 & 8 October 2025

Day One

Minutes from CSCN 133 Opening Session

In-person/Conference Call

Hosted by TELUS Inc.

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Bill Barsley - CNAC

Ed Antecol - COMsolve Inc.

Sage Wiese - CTA

Karen Robinson - KROB Numbering Solutions

Marcel Champagne - Neustar/Transunion

Gabriel Picard Mandeville - Quebecor

Melanie Cardin - Quebecor

Dominic Germain - Sogetel

Marc Berruyer - Videotron

Roxanne Hachani - Videotron

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sarah Reilly - Distributel

Kim Brown - Eastlink

Michael Adesina - Freedom Mobile

Vince Yelle - Groupe Maskatel

Tara Farquhar - NANPA

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Julia Korunets - Syniverse

Diane Dolan - Teksavvy

Olena Bilozerska - TELUS

Jean-Sebastien Tremblay - Videotron

James Sewell - Westman Communications

General Introductions

Kelly Walsh, as Chair of the committee, welcomed the attendees.

David Comrie reviewed the list of attendees on the bridge and the in-person attendees announced themselves.

Agenda Review

Kelly Walsh reviewed the agenda.

CNAG1025A – CSCN 133 Agenda (incl. in-meeting changes)

Kelly Walsh noted that the INC is hosting a webinar regarding large scale rate center consolidation on October 15, 2025.

Agreement was reached to accept the agenda as modified.

Action Items Review

- None

Review of Active TIFs

Kelly Walsh reviewed the active TIFs.

| ACTIVE CSCN TIF SUMMARY |  |  |  |
| --- | --- | --- | --- |
| # | TIF TITLE | SPONSORS | STATUS |
| 112 | Address assignment rate of Non-Geographic (6YY) CO Codes | Martin Laroche & Karen Robinson | Ongoing CNTF112A sent to CISC on 13 September 2022 Revised TIF sent to CISC on 30 January 2023 Revised TIF sent to CISC on 8 August 2023 CNRE138B sent to CISC on 2 April 2024 CNRE138B approved by CISC on 22 April 2024 Letter sent from CSCN to CRTC staff notifying them that the next report will be sent by 30 March 2025 CNRE152A approved by CSCN on 11 June 2025 CNRE152A sent to CISC on 12 June 2025 Telecom Decision CRTC 2025-224 was issued on 2 September 2025 re: CNRE138B |
| 114 | Sunset the Canadian MIN Block Identifier (MBI) Assignment guideline | Joey-Lynn Abdulkader | Closed CNTF114A sent to CISC on 19 July 2023 CNTF114A approved by CISC on 8 August 2023 CNRE139A sent to CISC on 14 March 2024 CNRE139A approved by CISC on 22 April 2024 Telecom Decision CRTC 2025-209 was issued on 15 August 2025 |
| 115 | Sunset the Canadian Adjunct to the INC Personal Communications Services (PCS) 5YY NXX Code Assignment Guidelines | Joey-Lynn Abdulkader | Closed CNTF115A sent to CISC on 19 July 2023 CNTF115A approved by CISC on 8 August 2023 CNRE148A sent to CISC on 18 October 2024 Telecom Decision CRTC 2025-209 was issued on 15 August 2025 |
| 117 | TBP Implementation Monitoring | James Sewell | Ongoing CNTF117A sent to CISC on 28 March 2024 CNRE140A sent to CISC on 28 March 2024 CNTF117A approved by CISC on 22 April 2024 CNRE142A sent to CISC on 28 June 2024 CNRE142A approved by CISC on 4 September 2024 CNRE146A sent to CISC on 30 September 2024 CNRE150A sent to CISC on 18 December 2024 CNRE151A sent to CISC on 28 March 2025 CNRE154A sent to CSIC on 23 June 2025 |
| 118 | Update CSCN-Administered Guidelines for Thousands-Block Pooling | Ed Antecol | Ongoing CNTF118A sent to CISC on 28 March 2024 CNTF118A approved by CISC on 22 April 2024 CNRE144B sent to CISC on 11 July 2024 CNRE144B approved by CISC on 4 September 2024 |
| 119 | Report of inclusion of unused numbers from previously assigned CO Codes in pool | Diane Dolan | Ongoing CNTF119A sent to CISC on 28 March 2024 CNTF119A approved by CISC on 22 April 2024 CNRE145A sent to CISC on 6 August 2024 CNRE145A approved by CISC on 4 September 2024 |
| 120 | Report on LIR expansion or Exchange Area consolidation opportunities | Joey-Lynn Abdulkader / Marie-Christine Hudon | Ongoing CNTF120A sent to CISC on 1 May 2024 CNTF120A approved by CISC on 4 September 2024 CNRE149A sent to CISC on 5 November 2024 |
| 121 | Sunsetting the Canadian System Identifier (SID) Guideline | Fiona Clegg | Closed CNTF121A sent to CISC on 30 October 2024 CNRE147A sent to CISC on 30 October 2024 CNRE147A approved by CISC On 28 January 2025 Telecom Decision CRTC 2025-209 was issued on 15 August 2025 |
| 123 | Updating the IMSI guideline | Kelly Walsh / Fiona Clegg | Ongoing TIF 123 proposed during CSCN 130 on 8 October 2024 but not sent to CISC yet CNTF123A approved by CSCN on 15 July 2025 CNRE153B approved by CSCN on 15 July 2025 CNTF123A sent to CISC on 15 July 2025 CNRE153B sent to CISC on 15 July 2025 CNTF123A approved by CISC on 1 August 2025 CNRE153B approved by CISC on 1 August 2025 |
| 124 | Replace the Canadian Adjunct to ATIS INC NPA Allocation Guidelines with new Guideline | Kelly Walsh (CNA) | Ongoing CNTF124A approved by CSCN on 10 June 2025 CNRE153B approved by CSCN on 15 July 2025 CNTF124A sent to CISC 15 July 2025 CNTF124A approved by CISC on 1 August 2025 CNRE153B approved by CISC on 1 August 2025 |

Future Meeting Schedule and Hosts

Kelly Walsh reviewed the current schedule for future meetings.

| CSCN REGULAR FACE-TO-FACE MEETING SCHEDULE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Meeting | Dates | Host | Location | Agenda Setting Conference Call |
| CSCN 134 | 10-11 February 2026 | CRTC Staff | Gatineau, QC | 28 January 2026, 13:00 – 14:00 ET |
| CSCN 135 | 9-10 June 2026 (tentative) | Bell Canada | Ottawa, ON | 26 May 2026, 13:00 – 14:00 ET |
| CSCN 136 | 6-7 October 2026 (tentative) | Quebecor | Montreal, QC | 22 September 2026, 13:00 – 14:00 ET |

Étienne Robelin confirmed that CRTC staff will still be hosting CSCN 134 in February 2026.

Bill Barsley noted that CNAC will not be able to host CSCN 135.

Kelly Walsh asked if there were any participants willing to host CSCN 135.

Joey-Lynn Abdulkader tentatively volunteered to have Bell Canada host CSCN 135 in Ottawa.

Melanie Cardin tentatively volunteered to have Quebecor host CSCN 136 in Montreal.

CRTC Staff Update

Étienne Robelin provided an update from CRTC staff.

Étienne Robelin gave a land acknowledgment.

CRTC Staff Update

- CRTC Decisions

- 2025-252 - Consensus report CNRE144B – Recommendations to strengthen the number assignment guidelines, 26 September 2025

  - Commission also announces the launch of a notice of consultation to examine, among other things, whether and how to collect additional data to provide the CNA with a more complete picture of the status of numbering resources in Canada.

- 2025-236 – Canadian Numbering Administration Consortium, Inc. (CNAC) – Application requesting approval for a change to the funding model used by CNAC for numbering administration purposes, 10 September 2025

  - Staff addressing CNAC letter expressing concerns with some of the wording surrounding the range of data to be used in calculating contributions and the duration of the new model.

- 2025-244 – Consensus report CNRE138B – Methods to address the high assignment rate of non-geographic (6YY) CO codes, 2 September 2025

- 2025-209 – Consensus reports CNRE139A, CNRE147A, and CNRE148A – Sunsetting of various Canadian numbering guidelines, 15 August 2025

  - Canadian MIN Block Identifier (MBI) Assignment Guideline

  - Canadian System Identifier (SID) Guideline

  - Canadian Adjunct to the INC Personal Communications Services

- 2025-113 - CISC Canadian Steering Committee on Numbering report CNRE137B – Setting aside of three remaining reserved Canadian Geographic NPA codes for relief of exhausting NPA complexes, 20 May 2025

  - NPA 273 in NPA Complex 367/418/581;

  - NPA 871 in NPA Complex 343/613/753; and

  - NPA 487 in NPA Complex 226/382/519/548.

- 2025-83 – Bell Canada  – Request for clarity on the terms used to calculate annual funding for the Canadian Numbering Administration Consortium, Inc., 31 March 2025

  - Corrected staff interpretation with regards to the inclusion of wireless data and texting services in determining CNAC funding contributions

- Commission Letters

- 2 October 2025, in response to a Part 1 Application by the Independent Telecommunications Providers Association, the Commission indicated that it will be modifying the thousand block pooling implementation date. Given the short timelines, the letter was the best we could do to provide regulatory certainty regarding thousand block pooling. A more complete decision is in the works for publication ASAP this quarter

- With the Commission for consideration

- Relief Planning Report Area Codes 367/418/581 - Imminent

- CNRE152A – TIF report for TIF 112 - Supplemental Report for Methods to Address the High Assignment Rate of Non-Geographic (6YY) CO Codes –

  - Decision expected end of Q4 2025

- CNRE145A – Inclusion of unused numbers from previously assigned CO Codes

- CNRE155A - TIF Report CNRE155A for TIF 124 - Proposed replacement of current adjunct with new Canadian NPA Allocation Plan and Assignment Guideline

- CNRE153B - TIF Report CNRE153B for TIF 123 - Proposed changes to the Canadian International Mobile Subscription Identity (IMSI) Assignment Guideline

  - Decision expected for all these Q1 2026.

- Iristel Part 1 Application regarding delays by Bell Canada when routing new CO codes obtained by Iristel

  - Record was recently reopened with a request for information to TELUS and Bell, due back on 10 October 2025, with an opportunity for Iristel to reply by 17 October 2025.

  - Decision expected for this item Q1 2025

Ed Antecol noted that the CSCN sent a letter asking for a Commission staff letter requesting a refresh on authoritative sources for Assignment and Routing & Rating data. Étienne Robelin noted that Commission staff are continuing to work on that.

INC Report(s)

Fiona Clegg presented INC Issues Status Reports 191 & 192.

INC 191 Issues Status Report to CSCN 133

INC 192 Issues Status Report to CSCN 133

Fiona Clegg noted that Issue 934 has been tabled because current technology is so different from when the last NANP expansion report was issued. Tara Farquhar noted that INC is likely to just start a new document instead of trying to update the old report.

Ed Antecol asked Tara Farquhar if she had any additional information regarding Issue 973. For example, if you donate a block when you are the CO Code Holder, doing intraservice ports for numbers that are donated to the pool. Tara Farquhar noted that the plan is to make it against the rules to port out numbers for blocks that were never put in-service.

Ed Antecol asked, what if someone requests 5 blocks, starts using them but realizes they didn’t need them all so they return some of them with some minor contamination. Tara Farquhar noted that Issue 973 is specifically for blocks that have never been assigned to anyone so it would not apply in that case.

Sage Wiese asked how the CO Code Holder can help a Block Holder if they forget to protect some numbers. Ed Antecol noted that the only company that can help if a Block Holder returns a block but forgets to port out the numbers is the CO Code Holder.

Ed Antecol noted that the CO Code Holder would be incurring an expense in helping the former Block Holder.

Karen Robinson asked Tara Farquhar, when a Part 1B is submitted, who is activating the Block in NPAC. Ed Antecol noted that depending on what you choose on the Part 1B, you indicate either auto activation via NPAC or SOA activation. The CNA is the only one who can send the Part 1B to NPAC. Tara Farquhar noted that once a CO Code is open in NPAC, then all the blocks are accessible by the CO Code Holder until the specific Blocks are assigned.

Fiona Clegg noted that there has been very little work on Issue 987 but Canada has not done anything with their LRN assignment practices so they should probably be revisited.

Sage Wiese asked if you can have a CO Code assigned if you do not have an AOCN. Kelly Walsh noted that it is implied in the Canadian guideline that you must have an AOCN because you have to get your information into BIRRDS. The CNA has taken the position that an AOCN is required and has added it to their checklist that an applicant has to have an AOCN identified in BIRRDS for the CNA to assign them a CO Code. Ed Antecol noted that some companies get their numbers into BIRRDS but then do not renew their AOCN contracts so they no longer have an AOCN.

Kelly Walsh noted that typically the applicant comes into the CNA and then uses the CNA vendor as their AOCN but that contract is timed with the CNA contract with CNAC so when the CNA contract expires, the AOCN contract expires .If companies don’t need additional numbering resources or modifications, then they won’t bother renewing their AOCN contract.

Dominic Germain noted that if he forgets to renew his AOCN contract at the end of the 5 years, who is paying for the records. Kelly Walsh noted that the Fairshare Plan is paid by the AOCNs and the companies with AOCNs.

Karen Robinson asked Kelly Walsh, if KROB becomes a telecom and gets an NPA-NXX with the CNA as an AOCN, and then lets their AOCN contract lapse, can the carrier just pay their portion of the Fairshare Plan. Kelly Walsh noted that only the AOCN can pay the Fairshare Plan so the Carrier would need to re-establish their AOCN contract.

Tara Farquhar noted that for Issue 1000, the TBCOCAG guidelines are very repetitive so they are working on streamlining it to reduce oversights where one section is updated but a related section is missed.

Fiona Clegg noted that there are multiple issues related to rate center consolidation and it’s worth following what’s going on in the US since the CRTC did put consideration for Exchange Area consolidation into the TBP regulatory policy.

Ed Antecol noted that it would be beneficial for everyone to be members of ATIS. Dominic Germain noted that it is very costly and very difficult for small carriers.

Karen Robinson noted that when she started her consultation service, she was about to join ATIS but then found out the cost but noted that you can request a report without being a member. Ed Antecol noted that is true, but there is also a lot of value in participating in the work being done, in addition to the reports.

CNA Update on Exhaust of Canadian MNCs

Fiona Clegg presented the CNA Update on Exhaust of Canadian MNCs.

As of 2025-10-06

There are 99 2-digit MNCs available under Canada's MCCs of: 302

MNCs 000 and 99X are unusable for international purposes

98 usable unique 2-digit codes

42 2-digit MNCs are still available for assignment, based on 2-digit assignments or not blocked by 3-digit assignments

55 2-digit MNCs assigned

26 3-digit MNCs assigned (3 of which are experimental)

56 2-digit MNCs are used or blocked by 3-digit assignments

57.14% of 2-digit MNCs are used or blocked by 3-digit assignments

Canadian IMSI Guideline / MCC Relief Planning

11.1 - Canadian IMSI Guideline 11.1 When 70% of the two-digit MNCs for a given MCC have been assigned, the IMSI Administrator will inform the CSCN, CRTC staff, and ISED through the Canadian National Organization for the International Telecommunication Union – Telecommunication Standardization Sector’s Secretariat (CNO/ITU-T) that an MCC assigned to Canada is approaching exhaust.

ITU-T E.212 (06/2024) / Annex C Procedures for the assignment of an additional MCC to a country

A national numbering plan administrator may apply for a subsequent MCC when an existing MCC is approaching exhaustion. Exhaustion is defined as having less than 20% of the MNC resource available within an MCC, and the administrator should notify the Director of TSB. When a country has less than 30% of the MNC resource available, the national numbering plan administrator is encouraged to provide information about its present usage and assignments of MNCs to the Director of TSB.

Ed Antecol noted that when Canada approaches exhaust of MNCs under MCC 302, Canada will be requesting a new MCC from the ITU.

Fiona Clegg noted that she has been getting requests for 3-digit MNCs where the carrier does not believe that they need a 2-digit MNC which will delay exhaust.

Ed Antecol asked if the CNA had any forecast for when the current MCC would exhaust. Fiona Clegg noted that the CNA is not in a position to estimate exhaust of the current MCC. Kelly Walsh noted that it seems to be going slowly so it would be hard to say but it is certainly not about to exhaust in the next couple of years.

Fiona Clegg noted that the CNA does have periodic meetings/calls with ISED and MCC exhaust is always a topic of discussion.

CNA NPA Status Report

David Comrie presented the CNA NPA Status Report.

NPA Status Report (incl. completed Action Item below)

David Comrie noted that 367/418/581 relief planning would continue as planned.

David Comrie noted that the NPA 782/902 RPC directed the RPC Secretary to pause submission of the TIF Report and reevaluate it after the next NRUF.

Production Testing Update

Kelly Walsh noted the letter from CRTC staff which indicated that the timing of TBP implementation has changed and the CRTC will be issuing a more formal statement soon.

Kelly Walsh noted that the CSCN has opened up TIF 125 which is starting to plan for a phased implementation. The opening contribution proposed an initial Exchange Area of Markham, ON.

Kelly Walsh noted that when the CRTC staff letter came out and he distributed the notification that Thousands-Block implementation will be postponed, he also noted that no one should stop their TBP testing but should continue and for companies not to worry about returning their test blocks unless notified by the CNA.

Kelly Walsh noted that Ed Antecol has been providing significant assistance with the coordination of testing.

Kelly Walsh noted that the CNA has been working very hard to expedite the processing of the test Block applications, but it has been impacting the assignment of regular numbering resources. So with the deferral of the implementation date, the CNA will continue to expedite the test blocks but to a lesser degree than they have been.

Kelly Walsh noted that with the ITPA Part 1, the industry does not know what the Commission is planning to announce so testing should continue in the current fashion.

Dominic Germain noted that the ITPA intent was for ITPA members to be represented but it was a surprise that it was applied to all carriers.

Dominic Germain noted that one of the challenges for some ITPA members is when they are operating in an Exchange Area where they are the only service provider, it has been difficult to find a partner to do testing with.

Kelly Walsh noted that the CNA does not currently have a mechanism to determine the contamination level of a donated block but one of the things that needs to be tested is the snapback process. Ed Antecol noted that when you get a contaminated block, you should make sure you have a robust system to assess the contamination of an assigned block, regardless of what the CNA’s records say. CNA’s contamination level will only be validated at the time of Block return, likely through an NPAC report. The contamination level noted will also not be updated afterwards and the fields are blanked should the Block be reassigned.

Karen Robinson asked why we have companies returning test blocks with contamination. Ed Antecol noted that it is necessary for companies to test their number intake processes to make sure they can appropriately accept contaminated Blocks. Also, you need to test the snapback process.

Dominic Germain asked, if he is getting a contaminated block, you are usually getting a Word file back as a Part 3. Will that provide information about which telephone numbers are contaminated. Ed Antecol noted that when you receive a block, you should always do your own report to assess the level of contamination.

Ed Antecol noted that if a carrier really needs a contaminated block, the CNA and testing coordinator have the ability to work with the CO Code Holder to create some contamination so that the Block recipient can test their intake processes.

Natalie Lessard noted that the CNA has modified the Part 1B for block requests to include some additional information including the SPID because the CNA needs to know the SPID that the block is going to be associated with, which may or may not be the same as the OCN. Ed Antecol noted that there is about a 10% error rate related to Part 1B submissions which is associated with either the SPID or the LRN.

Dominic Germain asked if the process is going to be moving away from the Word files being emailed back and forth. Kelly Walsh noted that it will depend on the creation of a new CNAS. Bill Barsley noted that the creation of a new CNAS is currently being considered.

Ed Antecol noted that when TBP testing was originally set up, it was for 6 Exchange Areas. That has expanded to 13 Exchange Areas. For Carriers operating in other Exchange Areas, contact Ed Antecol, ideally with a proposed partner to do the testing with and the CNA can start to work with that.

Ed Antecol noted that we are still waiting for activation of the test code for Westman in Manitoba. James Sewell, on behalf of Westman, noted that he has been out of the office but is back now and activating the test code is a priority.

Ed Antecol noted that there is also testing being setup in Yellowknife, NWT and London, ON.

Ed Antecol noted that we are waiting for another test CO Code to be assigned in Terrace, BC so that the Carriers there can do their own testing.

Ed Antecol asked if there was anyone on the call who needs to find a partner for testing. There were no responses.

January 2026 NRUF Contribution

David Comrie presented CNCO291A.

Action Item: The CNA will draft a better description of how the CNA will project out for the NRUF.

Action Item: David Comrie will look at the forecasts for NPA Complexes looking to exhaust in the next 72 months to consider if they are at risk of exhausting if TBP is not implemented.

David Comrie noted that the CNA will be doing the January 2026 forecast at the Exchange Area and Block level.

Action Item: David Comrie will propose the term “Intermediate TNs” for the utilization form in a new contribution.

Agreement was reached to have the CNA repeat the method of calculating Initial CO Code/Full Code assignments for the purposes of the January 2026 NRUF where an assumption is made based on a company going from 0 to > 0 resources in an Exchange Area.

Agreement was reached for the CNA to look at auto-populating the Total TNs on the Utilization form including a new tab that shows the number of CO Codes assigned to a Carrier in each Exchange Area.

7 & 8 October 2025

Day Two

Minutes from CSCN 133 Opening Session

In-person/Conference Call

Hosted by TELUS Inc.

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Bill Barsley - CNAC

Ed Antecol - COMsolve Inc.

Sage Wiese - CTA

Karen Robinson - KROB Numbering Solutions

Marcel Champagne - Neustar/Transunion

Gabriel Picard Mandeville - Quebecor

Melanie Cardin - Quebecor

Dominic Germain - Sogetel

Marc Berruyer - Videotron

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Kim Brown - Eastlink

Vince Yelle - Groupe Maskatel

Tara Farquhar - NANPA

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Julia Korunets - Syniverse

Diane Dolan - Teksavvy

Olena Bilozerska - TELUS

Roxanne Hachani - Videotron

Other Business

Étienne Robelin asked about the GTT notification process. Is that process secure or could some bad actor use that list for nefarious purposes. Is there an alternative to that?

Kelly Walsh noted that the CSCN started to work on a TIF regarding the GTT notification process but decided that it might be more appropriate with the NTWG.

Ed Antecol noted that the GTT distribution list is just a public Word file so it can be spoofed easily. Fiona Clegg noted that this is an issue that came up a long time ago. There is space in the BIRRDS database where you can publish your point codes and make them visible to other parties if you want.

Ed Antecol noted that in the US, they either use the iconectiv mechanism or by bilateral agreement with interconnection partners for their GTT process.

Dominic Germain noted that for his organization, they don’t trust the point code included in the notification. They just treat it as a notification at which point they will reach out to the actual Carrier to verify it, but this is a very old process that could be reworked.

Ed Antecol suggested that this is more of an NTWG issue and suggested that everyone go back to their NTWG reps in the company and suggest they not resist working on it this time.

Closing

Kelly Walsh thanked all the participants for their attendance and COMsolve for hosting

Summary of Agreements Reached

- Agreement was reached to accept the agenda as modified.

- Agreement was reached to have the CNA repeat the method of calculating Initial CO Code/Full Code assignments for the purposes of the January 2026 NRUF where an assumption is made based on a company going from 0 to > 0 resources in an Exchange Area.

- Agreement was reached for the CNA to look at auto-populating the Total TNs on the Utilization form including a new tab that shows the number of CO Codes assigned to a Carrier in each Exchange Area.

Summary of Action Items

- The CNA will draft a better description of how the CNA will project out for the NRUF. (Completed)

- David Comrie will look at the forecasts for NPA Complexes looking to exhaust in the next 72 months to consider if they are at risk of exhausting if TBP is not implemented. (Ongoing)

- David Comrie will propose the term “Intermediate TNs” for the utilization form in a new contribution. (Completed)

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.