6 & 7 October 2026

Day One

Minutes from CSCN 136

TIF 117 – TBP Implementation Monitoring

In-person/Conference Call

Hosted by Quebecor Canada

In-Person:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Glenn Pilley - CNAC

Ed Antecol - COMsolve Inc.

Ofir Smadja - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Marcel Champagne - Neustar/Transunion

Melanie Cardin - Quebecor

Domenic Germain - Sogetel

Martin Laroche - TELUS

Connie Hartman - TNS/TRA

Conference Bridge:	Fiona Clegg - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Gary Jessop - CNAC

Jamie Snider - CRTC staff

Karen Robinson - KROB Numbering Solutions

Tara Farquhar - NANPA

Jennifer Mack - Rogers

Michael Studniberg - Rogers

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Diane Dolan - Teksavvy

Olena Bilozerska - TELUS

Marc Berruyer - Videotron

Philippe Demarais - Quebec Ministry of Safety

Francois Lapierre - Quebec Ministry of Safety

TIF 117 (TBP Implementation Monitoring)

The group reviewed paragraph 31 of Telecom Regulatory Policy CRTC 2024-26.

Paragraph 31 of the Policy directs the CRTC Interconnection Steering Committee (CISC) to:

- facilitate and monitor the implementation of TBP and assist in resolving any challenges;

- file quarterly progress reports on 30 March, 30 June, 30 September, and 30 December until TBP is operational; and

- as part of its first quarterly progress report, advise the Commission as to whether the segregation of numbers between wireless and wireline technology must be retained or whether this requirement can be eliminated as a further way to preserve numbers.

Kelly Walsh asked what “until TBP is operational” means as we are now doing a phased rollout.

Ed Antecol proposed that the group should keep doing the quarterly status reports until at least the initial 110 Exchanges have been implemented.

Étienne Robelin noted that in the Regulatory Policy, the expectation was that TBP must be implemented in every portable Exchange so at the time, operational meant in every portable Exchange.

Agreement was reached that the quarterly status reports will continue until at least September 2027.

Summary of Agreements Reached

- Agreement was reached that the quarterly status reports will continue until at least September 2027.

Summary of Action Items

None.

Attachments

The attachments are inserted in the relevant discussion sections of these minutes.