**26 June 2024**

**TIF 118 (Update CSCN-Administered Guidelines for Thousands-Block Pooling)**

**CSCN Conference Call**

**Participants:** David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Jeanne Bell - Allstream/Zayo

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Wanda Mali - Bell Canada

Bill Barsley - CNAC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Étienne Robelin - CRTC staff

Sarah Reilly - Distributel

Michael Adesina - Freedom Mobile

Karen Robinson - KROB Numbering Solutions

Florence Weber - NANPA

Marcel Champagne - Neustar/Transunion

Jennifer Mack - Rogers

Tammy Wilson - SaskTel

Diane Dolan - Teksavvy

John MacKenzie - TELUS

Olena Bilozerska - TELUS

Marc Berruyer - Videotron

Gabriel Picard Mandeville - Quebecor

**Welcome:**

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

**Action Item Review:**

1. James Sewell will identify the recommendation for carriers to begin implementing sequential numbering and block assignments prior to the implementation of the thousands-block pooling. **(Ongoing)**
2. David Comrie will attach a TIF Report cover page and post the working version of CNCO248H as CNCO248I. (**Completed)**
3. David Comrie will send out a meeting invitation for 26 June 2024 from 10:00 – 13:00 ET. (**Completed)**

**Discussion:**

Kelly Walsh noted that a representative from Bell has told him that Bell Canada would like to have the document that is expected to be posted after today’s meeting stand for the standard 10 business day review period. Kelly Walsh asked Étienne Robelin if there were any concerns considering the due date of the report based on the CRTC letter to the CSCN is 26 June 2024 (today). Étienne Robelin noted that he believed a 5-calendar day review period would be possible without sending a letter to the CRTC but 10 business days would be hard to justify.

Joey-Lynn Abdulkader noted that people within Bell Canada specifically requested a 14-calendar-day comment period because people have been away and they would like time to review it internally. Étienne Robelin noted that he will take the question internally immediately and hopefully have a response by the end of the meeting.

Kelly Walsh noted that a version of CNCO248I was sent to the CSCN Secretary that included comments and changes from John MacKenzie (TELUS) and then Ed Antecol (COMsolve). Kelly Walsh proposed starting with that version.

Agreement was reached to start working with the commented version of CNCO248I.

The group began working on the commented version of CNCO248I.

Agreement was reached to accept CNCO248I as revised as CNRE144A.

Action Item: David Comrie will post CNRE144A on the CNA website for 10 business days. If there are no substantive comments by noon on 11 July 2024, the report will be considered final and be sent to the CISC for consideration. **(Ongoing)**

Étienne Robelin noted that if the committee wants to have a full 10-business day comment period, then the CSCN Chair should submit a letter to the Secretary General of the CRTC informing them of the plan.

Kelly Walsh presented a draft version of a letter to send to the Secretary General.

Agreement was reached to accept the drafted letter from the CSCN Chair to the CRTC Secretary General.

Action Item: Kelly Walsh will send the letter from the CSCN Chair drafted during today’s meeting to the CRTC Secretary General. **(Completed)**

**Summary of Agreements Reached:**

1. Agreement was reached to start working with the commented version of CNCO248I.
2. Agreement was reached to accept CNCO248I as revised as CNRE144A.
3. Agreement was reached to accept the drafted letter from the CSCN Chair to the CRTC Secretary General.

**Summary of Action Items:**

1. David Comrie will post CNRE144A on the CNA website for 10 business days. If there are no substantive comments by noon on 11 July 2024, the report will be considered final and be sent to the CISC for consideration. **(Ongoing)**
2. Kelly Walsh will send the letter from the CSCN Chair drafted during today’s meeting to the CRTC Secretary General. **(Completed)**

**Attachments:**

****

CNCO248I - CSCN contribution - TIF 118 - Draft report for paragraph 51 from Telecom Regulatory Policy 2024-26 (incl. comments and in-meeting changes)