14 October 2026

CSCN Meeting

TIF 125 (TBP Controlled Production Rollout)

TBP (3) Phase 1B Kickoff Meeting

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Bill Barsley - CNAC

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Michael Adesina - Freedom Mobile

Marcel Champagne - Neustar/Transunion

Temitope Adeyemi - NorthWestel

Andrew Hew - Rogers

Jennifer Mack - Rogers

Aditi Sharma - Sasktel

Lucie Lang - Sasktel

Bob Bruce - Syniverse

Diane Dolan - Teksavvy

Ajit Arya - TELUS

Beth Connell - TELUS

Grace Decaria - TELUS

Marlo Gelito - TELUS

Olena Bilozerska - TELUS

Rick Cousineau - TELUS

Connie Hartman - TNS/TRA

Sharon Pistachio - Verizon

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- The CNA will update the TBP rollout schedule file and post the updated version with implementation dates added. (Completed)

- The CNA will update the individual phase template and post in on the CNA website. (Completed)

- The CNA will add a bookmark to the schedule file on the CNA website. (Completed)

- The CSCN Chair will send a letter to CRTC staff requesting either a final or interim Decision as soon as possible regarding CNRE158A. (Completed)

Discussion:

Kelly Walsh noted that the implementation date is for the next phase of TBP implementation is 12 January 2027.

Kelly Walsh presented CNCO326D.

CNCO326D - CSCN Contribution - TIF 125 - Task Schedule for all TBP Implementation Phases

Kelly Walsh reviewed the list of outstanding test resources outstanding for Phase 1B.

Kelly Walsh presented CNCO318E.

CNCO318E - CNA Contribution - TIF 125 - Template for Steps for rolling out TBP in 1 or more Exchanges (incl. in-meeting changes)

Agreement was reached to accept CNCO318E as modified today as the implementation plan for Phase 1B and as CNCO333A.

Action Item: The CSCN Secretary will post CNCO333A on the CSCN Drafts page and the TBP Implementation page as CSCN approved as of 2026-10-14. (Completed)

The group reviewed the Carrier Affirmation form for (3) Phase 1B.

Jennifer Mack asked what happens if a carrier is only partially ready. Is the onus on the carrier to submit a fully ready form? Kelly Walsh indicated that the onus is on the carrier once they are fully ready in an Exchange Area.

Action Item: The CSCN Secretary will send out an email requesting completed Carrier Affirmation forms. (Completed)

Action Item: The CSCN Chair will send an email reminding carriers to follow paragraph 37 b of Telecom Decision CRTC 2025-321. (Completed)

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept CNCO318E as modified today as the implementation plan for Phase 1B and as CNCO333A.

Summary of Action Items:

- The CSCN Secretary will post CNCO333A on the CSCN Drafts page and the TBP Implementation page as CSCN approved as of 2026-10-14. (Completed)

- The CSCN Secretary will send out an email requesting completed Carrier Affirmation forms. (Completed)

- The CSCN Chair will send an email reminding carriers to follow paragraph 37 b of Telecom Decision CRTC 2025-321. (Completed)

Attachments:

See text above for the attachments.