12 December 2025

CSCN Meeting

TIF 117 (TBP Implementation Monitoring)

TIF 125 (TBP Controlled Production Rollout)

Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Chantale Neapole - CLNPC

Rodger McNabb - CLNPC

Glenn Pilley - CNAC

Anamika Bharti - Cogeco

Ed Antecol - COMsolve Inc.

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sage Wiese - CTA

Sarah Reilly - Distributel

Kim Brown - Eastlink

Vince Yelle - Groupe Maskatel

Connie Hartman - iconectiv/TRA

Jonathan Holmes - ITPA

Tara Farquhar - NANPA

Marcel Champagne - Neustar/Transunion

Aditi Sharma - Sasktel

Damandeep Singh - Sasktel

Allyson Blevins - Sinch / INC Co-Chair

David E. Johnson - Syniverse

Julia Korunets - Syniverse

Sheena Strickland - Syniverse

Diane Dolan - Teksavvy

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of participants.

Action Item Review:

- TIF 118 task sponsor will take a look at the 12-month forecast requirement. (Ongoing)

- Carriers should look to see if their networks will be impacted by other carriers not being ready for TBP in Exchanges in the LCA where TBP is launching. (Ongoing)

Discussion:

Kelly Walsh presented CNCO310A.

CNCO310A - CNA contribution - TIF 117 - Draft quarterly TBP implementation report #8 (incl. in-meeting changes and completed action item)

Ed Antecol asked if anything should be added to the CNCO310A about a TIF related to new Audit requirements in accordance with Telecom Decision CRTC 2025-321. Kelly Walsh noted that the CSCN now has a requirement to provide a response by March 2026. Bell Canada will be serving as the task sponsor and they will be producing a TIF form at which point the CSCN will be having a meeting so it can be included in the progress reports after that.

Marcel Champagne noted that some SOAs are not capable of handling range-level notifications so addressing the notifications might depend on your SOA.

Agreement was reached to accept CNCO310A as modified today as CNRE159A.

Action Item: The CNA will provide updated numbers for the report. (Completed)

Action Item: The CSCN Secretary will post CNRE159A on the CNA website for comment. If there are no substantive changes, they will be considered final and be sent to the CISC for consideration.

The CSCN will consider scheduling a TIF 125 call on 8 January 2026 from 13:00 – 14:00 ET.

The Chair thanked everyone for participating.

Summary of Agreements Reached:

- Agreement was reached to accept CNCO310A as modified today as CNRE159A.

Summary of Action Items:

- TIF 118 task sponsor will take a look at the 12-month forecast requirement. (Ongoing)

- Carriers should look to see if their networks will be impacted by other carriers not being ready for TBP in Exchanges in the LCA where TBP is launching. (Ongoing)

- The CNA will provide updated numbers for the report. (Completed)

- The CSCN Secretary will post CNRE159A on the CNA website for comment. If there are no substantive changes, they will be considered final and be sent to the CISC for consideration. (Ongoing)

Attachment:

See text above for the attachment.