**17 October 2022**

**NPA 236/250/604/672/778 RPC PROC Meeting**

**Conference Bridge:** David Comrie – COMsolve Inc. (CNA)

Kelly T. Walsh – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Fiona Clegg – COMsolve Inc. (CNA)

Ronnie Pineault – Bell/Telebec

Jennifer Mack – Rogers

Olena Bilozerska – TELUS

Kim Brown – Bragg Communications

Paul Fleming – City West

**Welcome:**

Kelly Walsh, Chair of the RPC, welcomed the attendees.

Kelly Walsh reviewed the logistics of the meeting.

David Comrie reviewed the list of people participating.

Olena Bilozerska presented the draft Planning Document contribution submitted by TELUS.

Kelly Walsh noted that the CSCN agreed to no longer publish the Distribution List as part of the Planning Document.

Olena Bilozerska asked how task force chairs get the distribution list if it is no longer published. Kelly Walsh noted that the distribution list is available from the CNA when requested.

Olena Bilozerska will be chairing the Consumer Awareness Task Force.

Action Item: Olena Bilozerska will identify the chair for the Network Implementation Task Force.

Agreement was reached to accept the relief implementation schedule as revised during the meeting.

Agreement was reached to accept 24 May 2025 as the Relief Date for NPA 236/250/604/672/778.

Agreement was reached to accept the NPA 236/250/604/672/778 Planning Document as modified during today’s meeting.

Agreement was reached to accept 257 as the Relief NPA for NPA 236/250/604/672/778.

Agreement was reached to accept a Distributed Overlay as the Relief Method for NPA 236/250/604/672/778.

Action Item: David Comrie will send out an email requesting task force representatives for the CATF and NITF and ask if Carriers are planning to apply to use test codes.

Action Item: David Comrie will update the CO Code Inventory Chart and RPC Distribution List in the Planning Document.

Agreement was reached to accept the NPA 236/250/604/672/778 Relief Implementation Plan as modified during today’s meeting.

Agreement was reached to accept the NPA 236/250/604/672/778 TIF Report #1 as modified during today’s meeting.

Action Item: David Comrie will copy the Relief Implementation Plan and Planning Document into TIF Report #1 once finalized.

Agreement was reached to post the Planning Document, Relief Implementation Plan and TIF Report #1 documents for 10 business days for comment. If there are no substantive changes, they will be considered final, and all 3 documents will be sent to the CISC for consideration with a request that the process be expedited.

Action Item: David Comrie will review uses of “911” or “E9-1-1” or “NG 9 1 1”, etc. and replace with “9-1-1”. **(Completed)**

**Summary of Agreements Reached**

Agreement was reached to accept the relief implementation schedule as revised during the meeting.

Agreement was reached to accept 24 May 2025 as the Relief Date for NPA 236/250/604/672/778.

Agreement was reached to accept the NPA 236/250/604/672/778 Planning Document as modified during today’s meeting.

Agreement was reached to accept 257 as the Relief NPA for NPA 236/250/604/672/778.

Agreement was reached to accept a Distributed Overlay as the Relief Method for NPA 236/250/604/672/778.

Agreement was reached to accept the NPA 236/250/604/672/778 Relief Implementation Plan as modified during today’s meeting.

Agreement was reached to accept the NPA 236/250/604/672/778 TIF Report #1 as modified during today’s meeting.

**Summary of Action Items**

Olena Bilozerska will identify the chair for the Network Implementation Task Force.

David Comrie will send out an email requesting task force representatives for the CATF and NITF and ask if Carriers are planning to apply for test codes.

David Comrie will update the CO Code Inventory Chart and RPC Distribution List in the Planning Document.

David Comrie will copy the Relief Implementation Plan and Planning Document into TIF Report #1 once finalized.

David Comrie will review uses of “911” or “E9-1-1” or “NG 9 1 1”, etc. and replace with “9-1-1”. **(Completed)**

David Comrie will post the Planning Document, Relief Implementation Plan and TIF Report #1 documents for 10 business days for comment. If there are no substantive changes, they will be considered final, and all 3 documents will be sent to the CISC for consideration.

**Attachments:**



TELUS contribution – Draft NPA 236/250/604/672/778 Planning Document v1 (incl. in-meeting changes)



TELUS contribution – Draft NPA 236/250/604/672/778 Relief Implementation Plan v1 (incl. in-meeting changes)



TELUS contribution – Proposed NPA 236/250/604/672/778 Relief Schedule (inc. in-meeting changes)



TELUS contribution – Draft NPA 236/250/64/672/778 TIF Report #1 (incl. in-meeting changes)