CRTC INTERCONNECTION STEERING COMMITTEE

TIF REPORT

Date Submitted:              DD MMM YYYY

WORKING GROUP:         NPA 367/418/581 Relief Planning Committee

REPORT #:            1                                                     File ID: 367-418-581RE01A

REPORT TITLE:     NPA 367/418/581 RPC Planning Documents and Relief Implementation Plan #1

OUTCOME: CONSENSUS

RELATED TASK(s) #:  N/A

BACKGROUND:

On 11 September 2024, the CNA published the July 2024 Relief Planning Numbering Resource Utilization Forecast (R-NRUF) results that noted NPA 367/418/581 had entered the relief planning window of 36 months.

On 20 January 2025, the CRTC issued Telecom Notice of Consultation CRTC 2025-15 Establishment of a CISC ad hoc committee for relief planning for area codes 367, 418, and 581 in Québec.

The following table summarizes the Projected Exhaust Dates based on the indicated NRUF results:

| NPA | Type of NRUF | Date of Publication | Projected Exhaust Date |
| --- | --- | --- | --- |
| 367/418/581 | January 2024 R-NRUF | Updated 11 April 2024 | July 2027 |
| 367/418/581 | July 2024 R-NRUF | 11 September 2024 | August 2027 |

On 30 January 2025, the CNA issued the NPA 367/418/581 Proposal for Relief of an Overlay NPA Complex (PROC).

On 13 February 2025, contributions were submitted to the Relief Planning Committee (RPC).

On 14 February 2025 the CNA announced the date of the Initial Relief Planning Committee (RPC) conference call.

On 25 February 2025 the RPC met to review the PROC and contributions on the Planning Document (PD) and Relief Implementation Plan (RIP).

CONCLUSIONS:

The RPC makes the following recommendations in the NPA 367/418/581 Planning Document:

- The Relief Method should be a Distributed Overlay of a new NPA Code on NPA 367/418/581 in Québec;

- The Relief NPA Code for NPA 367/418/581 should be NPA 273 as per the CNRE137B submitted by the CSCN to the CRTC on 30 October 2023 and

- The Relief Date should be 27 February 2027 to provide Carriers and customers with advanced notification and sufficient lead-time to implement relief in NPA 367/418/581.

RECOMMENDATIONS:

The NPA 367/418/581 Relief Planning Committee recommends that the Commission approve the attached Planning Document and Relief Implementation Plan for NPA 367/418/581.

ATTACHMENTS:

NPA 367/418/581 Planning Document

NPA 367/418/581 Relief Implementation Plan