25 February 2025

Initial RPC Meeting

NPA 367/418/581 RPC Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Stephen Walsh - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Gerard Blais - Cooptel

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sinisa Mrkic - Rogers

Lucie Pugliese - Telecommunications Alliance

Olena Bilozerska - TELUS

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

Action Item Review:

- None

Discussion:

Kelly Walsh noted that part of the process for relief planning is that the CNA creates a document called a Proposal for Relief of an Overlay NPA Complex (PROC). The CNA drafts the PROC which serves as a starting point for the plan. The CNA works with the ILECs located in the exhausting NPA to determine an initial relief date and posts the PROC with the expectation that contributions will be received from an ILEC.

Kelly Walsh noted that the CNA is currently working on the January 2025 NRUF. Based on the July 2024 NRUF, the Projected Exhaust Date for 367/418/581 was August 2027. The CNA is saying that a preliminary review of the January 2025 NRUF results appear to have the exhaust date moving out by a small number of months.

Kelly Walsh asked Bell and TELUS how much the Projected Exhaust Date would have to move out for them to consider changing the Relief Date.

Marie Christine asked if the RPC could wait to submit our documentation to the CISC until we see the NRUF results.

Kelly Walsh noted that the CNA likes to work quickly as the biggest variable is the amount of time it takes for a CRTC Decision.

The group decided to continue with the proposed relief schedule.

The group reviewed the proposed relief schedule.

Étienne Robelin asked about which TSPs are meant to be included when the schedule says “TSPs”. Is it all TSPs in Canada or only TSPs in the area where relief planning is being implemented? Could there be more granularity. Fiona Clegg asked if Étienne Robelin is asking for a list of the TSPs operating in the area? Étienne Robelin noted he does not believe it needs to go that far.

Agreement was reached to accept the Relief Date of 27 February 2027.

Agreement was reached to accept the relief schedule as modified during today’s meeting.

The group reviewed the draft Planning Document and draft Relief Implementation Plan

Marie-Christine Hudon volunteered to chair the Network Implementation Task Force.

Lucie Pugliese volunteered to chair the Consumer Awareness Task Force.

Action Item: The RPC Secretary will send an email to the NPA 367/418/581 RPC distribution list asking all TSPs to identify a representative for the Network Implementation Task Force and Consumer Awareness Task Force. (Completed)

Kelly Walsh noted that there was an issue raised by Rogers during a CSCN meeting where non-telecom companies (e.g., multi-factor authentication services, insurance companies) were not updating their list of NPAs. It is an ongoing concern but he is not sure it can be addressed here. Fiona Clegg noted that Lucie Pugliese might be a person who can tackle this issue. Lucie Pugliese noted that her responsibility is for mass-communication. Each telecommunications company needs to be able to send calls to the new NPA and receive calls from the NPA but that is their responsibility.

Action Item: Olena Bilozerska will let David Comrie know if TELUS wants a test code in NPA 367/418/581. (Completed)

Action Item: Sinisa Mrkic will let David Comrie know if Rogers wants a test code in NPA 367/418/581. (Completed)

Agreement was reached to accept the Planning Document as modified during today’s meeting.

Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

Agreement was reached to accept TIF Report 367-418-581RE01A as written during today’s meeting.

Action Item: David Comrie will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

Summary of Agreements Reached:

- Agreement was reached to accept the Relief Date of 27 February 2027.

- Agreement was reached to accept the relief schedule as modified during today’s meeting.

- Agreement was reached to accept the Planning Document as modified during today’s meeting.

- Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

- Agreement was reached to accept TIF Report 367-418-581RE01A as written during today’s meeting.

Summary of Action Items:

- The RPC Secretary will send an email to the NPA 367/418/581 RPC distribution list asking all TSPs to identify a representative for the Network Implementation Task Force and Consumer Awareness Task Force. (Completed)

- Olena Bilozerska will let David Comrie know if TELUS wants a test code in NPA 367/418/581. (Completed)

- Action Item: Sinisa Mrkic will let David Comrie know if Rogers wants a test code in NPA 367/418/581. (Completed)

- David Comrie will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

Attachments

Proposed NPA 367/418/581 Relief Schedule for PD (incl. in-meeting changes)

Draft NPA 367/418/581 TIF Report (incl. in-meeting changes)

Draft NPA 367/418/581 Relief Implementation Plan (incl. in-meeting changes)

Draft NPA 367/418/581 Planning Document (incl. in-meeting changes)