CRTC INTERCONNECTION STEERING COMMITTEE

TIF REPORT

Date Submitted:              21 July 2026

WORKING GROUP:         NPA 368/403/587/780/825 Relief Planning Committee

REPORT #:            1                                                     File ID: 368-403-587-780-825RE01A.docx

REPORT TITLE:     NPA 368/403/587/780/825 RPC Planning Documents and Relief Implementation Plan #1

OUTCOME: CONSENSUS

RELATED TASK(s) #:  N/A

BACKGROUND:

On 25 March 2026, the CNA published the January 2026 Special Numbering Resource Utilization Forecast (S-NRUF) results that noted NPA 368/403/587/780/825 had entered the relief planning window of 36 months.

On 14 May 2026, the CRTC issued Telecom Notice of Consultation CRTC 2026-88 Establishment of a CISC ad hoc committee for relief planning for area codes 368, 403, 587, 780, and 825 in Alberta.

On 22 May 2026, the CNA issued the NPA 368/403/587/780/825 Proposal for Relief of an Overlay NPA Complex (PROC).

On 17 June 2026, contributions were submitted to the Relief Planning Committee (RPC).

On 25 June 2026 the CNA announced the date of the Initial Relief Planning Committee (RPC) conference call to review contributions.

On 6 July 2026 the RPC met to review the updated contributions on the Planning Document (PD) and Relief Implementation Plan (RIP).

The following table summarizes the Projected Exhaust Date based on the indicated NRUF result:

| NPA | Type of NRUF | Date of Publication | Projected Exhaust Date |
| --- | --- | --- | --- |
| 368/403/587/780/825 | January 2025 G-NRUF | Updated 07 April 2025 | March 2029 |
| 368/403/587/780/825 | July 2025 NRUF | 29 September 2025 | April 2028 |
| 368/403/587/780/825 | January 2026 S_NRUF | 2 April 2026 | February 2029 |

CONCLUSIONS:

The RPC makes the following recommendations in the NPA 368/403/587/780/825 Planning Document:

- The Relief Method should be a Distributed Overlay of a new NPA Code over the province of Alberta area of NPA 368/403/587/780/825;

- The Relief NPA Code for NPA 368/403/587/780/825 should be NPA 568; and,

- The Relief Date should be 10 June 2028 to provide Carriers and customers with advanced notification and sufficient lead-time to implement relief in NPA 368/403/587/780/825.

RECOMMENDATIONS:

The NPA 368/403/587/780/825 Relief Planning Committee recommends that the Commission approve the attached Planning Document and Relief Implementation Plan for relief of NPA 368/403/587/780/825.

ATTACHMENTS:

NPA 368/403/587/780/825 Planning Document

NPA 368/403/587/780/825 Relief Implementation Plan