25 June 2025

Initial RPC Meeting

NPA 368/403/487/780/825 RPC Conference Call

Participants:	Alex Wearn Tremblay - COMsolve Inc. (CNA)

David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Étienne Robelin - CRTC staff

Sarah Reilly - Distributel

Kim Brown - Eastlink

Michael Studniberg - Rogers

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

Action Item Review:

- None

Discussion:

David Comrie presented the Proposed Relief Schedule.

Marie-Christine Hudon asked if the Relief Date could be changed to 10 June 2026 to avoid the July-August timeframe. There were no objections raised by the participants but the group decided that they did not want to finalize anything without comments from the ILEC who is not present at the meeting.

Action Item: The RPC Secretary will contact TELUS to ask about the new proposed relief date and schedule.(Completed)

Post meeting note: Olena Bilozerska from TELUS confirmed via email that TELUS approves of the new Relief Date and subsequent modified relief schedule.

Action Item: The RPC Secretary will post the modified documents as an RPC contribution. (Completed)

Kelly Walsh asked the group if anyone would like to volunteer as the chair of either the Network Implementation Task Force or Consumer Awareness Task Force. There were no volunteers.

Action Item: The RPC Secretary will contact TELUS as the ILEC if they have anyone to serve one or both task force chairs. (Completed)

Action Item: The RPC Secretary will review the formatting for colour of hyperlinks in the Planning Document. (Ongoing)

Action Item: The RPC Secretary will insert the approved relief schedule into the Planning Document and the Relief Implementation Plan in the final versions. (Ongoing)

Action Item: The RPC Secretary will update the CO Code Inventory Chart prior to posting the Planning Document. (Ongoing)

Agreement was reached to accept NPA 568 as the relief NPA for NPA 368/403/587/780/825.

Agreement was reached to accept the relief method as a Distributed Overlay for NPA 368/403/587/780/825.

Kelly Walsh noted the committee will reconvene after we have heard from TELUS and will review the proposed TIF report at that time.

Summary of Agreements Reached:

- Agreement was reached to accept NPA 568 as the relief NPA for NPA 368/403/587/780/825.

- Agreement was reached to accept the relief method as a Distributed Overlay for NPA 368/403/587/780/825.

Summary of Action Items:

- The RPC Secretary will contact TELUS to ask about the new proposed relief date and schedule.(Completed)

- The RPC Secretary will post the modified documents as an RPC contribution. (Completed)

- The RPC Secretary will contact TELUS as the ILEC if they have anyone to serve one or both task force chairs. (Completed)

- The RPC Secretary will review the formatting for colour of hyperlinks in the Planning Document. (Ongoing)

- The RPC Secretary will insert the approved relief schedule into the Planning Document and the Relief Implementation Plan in the final versions. (Ongoing)

- The RPC Secretary will update the CO Code Inventory Chart prior to posting the Planning Document. (Ongoing)

Attachments

Proposed NPA 368/403/587/780/825 Relief Schedule for PD (incl. in-meeting changes)

Draft NPA 368/403/587/780/825 TIF Report (incl. in-meeting changes)

Draft NPA 368/403/587/780/825 Relief Implementation Plan (incl. in-meeting changes)

Draft NPA 368/403/587/780/825 Planning Document (incl. in-meeting changes)