**20 October 2022**

**NPA 416/437/647 RPC PROC Meeting**

**Conference Bridge:** David Comrie – COMsolve Inc. (CNA)

Kelly T. Walsh – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Fiona Clegg – COMsolve Inc. (CNA)

Marie-Christine Hudon – Bell Canada

Jennifer Mack – Rogers

Olena Bilozerska – TELUS

Lucie Papineau Pugliese – Telecommunications Alliance

Gloria Kapuku – FGL Telecom

**Welcome:**

Kelly Walsh, Chair of the RPC, welcomed the attendees.

Kelly Walsh reviewed the logistics of the meeting.

David Comrie reviewed the list of people participating.

Marie-Christine Hudon presented the draft Planning Document contribution submitted by Bell Canada.

Agreement was reached to accept NPA 942 as the Relief NPA for NPA 416/437/647.

Agreement was reached to accept 26 April 2025 as the Relief Date.

Action Item: David Comrie will review the PD for instances of “PROC” and “CNA” and replace them with “PD” and “RPC” where appropriate.

Agreement was reached to accept the recommendations in the Planning Document.

Agreement was reached to accept the relief implementation schedule for NPA 416/437/647 as revised.

Agreement was reached to accept the NPA 416/437/647 Planning Document.

Marie-Christine Hudon presented the draft Relief Implementation contribution submitted by Bell Canada.

Marie-Christine Hudon will be chairing the Network Implementation Task Force.

Jacqueline Michelis and Lucie Papineau Pugliese will be co-chairing the Consumer Awareness Task Force.

Action Item: David Comrie will send out an email requesting task force representatives for the CATF and NITF and if Carriers are planning to apply use test codes.

Action Item: David Comrie will update the CO Code Inventory Chart and RPC Distribution List in the Planning Document.

Agreement was reached to accept the NPA 416/437/647 Relief Implementation Plan as modified during today’s meeting.

The group began work on TIF Report #1.

Agreement was reached to accept the NPA 416/437/647 TIF Report #1 as drafted during today’s meeting.

Action Item: David Comrie will copy the Relief Implementation Plan and Planning Document into TIF Report #1 once finalized.

Agreement was reached to post the Planning Document, Relief Implementation Plan and TIF Report #1 documents for 10 business days for comment. If there are no substantive changes, they will be considered final, and all 3 documents will be sent to the CISC for consideration with a request that the process be expedited.

**Summary of Agreements Reached**

Agreement was reached to accept NPA 942 as the Relief NPA for NPA 416/437/647.

Agreement was reached to accept 26 April 2025 as the Relief Date.

Agreement was reached to accept the recommendations in the Planning Document.

Agreement was reached to accept the relief implementation schedule for NPA 416/437/647 as revised.

Agreement was reached to accept the NPA 416/437/647 Planning Document.

Agreement was reached to accept the NPA 416/437/647 Relief Implementation Plan as modified during today’s meeting.

Agreement was reached to accept the NPA 416/437/647 TIF Report #1 as drafted during today’s meeting.

**Summary of Action Items**

David Comrie will review the PD for instances of “PROC” and “CNA” and replace them with “PD” and “RPC” where appropriate.

David Comrie will send out an email requesting task force representatives for the CATF and NITF and if Carriers are planning to apply for test codes. **(Completed 21 October 2022)**

David Comrie will update the CO Code Inventory Chart and RPC Distribution List in the Planning Document.

David Comrie will copy the Relief Implementation Plan and Planning Document into TIF Report #1 once finalized.

David Comrie will post the Planning Document, Relief Implementation Plan and TIF Report #1 documents for 10 business days for comment. If there are no substantive changes, they will be considered final and all 3 documents will be sent to the CISC for consideration.

**Attachments:**



Bell contribution – Draft NPA 416/437/647 Planning Document (incl. in-meeting changes)



Bell contribution – Draft NPA 416/437/647 Relief Implementation Plan (incl. in-meeting changes)



Bell contribution – Proposed NPA 416/437/647 Relief Schedule (incl. in-meeting changes)



Draft TIF Report #1