28 August 2025

Initial RPC Meeting

NPA 782/902 RPC Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Marie-Christine Hudon - Bell Canada

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Justin Benoit - Eastlink

Brendon Jaggard - Eastlink

Kim Brown - Eastlink

Jennifer Mack - Rogers

Sinisha Mrkic - Rogers

Olena Bilozerska - TELUS

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

Action Item Review:

- None

Discussion:

The group started with the Proposed Relief Schedule.

Agreement was reached to accept the Relief Date of 27 November 2025.

Agreement was reached to accept the relief schedule as modified during today’s meeting.

The group reviewed the Proposed NPA 782/902 Planning Document.

Agreement was reached to accept the Planning Document as modified during today’s meeting.

Action Item: The RPC Secretary will send an email to the NPA 782/902 RPC distribution list asking all TSPs to identify a representative for the Network Implementation Task Force and Consumer Awareness Task Force. (Completed)

Action Item: David Comrie will provide an example of a CATF progress report to Brendon Jaggard. (Completed)

Marie-Christine Hudon volunteered to host the Network Implementation Task Force.

Brendon Jaggard volunteered to chair the Consumer Awareness Task Force.

Jennifer Mack noted that Rogers will not be requesting a test code.

Olena Bilozerska noted that TELUS will not be requesting a test code.

Kim Brown noted that Eastlink will not be requesting a test code.

Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

The group reviewed a draft TIF Report.

Agreement was reached to accept TIF Report 782-902RE01A as written during today’s meeting.

Action Item: David Comrie will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

Summary of Agreements Reached:

- Agreement was reached to accept the Relief Date of 27 November 2025.

- Agreement was reached to accept the relief schedule as modified during today’s meeting.

- Agreement was reached to accept the Planning Document as modified during today’s meeting.

- Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

- Agreement was reached to accept TIF Report 782-902RE01A as written during today’s meeting.greement was reached to accept the Planning Document as modified during today’s meeting.

- Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

- Agreement was reached to accept TIF Report 782-902RE01A as written during today’s meeting.

Summary of Action Items:

- The RPC Secretary will send an email to the NPA 782/902 RPC distribution list asking all TSPs to identify a representative for the Network Implementation Task Force and Consumer Awareness Task Force. (Completed)

- David Comrie will provide an example of a CATF progress report to Brendon Jaggard. (Completed)

- David Comrie will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

Attachments

Proposed NPA 782/902 Relief Schedule for PD (incl. in-meeting changes)

Draft NPA 782/902 TIF Report (incl. in-meeting changes)

Draft NPA 782/902 Relief Implementation Plan (incl. in-meeting changes)

Draft NPA 782/902 Planning Document (incl. in-meeting changes)