29 April 2026

RPC Meeting

NPA 782/902 RPC Conference Call

Participants:	David Comrie - COMsolve Inc. (CNA)

Fiona Clegg - COMsolve Inc. (CNA)

Kelly T. Walsh - COMsolve Inc. (CNA)

Natalie Ann Lessard - COMsolve Inc. (CNA)

Joey-Lynn Abdulkader - Bell Canada

Marie-Christine Hudon - Bell Canada

Francois Dalton - City West

Bill Barsley - CNAC

Alexander Pittman - CRTC staff

Étienne Robelin - CRTC staff

Sarah Reilly - Distributel

Justin Gerogiannis - Eastlink

Brendon Jaggard - Eastlink

Kim Brown - Eastlink

Temitope Adeyemi - NorthWestel

Andrew Hew - Rogers

Michael Studniberg - Rogers

Olena Bilozerska - TELUS

Welcome:

Kelly Walsh, as CSCN Chair, welcomed the attendees.

David Comrie, as CSCN Secretary, reviewed the list of attendees.

Action Item Review:

- None

Discussion:

The group started with the updated Proposed Relief Schedule.

CNA contribution - Proposed NPA 782/902 Relief Schedule v2 (incl. in-meeting changes)

Kelly Walsh noted that the schedule still mentions the Telecommunications Alliance as an option to collectively submit the Consumer Awareness plans, but the Telecom Alliance no longer exists so it should not be listed in the relief schedule or the Canadian NPA Relief Planning Guideline anymore.

David Comrie noted that Brendon Jaggard volunteered to serve as the CATF Chair during the last RPC meeting. Brendon Jaggard confirmed that he will continue to operate as the CATF Chair.

Brendon Jaggard requested that a notification of a deadline be set for submission of Consumer Awareness Plans to the CATF Chair if they want to submit their plan jointly via the CATF chair.

Fiona Clegg noted that some previous reliefs in Alberta, for example, have not used a contracted organization such as the Telecommunications Alliance.

Brendon Jaggard suggested that item 20 on the schedule could say that TSPs can issue a media release individually or jointly.

Marie-Christine Hudon confirmed that she will serve as the NITF chair.

Agreement was reached to accept 27 May 2028 as the Relief Date.

Agreement was reached to accept the relief schedule as revised during today’s meeting.

The group reviewed the Proposed NPA 782/902 Planning Document.

Bell contribution - Proposed NPA 782/902 Planning Document v2 (incl. in-meeting changes)

Action Item: The RPC Secretary will update the PD Section 5.0 table and replace the charts at the end. (Completed)

Action Item: The RPC Secretary will update the numbers and dates in the CO Code Inventory Chart in Section 12.0 (Completed)

Agreement was reached to accept the Planning Document as modified during today’s meeting.

The group reviewed the Relief Implementation Plan.

Bell contribution - Proposed NPA 782/902 Relief Implementation Plan v2

Kim Brown asked Marie-Christine Hudon if Bell would like another company to also get a test CO Code. Marie-Christine Hudon noted that it is not required.

Kim Brown noted that Eastlink will not be requesting a test code.

Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

The group reviewed the draft TIF Report.

Bell contribution - Draft TIF Report 782/902RE01B - NPA 782/902 RPC Planning Documents and Relief Implementation Plan #1 (incl. in-meeting changes)

Agreement was reached to accept TIF Report 782-902RE01B as modified during today’s meeting.

Action Item: The RPC Secretary will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

Action Item: David Comrie will coordinate with Brendon Jaggard following the CRTC Decision with regards to a CATF notification to be sent to the RPC distribution list requesting consumer awareness plans. (Ongoing)

Summary of Agreements Reached:

- Agreement was reached to accept 27 May 2028 as the Relief Date.

- Agreement was reached to accept the relief schedule as revised during today’s meeting.

- Agreement was reached to accept the Planning Document as modified during today’s meeting.

- Agreement was reached to accept the Relief Implementation Plan as modified during today’s meeting.

- Agreement was reached to accept TIF Report 782-902RE01B as modified during today’s meeting.

Summary of Action Items:

- The RPC Secretary will update the PD Section 5.0 table and replace the charts at the end. (Completed)

- The RPC Secretary will update the numbers and dates in the CO Code Inventory Chart in Section 12.0. (Completed)

- The RPC Secretary will insert the relief schedule into the Planning Document and Relief Implementation Plan and post the PD, RIP and TIF Report for comment. If there are no substantive comments, they will be considered final and sent to the CISC for consideration. (Ongoing)

- David Comrie will coordinate with Brendon Jaggard following the CRTC Decision with regards to a CATF notification to be sent to the RPC distribution list requesting consumer awareness plans. (Ongoing)

Attachments

See above.