20 March 2018

Joint CSCN/RPC/NRUF Conference Call

Minutes

Participants:	David Comrie – Leidos Canada (CNA)

Glen Brown – Leidos Canada (CNA)

Fiona Clegg – Leidos Canada (CNA)

Olena Bilozerska – TELUS

Gerry Thompson – Rogers

Anh Thu Nguyen -  Videotron

Valerie Plaskacz– CRTC staff

Barry Stone – Quadrill

David Godglick – Mornington Communications

Dallas Yuelett – NorthwestTel

Russell Ochocki – ProvincialTel

Albert Yin – Comwave

Angel Loyacano - GlobalStar

Diane Dolan – Teksavvy

Judy Kachuik – SaskTel

Kim Brown – Bragg Communications

Laurie Bowie – Bell Canada

Joey-Lynn Abdulkader – Bell Canada

Vivek Bhardwhaj - Rogers

Claude Tambu – FGL Telecom

Welcome:

The Glen Brown welcomed the attendees, and the participants introduced themselves.

NRUF Results and Methodology

Glen Brown noted that historically the CNA used a 5- or 6-year average growth but the CSCN directions to the CNA allow for a change provided there is a reason to use a different methodology. Once again this year the CNA chose to use the same methodology as was used last year for the G-, R- and J-NRUFs. As was the case last year, the CNA concluded that, due to various reasons, it would be more beneficial to determine the Projected Exhaust Date for each of the historical median, historical average, six-year average forecast or five-year average forecast and use the later date of those four options.

Glen Brown noted that the CNA used the forecasts provided by the companies. The CNA’s change of methodology only applies to years 7 through 22 to forecast future relief. Years 1 through 6 are based on forecasts provided by the companies.

Glen Brown noted that the hope is that this methodology will assist with companies that seemed to over forecast as well as reducing the impact for the establishment of a foot print in a given NPA complex.

Action Item: The CSCN Secretary will post revised R-NRUF results with the corrected typo on the 506 worksheet. (Completed 20 March 2018)

Agreement was reached to accept the revised NRUF methodology as described by the CNA and discussed during the call.

Glen Brown presented the January 2018 R-NRUF results for:

- NPA 236/250/604/778

- NPA 289/365/905

- NPA 403/587/780/825

- NPA 418/581

- NPA 506

- NPA 709

Glen Brown reviewed the January 2018 G-NRUF Results.

Glen Brown noted that there will be nine R-NRUFs requested for July 31, 2018 that are in the relief planning window, per the January 2018 G-NRUF results (http://cnac.ca/co_codes/nruf/latest_forms/nruf_latest_forms.htm#Results).

The NPA complexes are as follows:

- NPA 236/250/604/778

- NPA 289/365/905 (NOC required)

- NPA 306/639 (NOC required)

- NPA 403/587/780/825 (NOC required)

- NPA 343/613 (NOC required)

- NPA 418/581

- NPA 450/579 (NOC required)

- NPA 506

- NPA 709

Action Item: The CSCN Secretary will update the remarks on the G-NRUF Results on the NPA Exhaust worksheet and post the corrected file. (Completed 20 March 2018)

Agreement was reached to accept the January 2018 G-NRUF results as modified during the call on March 20 2018.

Agreement was reached to accept the January 2018 R-NRUF results as modified during the call on March 20 2018.

Agreement was reached for the CNA to forward the applicable NRUF sheets to NANPA as required by the Canadian Numbering Resource Utilization Forecast (C-NRUF) Guideline.

Action Item: The CNA will forward the applicable NRUF sheets to NANPA as required by the Canadian Numbering Resource Utilization Forecast (C-NRUF) Guideline. (Completed 20 March 2018)

Glen Brown noted that the CNA will be sending R-NRUF requests in June 2018.

Glen Brown reminded the NPA 506 RPC that the CNA will update the NPA 506 Planning Document (dated September 13, 2017) with the new exhaust dates once the January 2018 R-NRUF results have been released.

Glen Brown noted that the CNA’s action item for NPA 506 is expected to be completed shortly and the NPA 506 RPC will be notified (Completed 20 March 2018).

Laurie Bowie noted that she will be providing a contribution once the CNA contribution is has been posted

Glen Brown reminded the NPA 709 RPC that in accordance with Telecom Decision CRTC 2018-59 CRTC Interconnection Steering Committee – Dispute regarding deferral of the relief implementation date for area code 709 in Newfoundland and Labrador the Commission requests that the RPC recommend an appropriate relief implementation date, taking into consideration the results of upcoming semi-annual area code 709 relief Numbering Resource Utilization Forecasts.

Laurie Bowie noted that she is planning to submit a revised schedule for relief of NPA 709 based on the January 2018 R-NRUF results.

Glen Brown noted that the CNA believes that a revised Planning Letter for Newfoundland and Labrador is required given the CRTC Decision. The CNA has prepared and posted a draft Planning Letter to the NPA 709 Relief Page.

Laurie Bowie noted that TELUS supports a revised Planning Letter.

Gerry Thompson noted that Rogers supports a revised Planning Letter.

Kim Brown noted that Bragg supports a revised Planning Letter.

There was no one that was opposed to a revised Planning Letter for NPA 709.

Agreement was reached that a revised Planning Letter for Newfoundland and Labrador is required.

The CNA will notify the NPA 709 RPC that it has been posted and if no substantive comments are received within 10 business days that we would forward to NANPA for posting.

Fiona Clegg presented the reviewed the revised Planning Letter.

Agreement was reached to have the CNA notify the NPA 709 RPC that a revised Planning Letter has been posted and if no substantive comments are received within 10 business day, the CNA will forward the revised Planning Letter to NANPA for posting.

Glen Brown thanked the participants for calling in.

Attachments

January 2018 G-NRUF results

January 2018 R-NRUF results

Draft Planning Letter for NPA 879 for relief of NPA 709