**5 September 2018**

**Review of July 2018 R-NRUF Results**

**Conference Call**

**Participants:** David Comrie – Leidos Canada (CNA)

Glen Brown – Leidos Canada (CNA)

Suresh Khare – Leidos Canada (CNA)

Fiona Clegg – Leidos Canada (CNA)

Kelly Walsh – Leidos Canada (CNA)

Gerry Thompson – Rogers Communcations

Kim Brown – Bragg Communcations

Diane Dolan – Teksavvy

Valerie Plaskacz – CRTC Staff

Albert Yin – Comwave

Angel Loyacano – Globalstar

Paul Fleming – City West Cable

Martha Facey – Execulink

Frank Norman – Interested Party

**Welcome:**

The Glen Brown chaired the meeting on behalf of the CNA.

The Chair welcomed the attendees, and the participants introduced themselves.

**Discussion**

Glen Brown noted that there would be no Bell Canada representatives on the call but that Laurie Bowie asked to have the following comment recorded in the minutes:

Bell Canada representatives were unable to attend today’s call but they have reviewed the results and have no further questions. However, Bell Canada would like to express their usual concerns about the over-forecasting by industry and the resulting unnecessary advance of Relief Dates.

Suresh Khare presented the July 2018 R-NRUF results.

* NPA 236/250/604/778 Projected Exhaust Date (PED) is March 2020 (Advanced 4 months)
* NPA 289/365/905 PED is November 2021 (Advanced 12 months)
* NPA 343/613 PED is August 2022 (Advanced 18 months)
* NPA 403/587/780/825 PED is March 2022 (Advanced 6 months)
* NPA 450/579 PED is March 2021 (Advanced 3 months)
* NPA 506 PED is January 2022 (Delayed 1 month)
* NPA 709 PED is March 2023 (Advanced 1 month)

Suresh Khare noted that on 11 July 2018, the CRTC issued Notices of Consultation for NPAs 289/365/905, 306/639, 403/587/780/825, and 450/579.

Suresh Khare noted that on 30 August 2018 the CRTC issued Decisions for NPAs 506 and 709.

Suresh Khare noted that the CRTC staff is aware of issuing Notice of Consultation for NPAs 343/613.

Glen Brown noted that the CNA is working on draft Planning Letters for NPAs 506 and 709. They will be posted on the CNA website for comment for 10 business days and, if there are no substantive changes, they will be finalized and sent to NANPA.

Glen Brown noted that the NPA 450/579 RPC is scheduled to meet in Laval, PQ on 12‑13 September 2018. The NPA 403/587/780/825 RPC is scheduled to meet in Calgary, AB on 20-21 November 2018.

Glen Brown noted that the CNA is preparing to publish the IPDs for NPAs 306/639, 343/613 and 289/365/905 before the end of the year.

As there were no questions on the July 2018 R-NRUF results, they are considered final.

**Summary of Agreements Reached**

None.

**Summary of Action Items**

None

**Attachments:**

****

July 2018 R-NRUF results