**11 June 2021**

**Review of Revised January 2021 G- & R-NRUF Results**

**Joint CSCN & RPCs Conference Call**

**Participants:** David Comrie – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Kelly T. Walsh – COMsolve Inc. (CNA)

Fiona Clegg – COMsolve Inc. (CNA)

Natalie Lessard - COMsolve Inc. (CNA)

Diane Dolan – Teksavvy

Olena Bilozerska – TELUS

Joey-Lynn Abdulkader – Bell Canada

Marie-Christine Hudon – Bell Canada

Jennifer Mack – Rogers

Vince Yelle – Groupe Maskatel

Lucie Pugliese – Telecommunications Alliance

Patrick Desy – Quebecor / Videotron

Anh-Thu Nguyen – Quebecor / Videotron

Marc Berruyer – Videotron

**Welcome:**

Kelly Walsh, as CSCN Chair and RPC Chair, welcomed the attendees.

**Discussion:**

Suresh Khare noted that the CNA received revised forecasts that significantly changed the forecasts for 5 NPA complexes (289/365/905, 367/418/581, 403/587/780/825, 416/437/647 and 438/514). They were verified with the submitters and presented to CRTC staff. With CRTC staff confirmation, they were published on 4 June 2021. The results put NPAs 289/365/905, 403/587/780/825 and 438/514 in a Jeopardy Condition, advanced the exhaust of NPA 416/437/647 and caused NPA 367/418/581 to enter the relief planning window.

Those results were published on 4 June 2021. After further discussion between the CNA and the service providers, subsequent revisions were received for the same NPAs. These forecasts were verified with the submitters and presented to CRTC staff. With CRTC staff confirmation, the results were published on 9 June 2021. The revised NRUF results removed the Jeopardy Conditions in NPAs 289/365/905, 403/587/780/825 and 438/514, delayed exhaust in NPA 289/365/905 and moved the Projected Exhaust Date for NPA 367/418/581 out of the relief planning window.

Suresh Khare presented the revised January 2021 G- & R-NRUF results which were published on 4 June 2021 and 9 June 2021.

| **NPA** | **PED from January 2021  G- & R-NRUF results** | **PED from**  **4 June 2021 NRUF results** | **Advanced from January 2021 (Months)** | **Delayed from January 2021 (Months)** | **PED from**  **9 June 2021 NRUF results** | **Advanced from January 2021 (Months)** | **Delayed from January 2021 (Months)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 289/365/905 | Sep-2022 | Jan-2022 | 8 |  | Sep-22 | 0 | 0 |
| Mar-2030 | Jul-2025 | 56 |  | Feb-30 | 1 |  |
| Jul-2039 | Jul-2030 | 108 |  | Jun-39 | 1 |  |
|  | Nov-2039 |  |  |  |  | 0 |
| 367/418/581 | Mar-2028 | May-2024 | 46 |  | Feb-28 | 1 |  |
| Aug-2037 | Jun-2026 | 134 |  | Jul-37 | 1 |  |
|  | Dec-2032 |  |  |  |  |  |
|  | May-2042 |  |  |  |  |  |
| 403/587/780/825 | Jan-2023 | Sep-2021 | 16 |  | Nov-22 | 2 |  |
| Feb-2030 | Sep-2023 | 77 |  | Dec-29 | 2 |  |
| Mar-2041 | Feb-2025 | 193 |  | Jan-41 | 2 |  |
|  | Mar-2026 |  |  |  |  |  |
|  | Feb-2035 |  |  |  |  |  |
| 416/437/647 | Jul-2026 | Jan-2024 | 30 |  | Jul-26 | 0 | 0 |
| Mar-2038 | Sep-2026 | 138 |  | Apr-38 |  | 1 |
|  | May-2037 |  |  |  |  |  |
| 438/514 | Jul-2024 | Jan-2022 | 30 |  | Feb-24 | 5 |  |
| Dec-2036 | Apr-2025 | 140 |  | Apr-36 | 8 |  |
|  | Oct-2026 |  |  |  |  |  |
|  | Mar-2038 |  |  |  |  |  |

Patrick Desy asked why there was a Jeopardy Condition in 3 of the NPAs and now there is not.

Suresh Khare noted the forecasts that were published on 4 June 2021 significantly advanced the PEDs and created the Jeopardy Conditions. The NPA complexes were subsequently declared to be out of the Jeopardy Conditions because CRTC and CNA staff had conversations with the service providers that had submitted the revised forecasts and, based on those conversations, the forecasts were revised again. Potentially, in July 2021 or January2022, the service providers could submit forecasts similar to the ones which resulted in the 4 June 2021 forecast. The service providers are considering their forecasts, their numbering resource options and technology options.

Suresh Khare noted that based on these forecasts, the CSCN might want to think about requesting additional NPA resources from NANPA. This may require CRTC intervention.

Agreement was reached that the NRUF results published on 9 June 2021 seem reasonable.

**Summary of Agreements Reached:**

Agreement was reached that the NRUF results published on 9 June 2021 seem reasonable.

**Summary of Action Items:**

None

**Attachments:**

****

9 June 2021 G- & R-NRUF results



4 June 2021 G- & R-NRUF results