**27 August 2020**

**Review of July 2020 R-NRUF Results**

**Joint CSCN & RPCs Conference Call**

**Participants:** David Comrie – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Fiona Clegg – COMsolve Inc. (CNA)

Kelly T. Walsh – COMsolve Inc. (CNA)

Laurie Bowie – Bell Canada

Olena Bilozerska – TELUS

Lucie Pugliese – Telecommunications Alliance

Albert Yin – Comwave

**Welcome:**

Kelly Walsh, currently the CSCN Chair and the RPC Chair, welcomed the attendees.

Kelly Walsh noted that the meeting would include presenting of the July 2020 R-NRUF results and review of contributions from Bell Canada to defer relief of NPA 709.

**Discussion:**

Suresh Khare presented the July 2020 R-NRUF results.

Summary

| **NPA** | **July 2020 NRUF PED** | **Change in PED** | **Remarks** |
| --- | --- | --- | --- |
| 204/431 | Jun-2024 | Advanced 7 Months | In relief planning window |
| Aug-2035 | Advanced 31 Months |  |
| 249/705 | May-2025 | Advanced 11 Months | In relief planning |
| 289/365/905 | Mar-2023 | No change | In relief planning |
| Sep-2032 | Advanced 10 months |  |
| 306/639 | Aug-2021 | Advanced 5 months | Relief Date 2 October 2021 iaw Telecom Decision CRTC 2019‑129. In Jeopardy condition |
| Oct-2037 | Delayed 1 month |  |
| 343/613 | Feb-2024 | Advanced 16 Months | In relief planning |
| May-2034 | Advanced 53 Months |  |
| 403/587/780/825 | Nov-2023 | Delayed 11 Months | Relief Date 15 May 2021 iaw Telecom Decision CRTC 2019‑130. |
| Apr-2034 | Delayed 49 Months |  |
| Beyond 2042 | N/A |  |
| 416/437/647 | Nov-2025 | Delayed 10 Months | In relief planning |
| Jun-2039 | Delayed 47 Months |  |
| 438/514 | Dec-2024 | Advanced 15 Months | In relief planning |
| Beyond 2042 | N/A |  |
| 450/579 | Jul-2024 | Advanced 3 Months | Deferred indefinitely the overlay of area code 354 iaw Telecom Decision CRTC 2019‑347. |
| Beyond 2042 | N/A |  |
| 506 | Mar-2024 | No change | Relief Date 23 April 2022 iaw Telecom Decision CRTC 2020‑135. |
| 709 | Jun-2028 | Delayed 51 Months | Relief Date May 20, 2022 iaw Telecom Decision CRTC 2018‑333. |
| 819/873 | Dec-2023 | Advanced 19 Months | In relief planning |

Suresh Khare noted that the current forecast for NPA 709 used historical growth instead of 5-year forecast average growth. If the 5-year forecast average growth was used, the PED for NPA 709 would be September 2026 whereas the 5-year historical growth shows a PED of June 2028.

Olena Bilozerska noted that since exhaust in the NPA 403/587/780/825 has moved out 11 months, TELUS is planning to submit a contribution asking to delay the Relief Date.

Suresh Khare asked Lucie Pugliese how soon any pending relief activities for the Telecommunications Alliance are for NPA 403/587/780/825 as Telecommunications Alliance.

Lucie Pugliese noted the TA does not have any scheduled activities until November 2020.

Olena Bilozerska is planning to submit a contribution to defer relief of NPA 403/587/780/825 after the first week of September.

Suresh Khare noted that the contribution will have to go through the normal CISC process.

Agreement was reached that the July 2020 R-NRUF results appear reasonable.

Laurie Bowie presented the NPA 709 RPC Bell Canada contributions (Bell\_Canada\_Contr\_NPA\_709\_Postponement and Draft\_TIF\_Report\_709\_postponement)

Suresh Khare noted that the CRTC staff are aware of the change in the PED for NPA 709 and are expecting a contribution to further defer the relief implementation.

Agreement was reached to accept the recommendations from the Bell Canada contribution.

Agreement was reached to defer the Relief Date of NPA 709 indefinitely.

Agreement was reached to reconvene the NPA 709 RPC when NPA 709 re-enters the Relief Planning Window.

Agreement was reached that TIF Report 709RE04A be moved through the CISC process in an expedited manner.

Agreement was reached to accept 709RE04A as modified during the call. The RPC Secretary will post 709RE04A for 10 business days and, if there are no substantive changes, it will be considered final and sent to the CISC for consideration with a request for an expedited review.

Action Item: RPC Secretary will post 709RE04A on the CNA website for comment for 10 business days. If there are no substantive changes, it will be considered final and 709RE04A will be sent to the CISC for consideration with a request for an expedited review.

**Summary of Agreements Reached:**

Agreement was reached that the July 2020 R-NRUF results appear reasonable.

Agreement was reached to accept the recommendations from the Bell Canada contribution.

Agreement was reached to defer the Relief Date of NPA 709 indefinitely.

Agreement was reached to reconvene the NPA 709 RPC when NPA 709 re-enters the Relief Planning Window.

Agreement was reached that TIF Report 709RE04A be moved through the CISC process in an expedited manner.

Agreement was reached to accept 709RE04A as modified during the call. The RPC Secretary will post 709RE04A for 10 business days and, if there are no substantive changes, it will be considered final and sent to the CISC for consideration with a request for an expedited review.

**Summary of Action Items:**

RPC Secretary will post 709RE04A on the CNA website for comment for 10 business days. If there are no substantive changes, it will be considered final and 709RE04A will be sent to the CISC for consideration with a request for an expedited review.

**Attachments:**

****

July 2020 R-NRUF results



Bell Canada NPA 709 RPC postponement contribution



Draft TIF Report incl meeting changes