**12 June 2019**

**NPA 236/250/604/778 RPC Conference Call – Final Progress Report**

**Participants:** David Comrie – COMsolve Inc. (CNA)

Ed Antecol – COMsolve Inc. (CNA)

Suresh Khare – COMsolve Inc. (CNA)

Paul Fleming – CityWest

Lucie Pugliese – Telecommunications Alliance

Kim Brown – Eastlink

Laurie Bowie – Bell Canada

Kim Isaacs – Allstream

Peter Szabo – TELUS

**Welcome:**

The Chair of the Relief Planning Committee welcomed the attendees, and the participants introduced themselves.

The Chair of the Relief Planning Committees reviewed the agenda for the scheduled meeting.

**NPA 236/250/604/778 CATF Final Progress Report**

Lucie Pugliese presented NPA 236/250/604/778 CATF Final Progress Report.

Lucie Pugliese noted that even though the CATF got good coverage, she would like to suggest that in the future, the time period to start communication with customers should be reduced to 6 months in areas where an overlay is already in place.

Laurie Bowie asked if Lucie Pugliese meant to also reduce he timeline for communications in areas that are transitioning from 7- to 10-digit dialling like in NPA 506

Lucie Pugliese noted that 506 would still use the longer timeline because of the change to the dialling plan but in Alberta, for example, a shorter timeline could be used.

Lucie Pugliese asked how her recommendation for a shorter timeline would be considered going forward.

Suresh Khare noted that it would have to go through the CSCN process.

Lucie Pugliese asked if a shorter timeline could be implemented in Alberta where the plan had already been improved.

Suresh Khare noted that it would require a contribution to the RPC and to go through the CRTC approval process.

Laurie Bowie noted that it might be worth contacting someone from Sasktel as well since Saskatchewan relief is underway.

Action Item: Peter Szabo will draft a contribution to propose a modified timeline for relief of Alberta that will include a shorter timeline for the Consumer Awareness Program.

Agreement was reached to accept the NPA 236/250/604/778 CATFFinal Progress Report and to have the RPC Secretary forward the report to CRTC Staff on 18 June 2019.

Action Item: The RPC Secretary will send the CATF Final Progress Report to the CRTC for consideration on 18 June 2019.

**NPA 236/250/604/778 NITF Final Progress Report**

Peter Szabo presented the NPA 236/250/604/778 RPC NITF Final Progress Report.

Agreement was reached to accept the NPA 236/250/604/778 NITFFinal Progress Report and to have the RPC Secretary forward the report to CRTC Staff on 18 June 2019.

Action Item: The RPC Secretary will send the NITF Final Progress Report to the CRTC for consideration on 18 June 2019.

The Chair of the Relief Planning Committee thanked the attendees for participating and the meeting was adjourned.

**Attachments**



CATF Final Progress Report



NITF Progress Report