Version 1.0 – October 22, 2007

| Canadian Numbering Administrator (CNA) Suresh Khare 613-563-7242-315 60 Queen Street, Suite 1516 Ottawa, Ontario K1P 5Y7 khares@saiccanada.com |  |
| --- | --- |

# Table of Contents

1.	Executive summary	1

2.	Introduction	1

3.	NPA RELIEF PLANNING PROCESS	1

4.	NPA RELIEF METHODS	1

4.1	Geographic Split	1

4.1.1	Definition	1

4.1.2	General Attributes	1

4.2	Overlay	1

4.2.1	Definition	1

4.2.2	General Attributes	1

4.3	Boundary Realignment	1

4.3.1	Definition	1

4.3.2	General Attributes	1

4.4	Technology-specific Overlay	1

4.4.1	Definition	1

4.4.2	General Attributes	1

5.	NPA EXHAUST INFORMATION	1

6.	RELIEF OPTIONS	1

6.1	Geographic Split	1

6.1.1.	Plan 1a: City of Ottawa Split Option - City of Ottawa retains NPA 613:	1

6.1.2.	Plan 1b: City of Ottawa Split Option - City of Ottawa changes to New NPA	1

6.1.3.	Plan 2a: Ottawa LIR Split Option - Ottawa LIR Region retains NPA 613	1

6.1.4.	Plan 2b: Ottawa LIR Split Option - Ottawa LIR Region changes to New NPA	1

6.1.5.	Plan 3a: Ottawa LCA Split Option - Ottawa LCA Region retains NPA 613	1

6.1.6.	Plan 3b: Ottawa LCA Split Option - Ottawa LCA Region changes to New NPA	1

6.1.7.	Plan 4a: East/West LIR Split Option – Eastern LIR Region retains NPA 613	1

6.1.8.	Plan 4b: East/West LIR Split Option - Eastern LIR Region changes to New NPA	1

6.2	Concentrated Overlay	1

6.2.1.	Plan 6: Concentrated Overlay on the Ottawa LIR	1

6.2.2.	Plan 7: Concentrated Overlay on the Ottawa LCA	1

6.2.3.	Plan 8: Concentrated Overlay on the Eastern LIR Region	1

6.3	Distributed Overlay	1

6.3.1.	Plan 9: Distributed Overlay of new NPA on NPA 613	1

7.	SUMMARY OF RELIEF OPTIONS	1

8.	identification & assessment of RELIEF OPTIONS CONSIDERED BY THE RELIEF PLANNING COMMITTEE	1

9.	Dialling Changes FOR LOCAL CALLS	1

10.	Special Overlay Pool for Initial Code Assignments	1

11.	OTTAWA-HULL Exchange Area	1

12.	Jeopardy Contingency Plan (JCP)	1

13.	RECOMMENDATIONS	1

CONTENTS OF ANNEXES

Annex A

Figure 1 	–	Overview of NPA 613, Local Interconnection Regions and adjacent NPAs

Figure 2 	–	NPA 613 Actual and Forecast CO Code Assignments

Figure 3	–	NPA 613 CO Code Exhaust January 2007 G-NRUF

Figure 4	–	NPA 613 CO Code Exhaust January 2007 G-NRUF

Figure 5	–	NPA 613 CO Code Exhaust July 2007 R-NRUF

Figure 6	–	NPA 613 CO Code Exhaust July 2007 R-NRUF

Figure 7	–	Plan 1a: City of Ottawa Split - City of Ottawa retains NPA 613

Figure 8	–	Plan 1b: City of Ottawa Split - City of Ottawa changes to new NPA

Figure 9	–	Plan 2a: Ottawa LIR Split - Ottawa LIR retains NPA 613

Figure 10	–	Plan 2b: Ottawa LIR Split - Ottawa LIR changes to new NPA

Figure 11	–	Plan 3a: Ottawa LCA Split - Ottawa LCA retains NPA 613

Figure 12	–	Plan 3b: Ottawa LCA Split - Ottawa LCA changes to new NPA

Figure 13	–	Plan 4a: East/West LIR Split Option – Eastern LIR region retains NPA 613

Figure 14	–	Plan 4b: East/West LIR Split Option – Eastern LIR region changes to new NPA

Figure 15	–	Plan 5: Concentrated Overlay on City of Ottawa

Figure 16	–	Plan 6: Concentrated Overlay on the Ottawa LIR

Figure 17	-	Plan 7: Concentrated Overlay on the Ottawa LCA

Figure 18	–	Plan 8: Concentrated Overlay on the Eastern LIR Region

Figure 19 - 	Distributed Overlay on NPA 613

ANNEX B

Table 1	–	Exchange Areas currently in NPA 613, and New NPA for these Exchange Areas after each Relief Plan

Table 2 	–	Status in NPA 613 and Adjacent NPAs of NXXs that correspond to Projected Future Canadian Geographic NPAs

ANNEX C

Canadian Geographic NPAs

ANNEX D

Industry Fora

ANNEX E

Numbering Administration

ANNEX F

Distribution List

# Initial Planning Document NPA 613 Relief

# Executive summary

The 613 area code consists of 131 Exchange Areas serving mainly Ottawa, Kingston, Belleville, Brockville, Cornwall and surrounding communities in the eastern part of Ontario, Canada.

10-digit dialling was mandated in October 2006 to provide relief for both area codes 613 and 819. Free local calling between Ottawa and Gatineau and certain other areas in area codes 819 and 613, was facilitated by using local 7-digit dialling between the two area codes. In order to maintain the integrity of 7-digit dialling, the same Central Office (CO) Code could not be assigned in both area codes within the area code 819 and 613 local free calling areas. This circumstance resulted in a large number of CO Codes being protected from assignment within these local free calling areas and prematurely caused the exhaust of both area codes.

The introduction of Local Interconnection Regions (LIR) and the implementation of Wireless Number Portability (WNP) have accelerated the demand for CO Codes throughout area code 613. Based on the July 2007 NPA 613 Relief Planning Numbering Resource Utilization Forecast (R-NRUF), the existing 800 Central Office CO Codes in Number Planning Area (NPA) 613 are projected to exhaust in September 2011.

The Ottawa-Hull Exchange Area, located in area code 613, has the largest demand for CO Codes. This Initial Planning Document (IPD) proposes relief planning alternatives for providing relief in the NPA 613 geographic area.

This IPD is being prepared in accordance with Canadian Radio-television and Telecommunications Commission (CRTC) approved Canadian NPA Relief Planning Guideline dated August 13, 2003 to facilitate the selection of a consensus NPA 613 code relief method and a relief date.

The objective of the NPA Relief Planning process is to ensure that CO Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

The roles of the various participants (e.g., CRTC, Canadian Numbering Administrator (CNA), CRTC Interconnection Steering Committee (CISC), Relief Planning Committee participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guidelines, dated 13 August 2003 (the Guidelines). A copy of the Guidelines can be obtained from: http://www.crtc.gc.ca/public/cisc/n-docs/NPAGuidelines.doc.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA Relief Planning Committees will be established as ad-hoc committees of the CISC. Generally, a separate ad-hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad-hoc committees. Meetings and conference calls of the ad-hoc NPA Relief Planning Committees are all open to public participation.

NPA Relief Planning shall be conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guidelines, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the Relief Planning Committee (RPC) via the CISC process.

Thirteen different Relief Options are identified in this IPD for consideration as potential methods to ensure that an adequate quantity of telephone numbers is available for assignment in the geographic area covered by area code 613.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of the new area code.

# Introduction

The 613 area code consists of 131 Exchange Areas serving mainly Ottawa, Kingston, Belleville, Brockville, Cornwall and surrounding communities in the eastern part of Ontario, Canada.

10-digit dialling was mandated in October 2006 to provide relief for both area codes 613 and 819. Free local calling between Ottawa and Gatineau and certain other areas in area codes 819 and 613, was facilitated by using local 7-digit dialling between the two area codes. In order to maintain the integrity of 7-digit dialling, the same Central Office (CO) Code could not be assigned in both area codes within the area code 819 and 613 local free calling areas. This circumstance resulted in a large number of CO Codes being protected from assignment within these local free calling areas and prematurely caused the exhaust of both area codes.

The introduction of Local Interconnection Regions (LIR) and the implementation of Wireless Number Portability (WNP) has accelerated the demand for CO Codes throughout area code 613. Based on the July 2007 NPA 613 Relief Planning Numbering Resource Utilization Forecast (R-NRUF), the existing 800 Central Office CO Codes in Number Planning Area (NPA) 613 are projected to exhaust in September 2011.

The Ottawa-Hull Exchange Area, located in area code 613, has the largest demand for CO Codes. This Initial Planning Document (IPD) proposes relief planning alternatives for providing relief in the NPA 613 geographic area.

This IPD is being prepared in accordance with Canadian Radio-television and Telecommunications Commission (CRTC) approved Canadian NPA Relief Planning Guideline dated August 13, 2003 to facilitate the selection of a consensus NPA 613 code relief method and a relief date.

The objective of the NPA Relief Planning process is to ensure that Central Office (CO) Codes and telephone numbers are always available for use by Telecommunications Service Providers (TSPs) and their customers in the geographic area requiring relief.

The roles of the various participants (e.g., CRTC, Canadian Numbering Administrator (CNA), CRTC Interconnection Steering Committee (CISC), Relief Planning Committee participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guidelines, dated 13 August 2003 (the Guidelines). A copy of the Guidelines can be obtained from: http://www.crtc.gc.ca/public/cisc/n-docs/NPAGuidelines.doc.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA Relief Planning Committees will be established as ad-hoc committees of the CISC. Generally, a separate ad-hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad-hoc committees. Meetings and conference calls of the ad-hoc NPA Relief Planning Committees are all open to public participation.

NPA Relief Planning shall be conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guidelines, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document and the Relief Implementation Plan (RIP) developed and submitted to the CRTC by the Relief Planning Committee (RPC) via the CISC process.

Thirteen different Relief Options are identified in this IPD for consideration as potential methods to ensure that an adequate quantity of telephone numbers is available for assignment in the geographic area covered by area code 613.

Given the magnitude of this undertaking, inter-company commitment and co-operation are essential throughout the planning, provisioning and implementation stages of the introduction of the new NPA.

It is very important to closely monitor the CO Code requirements of all existing and prospective CO Code Holders to ensure that relief is provided in sufficient time to ensure that CO Codes and telephone numbers are always available for service providers and customers, and to avoid a Jeopardy Condition.

# NPA RELIEF PLANNING PROCESS

The roles of the various participants (e.g., CRTC, CNA, CISC, RPC participants, Interested Parties) for NPA Relief Planning are identified in section 6.0 of the CRTC-approved Canadian NPA Relief Planning Guidelines, dated 13 August 2003. A copy of the Guidelines can be obtained from: http://www.crtc.gc.ca/public/cisc/n-docs/NPAGuidelines.doc.

To increase public awareness and participation in the NPA Relief Planning process, the CRTC has determined that NPA Relief Planning Committees will be established as ad-hoc committees of the CISC. Generally, a separate ad-hoc committee is created to deal with relief in each area code. The CNA, in its function as NPA Relief Planning Coordinator, acts as chair of these ad-hoc committees. Meetings and conference calls of the ad-hoc NPA Relief Planning Committees are all open to public participation and are conducted in accordance with the CISC Administrative Guidelines. A copy of the CISC Administrative Guidelines can be obtained from:

http://www.crtc.gc.ca/cisc/eng/ciscmanu.htm

NPA Relief Planning shall be conducted under the regulatory oversight of the CRTC. Notwithstanding the process detailed in the Guidelines, the CRTC may exercise its authority under the Telecommunications Act to alter this process at any time. The CRTC has the authority, under the Telecommunications Act, to review, modify and give final approval to the Planning Document and the RIP developed and submitted by the RPC to the CRTC via the CISC process.

Any person wishing to participate in the NPA Relief Planning process can contact the CNA and request to be added to NPA-specific distribution lists. In addition, individuals can also register with the CRTC as interested parties to any proceedings that result from the NPA Relief Planning process. More information on how to participate in CRTC public processes is available at: http://www.crtc.gc.ca/eng/publicpar.htm.

# NPA RELIEF METHODS

Once the necessity for NPA code relief was established, all NPA code relief methods were considered. The following paragraphs provide definitions and general attributes of the Geographic Split, Overlay, Boundary Realignment and a brief description of the Technology-specific Overlay relief methods.

## Geographic Split

### Definition

By this method, the exhausting area code is split into two or more geographic areas with similar-size requirements for numbering resources, with one area retaining the existing area code, and the other(s) being assigned a new area code(s). To minimise the quantity of number changes, the area with the largest number of customers usually retains the existing area code. Boundaries between old and new area code(s) may follow natural, physical or jurisdictional boundaries based on geographical features where such alignments are suitable. Boundaries are chosen to avoid splitting Exchange Areas.

This method generally provides long-term relief for an area.

### General Attributes

- A known method of NPA relief, last implemented in Canada in 1999.

- 7-digit dialling is retained for local calls within area codes.

- If CO Code protection is not implemented, 10-digit dialling is required for local calls between different area codes.

- Number changes required within new area code boundaries.

- The time required to transition to a new area code with a split is usually longer than the time needed to transition to mandatory 10-digit dialling for a first-time overlay.

- Reprogramming or replacement of equipment (switches, Primary Branch Exchange (PBXs), cellular phones, etc.).

- Some existing customers inconvenienced.

- More economic burden (businesses, public costs, stationery, etc.).

- May not be as expensive to display in telephone directory.

- Requires a permissive dialling period.

- Possible boundary disputes.

## Overlay

### Definition

An area code overlay occurs when more than one area code serves the same geographic area. Opening up a new area code provides code relief when the existing area code is exhausted. Numbers from the new area code are assigned for new growth on a carrier neutral basis, i.e., first-come first-served. This method necessitates 10-digit dialling of local calls between the old and new area codes coincident with CO Codes being implemented in the new area code (universal 10-digit dialling for all local calls eliminates customer confusion). It has also been established that any 7-digit local calling from adjacent areas into the overlay area must be converted to 10-digit dialling at the time of relief. Exceptions to this policy may be considered if there is a need for continued CO Code Protection (i.e., for 7-digit local dialling across an area code boundary).

The Distributed Overlay strategy may be considered in situations when growth in telephone numbers is expected to be more or less evenly distributed throughout the existing area code requiring relief. The new area code is "overlaid" on top of the area code requiring relief and covers exactly the same geographic boundaries.

A Concentrated Overlay strategy may be considered in situations where the majority of the demand for new telephone numbers is expected to be concentrated in one section of an existing area code. For example, a fast growing metropolitan area and a sparsely populated rural area could be covered by the same area code. The new area code would be assigned initially to the section of the original area code experiencing the greatest growth (e.g., the metropolitan area), and any need for new CO Codes in that section would be met by the assignment of CO Codes from the new area code. In the area not covered by the new area code, any future need for new CO Codes would be met by the assignment of CO Codes from the original area code. In order to ensure that sufficient CO Codes are available for assignment from the original area code to that section not covered by the new concentrated overlay, it is important for the new concentrated overlay to be implemented sooner than with other solutions.

In some cases CO Code assignment monitoring and CO Code conservation measures may have to be implemented prior to the introduction of the new Concentrated Overlay in order to ensure that sufficient CO Codes in the original area code are available. When relief is required in other sections of the original area code, the geographic coverage area of the new area code could be expanded. In some cases, more than one Concentrated Overlay could be implemented to cover different sections of a single existing area code.

Since 1995 the majority of NPA reliefs in Canada have used the Overlay Method (concentrated or distributed).

### General Attributes

- A known method of NPA relief most recently implemented in Canada in parts of Ontario and Québec in 2006.

- Requires mandatory 10-digit local dialling throughout the area codes being relieved, and generally from adjacent area codes into area codes being relieved, usually at the time of relief or of a previous overlay relief. No number changes are required for existing customers.

- Least disruptive to end-users.

- Less economic burden for existing business.

- Same location, two or more NPAs in residence/business.

- Directory costs may increase.

- If mandatory 10-digit dialling does not exist in the area codes being relieved and a transition to mandatory 10-digit dialling is required, the transition can be implemented in a shorter time than the permissive dialling period required with an area code split.

## Boundary Realignment

### Definition

A Boundary Realignment is when the geographic boundaries of an existing neighbouring area code or area codes are expanded to merge with either all or part of the area code requiring relief. This method may be used to defer adding a new area code where excess capacity is available in the neighbouring area code(s). A Boundary Realignment in effect creates a Distributed Overlay or a Concentrated Overlay on the area code being relieved.

### General Attributes

- Requires universal 10-digit dialling within and between area codes.

- No number changes are required for existing customers.

- Less disruptive to end-users.

- Less economic burden for existing business.

- Same location, two or more area codes in residence/business.

- Increased directory costs.

- Advances exhaust of neighbouring area code(s).

## Technology-specific Overlay

### Definition

A Technology-specific Overlay is an overlay of a new area code that is assigned specifically to one or more types of service or technology. An example of a Technology-specific Overlay is a new area code dedicated only to wireless services.

With the introduction of WNP in Canada, telephone numbers can be moved between wireline and wireless services, therefore the use of an area code cannot be limited to one type of service or technology, and this method is not viable.

### General Attributes

For the following reasons, this type of overlay has generally not been accepted as a preferred method:

- Would be inconsistent with regulatory practice of seeking technology-neutral solutions.

- Favours certain types of service provider, i.e. not competitively neutral.

- Inconsistent with implementation of Local Number Portability between types of service provider or technology.

- Inconsistent with service providers’ changes of type of service provider, e.g. migration from Wireless Service Provider to Local Exchange Carrier.

- Numbers in the existing area code currently used for the service or technology to be moved to the new Technology-specific area code would need to be changed; otherwise the new area code would only provide relief for growth in the service or technology to which the new area code is assigned. When existing CO Codes in the old area code are shared between services needing a number change and services that do not need a number change, then these number changes would require that initial CO Codes be assigned in the new area code, without freeing up any CO Codes in the old area code, resulting in less efficient use of numbering resources and a requirement for earlier subsequent area code relief.

- Has not been implemented in Canada, and may cause confusion and additional costs for customers and service providers.

# NPA EXHAUST INFORMATION

NPA 613 contains 131 Exchange Areas. The Exchange Areas in NPA 613 are listed in Annex B Table 1.

As indicated in the following table, NRUFs for NPA 613 were used to determine Projected Exhaust Date, i.e. the dates when CO Codes in NPA 613 would be expected to exhaust.

| NRUF | Projected Exhaust Date |
| --- | --- |
| R-NRUF January 2007 | December 2013 |
| R-NRUF July 2007 | September 2011 |

Refer to Annex A, Figures 3, 4, 5 and 6 for graphs that represent the rate of CO Code utilization in area code 613.

Currently 10-digit local dialling is mandatory within area code 613.

Area code relief will have no impact on dialling for local calls originated in the area code 613 or in adjacent area codes.

# RELIEF OPTIONS

The four NPA relief methods described in this IPD are the Geographic Split, the Overlay, the Boundary Realignment, and the Technology-specific Overlay.

Based on the above methods, the following 13 relief options were identified and examined in detail:

- Geographic Split - 8 options (Plans 1a, 1b, 2a, 2b, 3a, 3b, 4a, and 4b)

- Concentrated Overlay – 4 options (Plans 5, 6, 7, and 8)

- Distributed Overlay - 1 option (Plan 9)

Relief Options using the Concentrated Overlay and the Technology-specific Overlay methods were examined in less detail by the CNA as the timeframe before relief must be implemented is too short to permit a Concentrated Overlay and implementation of WNP eliminates the Technology-specific Overlay method. Consequently, analysis of both these methods has been excluded from the IPD.

See Annex A, Figures 7 through 19 for diagrams of the Relief Options identified by the CNA.

The selection of an appropriate area code for relief of NPA 613 is addressed in the Canadian NPA Relief Planning Guidelines. On the CNA web site there is a NPA Selection Tool that can be used to determine which area codes that are currently available for assignment in Canada meet the criteria for area code assignment contained in the Canadian NPA Relief Planning Guidelines. CO Code 343 is the only NXX in the current list of Projected Future Canadian Geographic NPAs that meets the criteria that requires the relief area code to not correspond to any CO Codes assigned in the home or neighbouring NPAs, in this case in NPAs 613, 289, 450, 705, 819 and 905. It is therefore suggested that area code 343 be identified as the most suitable area code for relief of area code 613. See Annex B, Table 2 for details of the status in area code 613 and adjacent area codes of NXXs that correspond to Projected Future Canadian Geographic NPAs.

## Geographic Split

Eight different Relief Options were evaluated to introduce a new area code in the NPA 613 area using the Geographic Split method of providing CO Code relief. With each of these options, number changes are required in the area that does not retain NPA 613. Selecting a split option for NPA Relief will impact from 25% to 75% of the customers with a number change.

The main attribute of a split is that the local dialling plan does not have to be changed in either portion of the split, and users in both area codes could continue with 7-digit local dialling for calls within the old area code and calls within the new area code. In area code 613, 10-digit local dialling was mandated effective October 2006.

In this IPD, the CNA considered split options centred around Ottawa which is the largest growing city in the area code and has assumed that the population in NPA 613 is approximately 1.7 million.

City of Ottawa Split Options 1a and 1b

In two of the geographic split options (Plans 1a and 1b), the 24 Exchange Areas which are fully or partially serving the localities in the City of Ottawa are included in one NPA and the remaining 107 Exchange Areas are included in the second NPA.

With this boundary, the NPA 613 assigned CO Codes would split as follows:

| NPA and Area | Assigned CO Codes in NPA 613 (01-01-07) |
| --- | --- |
|  | % of Total NPA 613 CO Codes |
| 613 City of Ottawa | 58% |
| 613 outside City of Ottawa | 42% |

With these two options (Plans 1a and 1b); number changes would be required in either region (as defined above).

Ottawa LIR Split Options 2a and 2b

Two of the geographic split options (Plans 2a and 2b) use the existing Local Interconnection Regions (LIRs) to define the split regions. The Exchange Areas within the Ottawa LIR are included in one region and the remaining Exchange Areas are included in the second region.

With this boundary, the NPA 613 assigned CO Codes would split as follows:

| NPA and Area | Assigned CO Codes in NPA 613 (01-01-07) |
| --- | --- |
|  | % of Total NPA 613 CO Codes |
| 613 Ottawa LIR Region | 58% |
| 613 outside Ottawa LIR Region | 42% |

With these two options (Plans 2a and 2b); number changes would be required in either region (as defined above).

Ottawa Local Calling Split Options 3a and 3b

In two of the geographic split options (Plans 3a and 3b), the Exchange Areas contained within the Local Calling Area (LCA) for the Ottawa-Hull Exchange Area are included in one region and the remaining Exchange Areas are included in the second region. The LCA of the Ottawa-Hull Exchange Area includes 18 Exchange Areas of area code 819. These Exchange Areas are not included in the exhaust calculations for the Relief Options for area code 613. This Relief Option does not have any impact on the customers in those 18 Exchange Areas.

With this boundary, the NPA 613 assigned CO Codes would split as follows:

| NPA and Area | Assigned CO Codes in NPA 613 (01-01-07) |
| --- | --- |
|  | % of Total NPA 613 CO Codes |
| 613 Ottawa LCA | 60% |
| 613 outside Ottawa LCA | 40% |

With these two options (Plans 3a and 3b); number changes would be required in either region (as defined above).

East/West LIR Split Options 4a and 4b

In the remaining geographic split options (Plans 4a and 4b), the Exchange Areas contained within the LIRs of Ottawa, Brockville, Cornwall, Hawkesbury, and Smiths Falls are included in the Eastern Region and the LIRs of Pembroke, Belleville and Kingston are included in the Western Region. The Independent Exchange Areas of Moose Creek and Lansdowne are included in the Eastern region, and the remaining Independent Exchange Areas are included in the Western region.

With this boundary, the NPA 613 assigned CO Codes would split as follows:

| NPA and Area | Assigned CO Codes in NPA 613 (01-01-07) |
| --- | --- |
|  | % of Total NPA 613 CO Codes |
| 613 Eastern LIRs | 73% |
| 613 Western LIRs | 27% |

With these two options (Plans 4a and 4b); number changes would be required in NPA 613 either in the Eastern or Western region (as defined above).

### Plan 1a: City of Ottawa Split Option - City of Ottawa retains NPA 613:

Description:

The City of Ottawa region, with 24 Exchange Areas, would retain area code 613, and the remainder of NPA 613, with 107 Exchange Areas, would be reassigned to a new area code. The area that would retain area code 613 contains the rapidly growing Exchange Areas of Ottawa, Carleton Place, Kanata-Stittsville, Orleans, and Smiths Falls while the new area code would contain the rapidly growing Exchange Areas of Bancroft, Belleville, Brockville, Cornwall, Kingston, Pembroke and Perth. Using this option, potentially 850,000 people would be affected by a telephone number change to the new area code.

After the split, area code 613 and the new area code would be expected to exhaust in 2042 and 2054 respectively.

Assessment:

To be completed by RPC.

### Plan 1b: City of Ottawa Split Option - City of Ottawa changes to New NPA

Description:

The City of Ottawa portion of area code 613, with 24 Exchange Areas, would be reassigned to a new NPA, and the portion of NPA 613 outside the City of Ottawa, with 107 Exchange Areas, would retain NPA 613. Potentially 850,000 people in area code 613 would be affected by a telephone number change to the new area code.

After this split, area code 613 and the new area code would be expected to exhaust in 2054 and 2043 respectively.

Assessment:

To be completed by RPC.

### Plan 2a: Ottawa LIR Split Option - Ottawa LIR Region retains NPA 613

Description:

The portion of NPA 613 consisting of the Ottawa LIR, with 32 Exchange Areas, would retain NPA 613, and the portion of NPA 613 outside of the Ottawa LIR, with 99 Exchange Areas, would be reassigned to a new NPA. The area that would retain area code 613 contains the rapidly growing Exchange Areas of Ottawa-Hull, Carleton Place, Kanata-Stittsville, and Orleans while the new NPA would contain the rapidly growing Exchange Areas of Bancroft, Belleville, Brockville, Cornwall, Kingston, Pembroke, Perth and Smiths Falls. Using this option, potentially 830,000 people would be affected by a telephone number change to the new area code.

After the split, area code 613 and the new area code would be expected to exhaust in 2046 and 2050 respectively.

Assessment:

To be completed by RPC.

### Plan 2b: Ottawa LIR Split Option - Ottawa LIR Region changes to New NPA

Description:

The Ottawa LIR region, with 32 Exchange Areas, would be reassigned to a new NPA, and the remaining portion of NPA 613, with 99 Exchange Areas, would retain NPA 613. Potentially 870,000 people in area code 613 would be affected by a telephone number change to the new area code.

After this split, area code 613 and the new area code would be expected to exhaust in 2050 and 2046 respectively.

Assessment:

To be completed by RPC.

### Plan 3a: Ottawa LCA Split Option - Ottawa LCA Region retains NPA 613

Description:

The 36 Exchange Areas within the Ottawa Local Calling Area would retain NPA 613, and the remainder of NPA 613, with 95 Exchange Areas, would be reassigned to a new NPA. The region that would retain NPA 613 contains the rapidly growing Exchange Areas of Ottawa, Carleton Place, Kanata-Stittsville, Orleans and Smiths Falls while the new NPA would contain the rapidly growing Exchange Areas of Bancroft, Belleville, Brockville, Cornwall, Kingston, Pembroke, and Perth. Using this option, potentially 800,000 people would be affected by a telephone number change to the new area code. The LCA of the Ottawa Exchange Area includes 18 Exchange Areas of area code 819. These Exchange Areas are not included in the exhaust calculations for the Relief Options for area code 613. This Relief Option does not have any impact on the customers in those 18 Exchange Areas.

After the split, area code 613 and the new area code would be expected to exhaust in 2041 and 2056 respectively.

Assessment:

To be completed by RPC.

### Plan 3b: Ottawa LCA Split Option - Ottawa LCA Region changes to New NPA

Description:

The 36 Exchange Areas in the Ottawa Local Calling Area would be reassigned to a new area code, and the remainder of NPA 613, with 95 Exchange Areas, would retain NPA 613. Potentially 900,000 people in NPA 613 would be affected by a telephone number change to the new area code. The LCA of the Ottawa Exchange Area includes 18 Exchange Areas of area code 819. These Exchange Areas are not included in the exhaust calculations for the Relief Options for area code 613. This Relief Option does not have any impact on the customers in those 18 Exchange Areas.

After this split, area code 613 and the new area code would be expected to exhaust in 2056 and 2041 respectively.

Assessment:

To be completed by RPC.

### Plan 4a: East/West LIR Split Option – Eastern LIR Region retains NPA 613

Description:

The Eastern portion of NPA 613 consisting of the Ottawa, Brockville, Cornwall, Hawkesbury, and Smiths Falls LIRs, with 69 Exchange Areas, would retain NPA 613, and the Western portion of NPA 613 consisting of the Belleville, Kingston and Pembroke LIRs, with 62 Exchange Areas, would be reassigned to a new area code. The area that would retain NPA 613 contains the rapidly growing Exchange Areas of Ottawa-Hull, Brockville, Carleton Place, Cornwall, Kanata-Stittsville, Orleans, Perth and Smiths Falls while the new area code would contain the rapidly growing Exchange Areas of Bancroft, Belleville, Kingston, and Pembroke. Using this option, potentially 450,000 people would be affected by a telephone number change to the new area code.

After the split, area code 613 and the new area code would be expected to exhaust in 2028 and 2080 respectively.

Assessment:

To be completed by RPC.

### Plan 4b: East/West LIR Split Option - Eastern LIR Region changes to New NPA

Description:

The Eastern portion of NPA 613 consisting of the Ottawa, Brockville, Cornwall, Hawkesbury, and Smiths Falls LIRs, with 69 Exchange Areas, would be reassigned to a new area code, and the Western portion of NPA 613 consisting of the Bancroft, Belleville, Kingston and Pembroke LIRs, with 62 Exchange Areas, would retain area code 613. Potentially 1,250,000 people in area code 613 would be affected by a telephone number change to the new area code.

After this split, area code 613 and the new area code would be expected to exhaust in 2080 and 2029 respectively.

Assessment:

To be completed by RPC.

## Concentrated Overlay

Four options were evaluated to provide NPA relief using the Concentrated Overlay method. These options were not examined in detail as implementation would have to occur in Q4 2008 in order to have CO Codes remaining in area code 613, and area code 613 would exhaust within 6 years.

Plan 5: Concentrated Overlay on the City of Ottawa

Description:

This option would introduce the new area code as an overlay over the 24 Exchange Areas which are fully or partially serving the City of Ottawa. The remaining 107 Exchange Areas would continue to grow using the remaining CO Codes available for assignment in area code 613.

Area code 613 and the new area code would be expected to exhaust in 2015 and 2077 respectively.

Assessment:

To be completed by RPC.

### Plan 6: Concentrated Overlay on the Ottawa LIR

Description:

This option would introduce the new area code as an overlay over the 32 Exchange Areas in the Ottawa LIR. The remaining 99 Exchange Areas would continue to grow using the remaining CO Codes available for assignment in area code 613.

Area code 613 and the new area code would be expected to exhaust in 2017 and 2092 respectively.

Assessment:

To be completed by RPC.

### Plan 7: Concentrated Overlay on the Ottawa LCA

Description:

This option would introduce the new area code as an overlay over the 36 Exchange Areas in the Ottawa-Hull LCA. The remaining 95 Exchange Areas would continue to grow using the remaining CO Codes available for assignment in area code 613. The LCA of the Ottawa-Hull Exchange Area includes 18 Exchange Areas of area code 819. These Exchange Areas are not included in the exhaust calculations for the Relief Options for area code 613. This Relief Option does not have any impact on the customers in those 18 Exchange Areas.

Area code 613 and the new area code would be expected to exhaust in 2015 and 2078 respectively.

Assessment:

To be completed by RPC.

### Plan 8: Concentrated Overlay on the Eastern LIR Region

Description:

This option would introduce the new area code as an overlay over the 69 Exchange Areas in the Ottawa, Brockville, Cornwall, Hawkesbury and Smith Falls LIRs. The remaining 66 Exchange Areas would continue to grow using the remaining CO Codes available for assignment in area code 613.

Area code 613 and the new area code would be expected to exhaust in 2017 and 2067 respectively.

Assessment:

To be completed by RPC.

## Distributed Overlay

One Relief Option was evaluated to introduce a new area code using the Distributed Overlay method of providing NPA relief.

### Plan 9: Distributed Overlay of new NPA on NPA 613

Description:

This Relief Option would introduce a new area code to overlay area code 613.

Area code 613 and the new area code would be expected to exhaust in 2011 and 2050 respectively.

Assessment:

To be completed by RPC.

# SUMMARY OF RELIEF OPTIONS

The following table summarizes the alternative Geographic Split Options:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Popula- tion affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 613 | New NPA | Date (NPA being relieved) | Type |  |  |
| 1a | City of Ottawa Split - City of Ottawa retains NPA 613 | 2011 2042 | 2054 | 2010 (613) 2041 (613) 2052 (new NPA) | S ? ? | 0.65m ? ? | 10 10 10 |
| 1b | City of Ottawa Split - City of Ottawa changes to new NPA | 2011 2054 | 2043 | 2010 (613) 2052 (613) 2042 (new NPA) | S ? ? | 0.9m ? ? | 10 10 10 |
| 2a | Ottawa LIR Split - Ottawa LIR Region retains NPA 613 | 2011 2046 | 2050 | 2010 (613) 2044 (613) 2049 (new NPA) | S ? ? | 0.64m ? ? | 10 10 10 |
| 2b | Ottawa LIR Split - Ottawa LIR Region changes to New NPA | 2011 2050 | 2046 | 2010 (613) 2048 (613) 2045 (new NPA) | S ? ? | 0.91m ? ? | 10 10 10 |
| 3a | Ottawa LCA Split - Ottawa LCA Region retains NPA 613 | 2011 2041 | 2056 | 2010 (613) 2040 (613) 2055 (new NPA) | S ? ? | 0.62m ? ? | 10 10 10 |
| 3b | Ottawa LCA Split - Ottawa LCA Region changes to New NPA | 2011 2056 | 2041 | 2010 (613) 2054 (613) 2040 (new NPA) | S ? ? | 0.93m ? ? | 10 10 10 |
| 4a | East/West LIR Split – Eastern LIR Region retains NPA 613 | 2011 2028 | 2080 | 2010 (613) 2027 (613) 2078 (new NPA) | S ? ? | 0.45m ? ? | 10 10 |
| 4b | East/West LIR Split – Eastern LIR Region changes to new NPA | 2011 2080 | 2029 | 2010 (613) 2078 (613) 2027 (new NPA) | S ? ? | 1.1m ? ? | 10 10 |
| Key | 10-D = mandatory10-digit local dialling, O = Overlay, S= Split, ? = Unknown population affected by number changes, subsequent relief type and dial plan |

The following table summarizes the alternative Overlay Options:

| Plan | Projected Exhaust Dates | Relief - Timing & Type | Popula- tion affected by No. Changes | Local Dial # of digits |
| --- | --- | --- | --- | --- |
| # | Description | NPA 613 | New NPA | Date (NPA being relieved) | Type |  |  |
| 5 | Concentrated Overlay on the City of Ottawa | 2011 2015 | 2077 | 2008 (613) 2013 (613) 2075 (new NPA) | O | Nil Nil Nil | 10 10 10 |
| 6 | Concentrated Overlay on the Ottawa LIR | 2011 2017 | 2092 | 2008 (613) 2016 (613) 2091 (new NPA) | O | Nil Nil Nil | 10 10 10 |
| 7 | Concentrated Overlay on the Ottawa LCA | 2011 2015 | 2078 | 2008 (613) 2013 (613) 2076 (new NPA) | O | Nil Nil Nil | 10 10 10 |
| 8 | Concentrated Overlay on the Eastern LIR Region | 2011 2017 | 2067 | 2008 (613) 2015 (613) 2076 (new NPA) | O | Nil Nil Nil | 10 10 10 |
| 9 | Distributed Overlay of new NPA on NPA 613 | 2011 | 2050 | 2010 (613) 2050 (new NPA) | O | Nil Nil | 10 10 |
| Key | 10-D = mandatory10-digit local dialling, O = Overlay, S= Split, ? = Unknown population affected by number changes, subsequent relief type and dial plan |

# identification & assessment of RELIEF OPTIONS CONSIDERED BY THE RELIEF PLANNING COMMITTEE

The Relief Planning Committee considered the Initial Planning Document (IPD) developed by the CNA and, based upon discussion, identified a total of 14 Relief Options for consideration. A Pro, Neutral or Con (P, N or C) rating was established for each Relief Option for each of the following attributes. The results are listed in the table below the list of attributes.

- NPA Code Conservation – quantity of new NPAs required in NPA 613 within the next 20 years (P = 0 new NPAs; N = 1 new NPAs; C = 2 or more new NPAs)

- Number of separate Relief Planning areas in Ontario in the long term (P = decrease; N = stays same; C = increase)

- Quantity of Number Changes for existing customers‘ numbers (none = P, many = C)

- Level of Carrier Costs – e.g., including implementation, customer awareness, rate of return (P = Low; N = Medium; C = High)

- Time required to implement relief, i.e., time between the CRTC's Decision date and the date when CO Codes in the new NPA can be activated (shortest=P, medium = N, longest = C)

- Longevity – the length of time between this relief and subsequent relief activity in NPA 613 (e.g., a new area code) (P = 15 or more years; N = 9 through 14 years; C = within 8 years)

- Geographic Identity – NPA boundaries align with boundaries of known areas (e.g., existing NPA areas, provinces) or identifiable geographical features (e.g., rivers, islands)(P = High; N = Medium; C = Low)

- Reprogram Mobile Phones – requirement to reprogram wireless devices to accommodate the number changes (P = low; N = Medium; C = High)

- Potential maximum quantity of NPAs in an Exchange Area in the next 20 years (1 NPA = P, 2 NPAs = N, 3 NPAs = C)

| Relief Plan | Pro, Neutral or Con for Each Attribute | Rating |
| --- | --- | --- |
| # | Description | A | B | C | D | E | F | G | H | I |  |
| 1a | City of Ottawa Split - City of Ottawa retains NPA 613 |  |  |  |  |  |  |  |  |  |  |
| 1b | City of Ottawa Split - City of Ottawa changes to new NPA |  |  |  |  |  |  |  |  |  |  |
| 2a | Ottawa LIR Split - Ottawa LIR Region retains NPA 613 |  |  |  |  |  |  |  |  |  |  |
| 2b | Ottawa LIR Split - Ottawa LIR Region changes to New NPA |  |  |  |  |  |  |  |  |  |  |
| 3a | Ottawa LCA Split - Ottawa LCA Region retains NPA 613 |  |  |  |  |  |  |  |  |  |  |
| 3b | Ottawa LCA Split - Ottawa LCA Region changes to New NPA |  |  |  |  |  |  |  |  |  |  |
| 4a | East/West LIR Split – Eastern LIR Region retains NPA 613 |  |  |  |  |  |  |  |  |  |  |
| 4b | East/West LIR Split – Eastern LIR Region changes to new NPA |  |  |  |  |  |  |  |  |  |  |
| 5 | Concentrated Overlay on the City of Ottawa |  |  |  |  |  |  |  |  |  |  |
| 6 | Concentrated Overlay on the Ottawa LIR |  |  |  |  |  |  |  |  |  |  |
| 7 | Concentrated Overlay on the Ottawa LCA |  |  |  |  |  |  |  |  |  |  |
| 8 | Concentrated Overlay on the Eastern LIR Region |  |  |  |  |  |  |  |  |  |  |
| 9 | Distributed Overlay of new NPA on NPA 613 |  |  |  |  |  |  |  |  |  |  |

Notes:

- None of the options require Exchange Area boundary changes.

If P, N and C are assigned a weighting of +1, 0 and -1, respectively, then analysis of the above table gives the highest rating of XX points to Plan X, and the next highest rating of X points to Plan X and X points to plans X.

# Dialling Changes FOR LOCAL CALLS

The Toll and Local call dialling arrangement for NPA 613 is not impacted due to the NPA relief.

In area code 613, 10-digit local dialling was mandated effective October 2006.

# Special Overlay Pool for Initial Code Assignments

In CRTC Decision 2001-365 Assignment of central office codes following relief of an area code, the Commission directed that a pool of CO Codes be made accessible to any carrier applying for an initial code in a particular Exchange Area following the introduction of a new area code using the overlay method (called the “Pool for Initial Code Assignments”).

Specifically, the CRTC directed that:

- a pool of CO codes be set aside for assignment to any carrier requesting an initial code, as described by the Canadian Central Office (NXX) Code Assignment Guidelines, for a particular Exchange Area. CO codes assigned from this pool should not be replaced. This pool will be maintained for a period of only two years following the introduction of a new area code to avoid an undue impact on the exhaust of the new area code. Where such a pool exists, all initial code assignments shall be made from the pool. In cases where the Commission has not established the number of CO codes for this special pool, the appropriate CISC Ad Hoc Relief Planning Committee may make a recommendation to the Commission via the CISC process with regard to the number of CO codes for the pool; and

- all other CO codes remaining in the original area code and that are not part of the pool set aside for use as initial codes may be assigned using the normal administrative procedures set out in the Canadian Central Office (NXX) Code Assignment Guidelines.

The Canadian NPA Relief Planning Guidelines state in paragraph 2 of section 7.2, Overlay Method, that:

Following the implementation of an overlay, an appropriate number of CO Codes are set aside for Initial Code Applicants for a period of two years after the relief date (Letter Decision CRTC 2001-365). The quantity of CO Codes set aside following relief should be equivalent to the quantity set aside for this purpose in the case of a Jeopardy Condition as per section 9.1 of these guidelines.

In paragraph 5 of section 9.1 of those guidelines, it states:

The RPC shall recommend a quantity of CO Codes to be set aside, on the NPA CO Code Inventory Chart, for Initial Code Applicants whose requirements were not considered in the first J-COCUS. The quantity to be set aside for such Initial Code Applicants shall be based upon an assessment of the quantity of Exchange Areas in the NPA and the potential for Initial Code Applicants to enter the market in those Exchange Areas. The quantity of set aside Codes for FNEs [stet] should be recommended by the CNA in the IPD and approved or modified by the Relief Planning Committee (RPC), CISC and CRTC. This pool of CO Codes for Initial Code Applicants shall be used for initial Code assignments to [stet] until relief is provided.

In the Glossary of those guidelines, the term Initial Code Applicant is defined as follows:

Any entity making an application for an initial code in an exchange within the exhausting NPA as per section 4 of the Central Office Code Assignment Guidelines.

In establishing the “Pool for Initial Code Assignments”, the CNA considered that NPA 613 consists of 131 Exchange Areas. The majority of the projected growth in area code 613 is limited to 13 Exchange Areas, and that in the remaining Exchange Areas there is little projected growth. Using the July 2007 R-NRUF results, the annual growth in CO Codes projected to be assigned during the next 5 years varies significantly, with an average of 20 per year. A significant portion of the annual growth in the 13 Exchange Areas is expected to be for TSPs that already have CO Code assignments in those 13 Exchange Areas. Recent experience with new entrants in the CLEC and wireless sectors suggests there will be few new entrants requesting initial code assignments in the two-year period after the implementation of the overlay. It is also expected that there will be only a small quantity of requests from existing TSPs for initial code assignments in the 13 growing Exchange Areas and the no/low growth Exchange Areas during the two-year period.

The CNA recommends that 10 CO Codes should initially be set-aside in the “Pool for Initial Code Assignments” for the two year period following the implementation of the overlay area code.

While 10 CO Codes may be sufficient to accommodate the need for initial code requests for the two-year period following the introduction of the overlay NPA, there is also a possibility that more than 10 initial CO Codes will be requested during the two year period following relief.

To allow for this possibility, the CNA recommends that 66 days prior to the relief date, an additional 7 CO Codes (or as many as are still available if less than 7) be added to the 10 already set aside in NPA 613 for initial code assignments. Increasing the quantity to 17 CO Codes at that time will not limit the ability of applicants to obtain growth CO Codes, since growth CO Codes assigned in the new NPA at that time can be activated in the minimum interval. CO Codes in the pool for initial code applicants would be available only to initial code applicants during the period starting 66 days before the relief date and ending 2 years after the relief date or when the pool is exhausted whichever is sooner.

After the two-year period, the pool will be discontinued and any CO Codes remaining in the pool will become available to all TSP's.

The CNA notes that the CO Codes in the pool for initial code assignments are separate from and additional to an allowance for “new unknown entrants, new technologies, or other unforecasted demand”. This allowance is described in a letter from CRTC staff to the CNA on 26 March 2003 which requested the CNA set aside 7 CO Codes in NPA 613 for that purpose and to carry the same quantity forward throughout the 20-year study period of the 2003 G-NRUF. Per subsequent directions from the CSCN to the CNA regarding NRUF methodology and assumptions, the 7 CO Codes for New Entrants have continued to be included in the quantity of unassignable CO Codes used with NRUF results to project NPA exhaust dates. The CNA’s web page for NPA 613 at www.cnac.ca/data/ac613.htm already shows 7 CO Codes in NPA 613 with the status “New Entrants Reserved” and with the remark "Reserved New Entrants - Can be made available upon request".

# OTTAWA-HULL Exchange Area

On 28 November 2001, the CRTC issued Order 2001-841 directing relief for area codes 613 and 819. Item 18 of the Order stated:

To ensure the proper routing and rating of calls, the single Ottawa/Hull exchange would have to be split in two along the current 819/613 boundary at or before the removal of CO code protection.

This directive was not implemented during the introduction of mandatory 10-digit local dialling in area codes 613 and 819 in October 2006 and remains outstanding.

On September 12, 2002, the Commission released Telecom Decision CRTC 2002-56, Framework for the Expansion of Local Calling Areas. This decision detailed general principles and criteria to be used in assessing applications for the creation of expanded local calling areas.

The original RIP for NPAs 613 and 819 contained the following:

The split of the Ottawa-Hull Exchange Area is included in the RIP and will be implemented, as per Order 2001-841 on a coordinated basis with the implementation of mandatory 10-digit local dialling in area codes 613 and 819.

In the event that the local calling area of the Ottawa-Hull exchange area is changed prior to the implementation of 10-digit local dialing in area codes 613 and 819, consideration should be given to splitting the Ottawa-Hull exchange area on a coordinated basis with that change. In the event that the split is implemented before the implementation of 10-digit local dialing in area codes 613 and 819, the RPC should meet at an appropriate time in the future to modify the RIP accordingly. In addition, when and if local, municipal or regional governments initiate proposals to change the local calling areas of the exchanges in NPAs 613 and 819, the RPC shall reconvene to review the potential impacts of such changes on protected CO Codes, local dialing plans, the requirement for 10-digit local dialing, the Projected Exhaust Dates for those NPAs and the Relief Implementation Plan.

Individual TSPs will have to make appropriate changes to their internal operating systems, Tariffs, services, and interconnection arrangements to accommodate the split of the Ottawa-Hull exchange area in accordance with the Commission Order. Individual TSPs will have to conduct their own internal assessments of the changes that may be required and file appropriate documentation with the CRTC for approval, if required. Some of the services that may be impacted include local access services, toll and interexchange private lines. Changes to the Points of Interconnection (POIs) for interconnection in the two new exchange areas of Ottawa and Hull may be required. Such arrangements will have to be made by individual TSPs in accordance with CRTC regulatory requirements and interconnection agreements with other TSPs.

In addition, industry databases such as the TelcordiaTM Business Integrated Routing and Rating Database System (BIRRDS) and the CNA Canadian Numbering Administration System (CNAS) will have to be updated with new information to reflect the creation of the two new exchange areas.

# Jeopardy Contingency Plan (JCP)

The CNA has developed the following JCP, based on the template contained in Appendix I to the Canadian NPA Relief Planning Guidelines, for inclusion in the Initial Planning Document (IPD) for NPA 613.

The following measures shall be implemented by all CO Code Holders in NPA 613 once approved by the CRTC and following the declaration of a Jeopardy Condition by the CNA.

- During a Jeopardy Condition, Code Applicants shall submit all code applications and related correspondence for the jeopardy NPA to CRTC staff in addition to the CNA. The CNA will work closely with CRTC staff in the analysis of these applications.

- Telecommunications Service Providers (TSPs) will implement the following conservation methods when this Jeopardy Contingency Plan is approved:

  - age disconnected residential telephone numbers for a maximum of two months;

  - age disconnected wireless telephone numbers for a maximum of three months;

  - age disconnected business telephone numbers for a maximum of six months. Under special circumstances, the six month aging limit for business telephone numbers may be extended to twelve months if required to accommodate local directory publishing dates for high volume call-in applications (e.g., heavily advertised local business numbers such as radio talk shows, food ordering services, ticket sales, chat lines), or for numbers associated with public service emergency applications or for numbers advertised in directories for which customers have requested reference of calls;

  - return all CO Codes that are not being used nor intended to be used to directly serve customers to the assignment pool within two months (e.g., plant test codes);

  - all CO Code Holders should work towards, and encourage existing customers, to either activate or return the reserved numbers in order to bring the reserved quantity down to a maximum of 10% of the quantity of numbers In-Service for that customer;

  - the quantity of reserved numbers shall not be increased by new reservation requests by existing customers to more than 10% of the quantity of numbers in service for that customer. In the case of new customers, number reservations shall be limited to 10% of the total quantity of telephone numbers being placed into service for that customer;

  - within 45 days from the date that the CNA declares a Jeopardy Condition, CO Code Holders shall submit a Part 1 Form for each remaining reserved CO Code to the CNA to return the reserved CO Code or to request assignment of the reserved CO Code. After this 45-day period, any reserved CO Code for which the CNA has not received a Part 1 Form requesting its assignment or returning it shall be made available by the CNA for general assignment with no aging period. Within 60 days from the date that this Jeopardy Contingency Plan becomes effective, the CNA shall report to CRTC staff and the RPC as to how many of these codes have been assigned or made available for general assignment;

  - reservations of CO Codes will not be permitted;

  - for all CO Codes that were assigned prior to the Jeopardy Condition being declared, the CO Codes must be placed In-Service within three months of the effective date for CO Code activation in the network, or within three months of the date that the Jeopardy Condition was declared. The CNA shall initiate reclamation procedures for all CO Codes that have not been placed In-Service within this timeframe;

  - reclaimed CO Codes will be made available for general assignment after a three-month aging period.

- For new applications for Initial Codes, each CO Code Holder shall certify that the CO Code will be activated in the network and placed in service within four months of the date of application for the Code. If the CNA does not receive a Part 4 Form within this timeframe confirming that the CO Code has been placed in service, the CNA will initiate reclamation measures. If the Code Holder can demonstrate that, due to circumstances beyond its control, the In-Service date will be delayed by no more than two additional months beyond the four month period, then the CNA may grant an extension to the In-Service date, so long as the In-Service date is not more than six months beyond the original application date. If the In-Service date will be delayed to more than six months from the original application date, then the CNA shall reclaim the Code unless CRTC staff advises otherwise.

- When applying for a CO Code for growth for the switching entity/POI serving an Exchange Area, CO Code Holders shall:

  - complete and submit the attached Telephone Number Utilization Report Form;

  - certify that all held telephone numbers have been released;

  - certify that reserved numbers do not exceed ten percent of the total quantity of numbers;

  - certify that all existing CO Codes per service provided in that exchange by that switching entity or POI, are projected to exhaust within four months and provide supporting documentation (i.e., completed Appendix B Months to Exhaust Certification Worksheet); and,

  - certify that each reseller’s/dealer’s inventory has been reduced to an amount equal to two times the highest month’s end customer number assignment rate from the previous year for that reseller/dealer. This certification must be provided at the time of applying for a CO Code for growth or within 60 days from the date the Jeopardy Contingency Plan becomes effective, whichever is later. In the event that the Code Applicant does not submit the certification within 60 days of the date the Jeopardy Contingency Plan becomes effective, then the CNA shall advise Commission staff. Exceptional issues (e.g., inventory provision for start-up resellers/dealers, inventory provision for resellers/dealers that anticipate activations in excess of historical trends, and resellers/dealers that refuse to cooperate in reducing their inventories) may be referred to the Commission for resolution.

- Any CO Codes for growth assigned after the implementation of this JCP must be activated in the network and placed In-Service within four months of the date of application. In the event that a CO Code Holder is unable to place the CO Code In-Service within four months of the date of application, the CO Code Holder must submit a written request for extension to the CNA. Such written requests must include documentation explaining the reason(s) for the missed date and proposing the new In-Service date. If the explanation includes reasons beyond the control of the CO Code Holder, the CNA may extend the In-Service date a maximum of one month. If the CO Code Holder does not place the CO Code In-Service within the one-month extension, the CNA shall reclaim the CO Code immediately at the end of the one-month extension.

- A TSP that has multiple switching entities within an Exchange Area shall examine the possibility of, and implement where feasible, number sharing between those switches as a potential method to delay requirements for additional CO Codes.

- The CNA will compare the initial J-NRUF input to the recent NRUF inputs, in order to assess forecasting trends. The CNA shall monitor all inputs and shall test them for reasonableness in consultation with the telecommunications service provider. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- The CNA will request subsequent J-NRUF input from all potential and current CO Code Holders quarterly until 3 months before relief is provided. The initial J-NRUF input will be used as a baseline for comparison of subsequent J-NRUF input as well as to evaluate the effectiveness of the JCP. The CNA shall monitor all J-NRUF inputs and shall test them for reasonableness in consultation with the telecommunications service provider. If the CNA is dissatisfied with the reasonableness, or the rationale provided for the deviations, then the matter will be referred to the Commission.

- In the absence of the most recently required NPA 613 J-NRUF from a Code Holder or proposed Competitive Local Exchange Carrier (CLEC), the CNA will request a completed J-NRUF from that entity prior to the assignment of a CO Code.

- When a CO Code Applicant requests more CO Codes than it identified in its most recent NPA 613 J-NRUF, the CNA will discuss the matter with the Code Applicant and if the Code Applicant wishes to proceed with the request, the CNA will forward the request to CRTC staff for consideration.

- The CO Codes identified in the NPA CO Code Inventory Chart as “Assignable CO Codes in a Jeopardy Condition” will be assigned in the order determined by the RPC after all CO Codes which are “Available for Assignment as of [the date identified on the NPA CO Code Inventory Chart]” have been assigned. The CO Codes set aside in the Pool for Initial Code Assignments be the final CO Codes to be made available for assignment.

- After each J-NRUF, the CNA shall provide Commission staff and the RPC participants with a report providing an updated NPA CO Code Inventory Chart for the NPA in jeopardy as well as the aggregate results of the most recent J-NRUF.

- This JCP shall remain in effect until 66 days before the NPA Relief Date. This period of time is specified since a CO Code Applicant needing to activate a new CO Code in the minimum amount of time and applying for a CO Code 66 days prior to the NPA Relief Date can receive a CO Code in the post-Relief NPA.

- Exceptional issues or concerns may be referred by the CNA, or by individual entities (with a courtesy copy to the CNA), to Commission staff for resolution.

- If the CNA determines that the implementation of the JCP has not extended the Projected Exhaust Date of the NPA beyond the Relief Date, the CNA will consult with Commission staff and further CO Code conservation and assignment procedures may be ordered by the Commission (e.g., rationing, lottery, etc.).

NPA 613 CO Code Inventory Chart

The following chart and the instructions it contains will apply in NPA 613 in a Jeopardy Condition.

The chart shown below lists quantities of CO Codes unassignable prior to a Jeopardy Condition, CO Codes that become assignable in a Jeopardy Condition, and CO Codes in NPA 613 assigned and In-Service as at October 22, 2007. It identifies 53 CO Codes that are unassignable prior to a Jeopardy Condition, 29 of which become assignable in a Jeopardy Condition. The CO Codes that become assignable in a Jeopardy Condition shall only be made available for assignment when all other available CO Codes have been assigned. The types of CO Codes that become assignable in a Jeopardy Condition should be made available in the same order as listed in the chart.

| A | Total CO Codes In an NPA (NXX format) | 800 |
| --- | --- | --- |
| B | CO Codes unassignable prior to a Jeopardy Condition: |  |
|  | N11 Service Codes (211, 311, 411, 511, 611, 711, 811, 911) | 8 |
|  | Special Use Codes (555 & 950) | 2 |
|  | Protected Codes | 0 |
|  | Home NPA(s) (613) | 1 |
|  | Current Neighbouring NPAs (289, 450, 705, 819, 905) | 5 |
|  | Future Canadian Geographic NPAs (see Note 1) | 16 |
|  | Plant Test Codes (958 & 959) | 2 |
|  | Special 7-digit Dialling Codes (610 & 810) | 2 |
|  | 911 Misdial Codes (912, 914 & 915) | 0 |
|  | CO Codes set aside for assignment to Future New Entrants after Relief | 7 |
|  | Pool for Initial Code Assignments | 10 |
|  | Subtotal | 53 |
| C | Assignable CO Codes prior to Jeopardy (C=A-B) | 747 |
| D | CO Codes unassignable prior to Jeopardy that become assignable in a Jeopardy Condition: |  |
|  | Future Canadian Geographic NPAs – assign 365, 367, 428, 431, 437, 460, 468, 568, 579, 672, 753, 871, 873, 879, 942; do not assign 343 (potential future ON NPAs) | 15 |
|  | 911 Misdial Codes (912, 914 & 915) | 0 |
|  | Current Neighbouring NPAs (assign 289, 705, and 905 in the north-eastern portion of NPA 613, 450 in western portion of NPA 613 only; do not assign 819) | 4 |
|  | Pool for Initial Code Assignments | 10 |
|  | Subtotal | 29 |
| E | Assignable CO Codes in a Jeopardy Condition (E=C+D) | 776 |
| F | Assigned CO Codes as of October 22, 2007 | 588 |
| G | Net CO Codes available for assignment as of October 22, 2007 without Jeopardy Condition (H=C-F) | 159 |
| H | Net CO Codes available for assignment as of October 22, 2007 in a Jeopardy Condition (I=E-F) | 188 |

Note 1:	19 out of a total 35 Future Canadian Geographic NPAs are already assigned as CO Codes in NPA 613.

# RECOMMENDATIONS

To be completed by RPC.

NPA 613

PLANNING DOCUMENT

ANNEXES